# FPP Annex template

ITEA Call 2022

## Foreword

### IMPORTANT, READ FIRST

# Full Project Proposal Annex

22oo7 Sa4CPS Secure situational awareness for critical cyber-physical systems

Edited by: Juhani Latvakoski

Date: 27.09.2024

Version: 2.0 (proposal)

Apart from the State-of-the-Art-dedicated text (§2.3.1), which is handled by the ITEA Office as public information, this document will be treated as strictly confidential unless otherwise specified by the consortium.

## Change log

| Version | Submission date | Description of changes | Affected FPP chapters |
| --- | --- | --- | --- |
| Original FPP | 17-02-2023 | Content of the PO updated so that a complete FPP with work plan is now described as a whole | All chapters |
| Change request 1 | 27-09-2024 | - Updated FPP v2.0 to include funding decisions required changes | All chapters |
| Change request 2 |  |  |  |
| Change request 3 |  |  |  |

Table of contents

Foreword	2

Change log	6

Project key data	8

Project acronyms	9

1.	One-page project executive summary	10

2.	Project overview	11

2.1.	Rationale of the project	11

2.1.1.	Problem statement	11

2.1.2.	Solutions and challenges	14

2.2.	Market view	18

2.2.1.	Market State-of-the-Art analysis and market value chain	18

2.2.2.	Target business impact of the project	33

2.2.3.	Partner market access	40

2.3.	Technological view	41

2.3.1.	State-of-the-Art (SotA) analysis	41

2.3.2.	Technological innovation	51

2.3.3.	Solution concept and Challenges portfolio	53

2.3.4.	Expected project outputs	59

2.3.5.	Quantified objectives and quantification criteria	63

3.	Work description	73

3.1.	Project structure	73

3.2.	Main milestones	75

3.3.	Work package description	79

4.	Partner descriptions	80

5.	Rationale for public funding	81

Annex A:	Summary of costs & effort breakdown	82

Annex B:	Consortium feedback on the PO evaluation	83

Annex C Additional information related to the use cases	84

Annex D An analysis of collaborative research projects	90

Annex E Partner contributions to Work packages……………………………………….………....83

Annex F References	125

## Project key data

ACRONYM and full-length title

| 22007 | Sa4CPS |
| --- | --- |
| Program Call | ITEA Call 2022 |
| Full-length Title | Secure situational awareness for critical cyber-physical systems |
| Roadmap Challenge | Safety and Security |

Description

Sa4CPS aims to develop a secure situation awareness concept for critical cyber-physical systems in the logistics, mobility, energy and security sectors, particularly in ports. The targeted innovation will arise from the application of novel solutions for situational awareness with a digital zero-trust approach with distributed ledger technologies (DLT). The aim is to enable situation-aware IoT, operating in a smart way with AI, and DLT for enabling shared digital trust for multiple stakeholders. The Sa4CPS concept is expected to improve the resiliency, security, privacy and safety of people, autonomous physical objects and company digital twins during unexpected events such as accidents and physical or virtual attacks.

Project duration & size

| Size | Effort: 152.62 PY | Costs: 13.5 M€ |
| --- | --- | --- |
| Time frame | Start: 01-03-2024 | End: 30-09-2027 (43 months) |

Coordinator

| VTT Technical Research Centre of Finland Ltd. | VTT Technical Research Centre of Finland Ltd. |
| --- | --- |
| Type | Research Institute |
| Contact Person | Dr. Juhani Latvakoski |
| Email Address | juhani.latvakoski@vtt.fi |

Consortium

| Organisation | Country | Role | ind | oth | res | sme | uni |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ADLC | Belgium | Participant |  |  |  | X |  |
| SIRRIS | Belgium | Country Coordinator |  |  | X |  |  |
| Vintecc bv | Belgium | Participant |  |  |  | X |  |
| Charles University | Czech Republic | Participant |  |  |  |  | X |
| Institute of Microelectronic Applications | Czech Republic | Country Coordinator | X |  |  |  |  |
| Enerim | Finland | Participant | X |  |  |  |  |
| F-Secure Corporation | Finland | Participant | X |  |  |  |  |
| Modirum Gespi | Finland | Participant |  |  |  | X |  |
| Natlink Oy | Finland | Participant |  |  |  | X |  |
| Polar Electro Oy | Finland | Participant | X |  |  |  |  |
| Port of Oulu / Oulun Satama | Finland | Participant |  | X |  |  |  |
| VTT Technical Research Centre of Finland Ltd. | Finland | Project Leader, Country Coordinator |  |  | X |  |  |
| Cooperativa Elétrica de Loureira, CRL | Portugal | Participant |  |  |  | X |  |
| Digitalmente, Novas Tecnologias Comunicação, Lda | Portugal | Participant |  |  |  | X |  |
| Instituto Superior de Engenharia do Porto (ISEP) | Portugal | Country Coordinator |  |  |  |  | X |
| Acd Bilgi İşlem Ltd. Şti. | Türkiye | Participant |  |  |  | X |  |
| ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ | Türkiye | Participant |  |  |  | X |  |
| Inovasyon Muhendislik | Türkiye | Participant |  |  |  | X |  |
| Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. | Türkiye | Country Coordinator |  |  |  | X |  |
| Otokar Otomotiv ve Savunma Sanayi A.Ş. | Türkiye | Participant | X |  |  |  |  |

## Project acronyms

| KPI | Key performance indicator |
| --- | --- |
| Sa4CPS | secure situational awareness for critical cyber-physical systems |
| DL | distributed ledger |
| SA | situational awareness |
| DR | demand response |
| DLT | distributed ledger technology |
| DSA | distributed situational awareness |
| OCC | Operations Control System |
| RES | renewable energy sources |
| DSO | distribution system operation |
| EV | electric vehicle |
| IBO | innovation and business objective |
| M2M | machine to machine |
| SSI | self-sovereign identifiers |
| IDS | Industrial data spaces |
| IDSA | Industrial data spaces association |
| GDPR | General data protection regulation |

One-page project executive summary

The motivation for the secure situational awareness for critical cyber-physical systems (Sa4CPS) project arises from the needs of targeted end users (people, autonomous devices/physical objects and company servers with digital twins) to be aware of the situation and able to operate in secure manner in their CPS spaces and real-time economies. In addition, unexpected events such as, e.g., accidents, physical or virtual attacks, can compromise resilience of such critical CPS systems, and lead to blocked use of critical resources, or misuse of privacy sensitive data, loss of human lives, lack of critical human needed resources, bankruptcy of companies or even societal instability.  The objective of the Sa4CPS project is to contribute towards solving these challenges by developing secure situation awareness concept (Sa4CPs concept) to be applied in the focused use cases related to logistics, mobility, energy and security sectors, especially in the critical port area, Figure 1.

Figure 1. Secure Situational awareness for Cyber-physical Systems.

The targeted innovation of the Sa4CPS concept is envisioned to arise from application of novel solutions for situational awareness with digital zero trust approach with distributed ledger technologies. The aim is to enable situation aware Web3 of IoT things operating in smart way with AI, and DLT for enabling shared digital trust for multiple stakeholders from different sectors involved in the focused use scenarios. The impact of the main outcomes, technical enablers of the Sa4CPs concept such as e.g. to perception, comprehension, projection, decision, control, actuation, digital trust, security, privacy and use case (UC) demonstrations, will boost the revenue increase of the partners in logistics, mobility, energy and security related markets. The results of the focused UCs and Sa4CPs concept realization is envisioned to have high impact in improving situation awareness and security of the port operator in the critical harbour area. In addition, the resiliency, security, privacy and safety of people, autonomous physical objects and company digital twins in unexpected events is envisioned to improve. The structure of the consortium supports achieving these goals and targeted impacts in excellent way, because the consortium has a feasible set of LE (Polar, F-Secure, Otokar, Enerim), SME (13 with high growth potential), researchers (VTT, Sirris, Charles university, ISEP), and a critical cross sectorial type of CPS operator (Port of Oulu), which establish together highly networked collaborative group and actions towards developing Sa4CPS concept to be applied in businesses of participating companies.

Project overview

Rationale of the project

Problem statement

When looking at the critical areas such as ports, several different sectors related solutions are needed for the smart and secure situation aware operation such as e.g. logistics, security, mobility and energy. The focused use cases from these sectors share problems and technological needs related to people, physical objects, and companies/digital twins. An individual person needs to get information from the current state of the environment and from all the accessible data spaces of the currently active personal role for perception of elements in current situation. This information is needed for comprehension of the current situation, to reason projection of the future status and finally to make smart decisions and actions accordingly, Figure 2. A specific physical object may have local sensors, cameras, lidars etc. to sense what is happening nearby (local situational awareness). The physical object may also use ad hoc radio capabilities to get information from other local physical objects nearby. In addition, it is maybe possible to enrich the local situational awareness using all the accessible information sources from networks. All this information can then be used to make comprehension of the current situation, make projection of the future status and finally to make smart actions automatically accordingly. Respectively, the digital twin of and company/organization virtual/real world spaces continuously monitor all kind of accessible resources for make perception, comprehension, projection, and decision making for actions in smart way.

Figure 2. A view to the situational awareness - SA is the perception of environmental elements and events with respect to time or space, the comprehension of their meaning, and projection of their future status [1].

Today, these processes are usually executed using local processing and in tightly coupled company specific silos without sharing the information over the stakeholder borders. For example, when the goods proceed in the logistics chain from stakeholder to another, crossing the border between data spaces of stakeholders are needed, because the data needs to be shared to follow the product in the supply chain and finally to the retailer/end user. Another example can be found out in the mobility environment: There are mobile physical assets from multiple stakeholders and disciplines and people acting in ad hoc way. Each of these assets have impact to the safety of the other entities and people, and therefore situational awareness crossing the stakeholder borders is inherently needed. Third example can be found in the energy sector: The digital twins of energy distribution systems need information from several sources hosted by different stakeholders to know the situation properly, e.g., frequency of the physical electricity grid, current demand response balance, future production and consumption estimations, flexibility capabilities of energy consumers, producers, and their distributed energy resources. Based on this situation awareness information, the system may be able to decide what actions should be done in the day-ahead markets, and what need to be done in the real-time situations in intra-day with the energy distribution network and with related energy flexibility markets. The fourth example deals with public safety security systems, which have traditionally been quite separated from other industrial systems because of confidentiality reasons. However, today the critical industrial systems e.g. in logistics, mobility and energy have elements which triggers essential challenges compromising public safety. The situation awareness crossing the sectorial borders could establish better view what is happening in the situation, and what should be done by the public authorities.

Another shared problem and technological needs arise from the security risks.  The result of realization of such risks may be e.g., accident, physical or virtual attacks, blocked use of critical resources, or misuse of privacy sensitive data, which can lead to loss of human lives, lack of critical human needed resources, bankruptcy of companies or even societal instability.  The traditional perimeter-based network security model, applied today basically in all the focused use cases, has still serious risks to the assets of the enterprise system, because an attacker may be in a way or other inside the enterprise system. The trusted Internet connections and perimeter firewalls provide strong Internet gateways, which can block attackers from the Internet. However, they are less useful for detecting and blocking attacks coming from inside network and they cannot protect subjects outside of the enterprise perimeter such as e.g., remote workers, cloud-based services, edge devices etc. The remotely working employees increases the risks for security threats. Phishing of the credentials (such as username and password) is more likely to happen, and the likelihood for malicious user be able to access the resources in the enterprise system increases. The Zero Trust security models have been developed to contribute towards solving these problems. It focuses on resource protection so that trust is never granted implicitly but must be continually evaluated [2]. It is an end-to-end approach to enterprise resource and data security that encompasses identity (person and non-person entities), credentials, access management, operations, endpoints, hosting environments, and the interconnecting infrastructure. The initial aim is on restricting resources only to those who has need to access and grant only the minimum privileges (e.g., read, write, delete) needed to perform the mission required. When speaking about critical scenarios related to logistics, mobility, energy, and public safety, it is obvious that the traditional perimeter-based network security model is not enough, but the Zero Trust type of security model need to be applied instead.

When opening the described and targeted grand challenge, secure situational awareness, several sub-challenges can be identified, Figure 6. It is obvious that these sub challenges have cross references to the operation of situation awareness in the nodes of end users, autonomous devices, and digital twins. Each of these sub-challenges seem to have at least some technological solutions, however, there is lack of proper solutions combining them to work so that the human end user, autonomous devices and digital twins can be situational aware in secure manner: get information from the current state of the environment nearby, and from all the virtual data spaces and devices of other stakeholders to which the specific object has verified access (verifiable credentials), the information of which are needed for comprehension of current situation, to be able to reason projection of the future status and finally to make smart actions accordingly.

Figure 9. Sub-challenges of the secure situational awareness.

Summarizing, the focused critical use cases share these problems, and therefore the major objective of the project is to research and develop the secure situational awareness (SA4CPS) concept together. This has been planned to be done so that each use case has identified contribution to the concept, which will be evaluated as the part of the referred use case experimentation. The critical port area of Oulu needs the results from these use cases to enable secure situation awareness for operation, and it can act as a potential pilot environment for conceptual validation.

Solutions and challenges

A view to the targeted high-level solutions of SA4CPS project is depicted as the Secure situation awareness concept with contributing use cases, Figure 3. The situational awareness approach is based on entity (person, device, digital twin) centric model with local and distributed situational awareness (DSA). The final target is to combine these and establish basis for secure DSA, which considers e.g., access rights, credentials, distributed data spaces, trustworthiness of the data, and roles of the entities. A specific “secure DSA dashboard” will be created based on the accesses and information on the situation for a person. Autonomous operation of the physical assets will be based on a blackboard type of secure DSA view. The security solution approach relies on application of Zero Trust model with W3C verifiable credentials, self-sovereign identities (also called as decentralized identifiers) as the basis for the solutions [3, 4, 5, 6]. Reliability and transparency of the security model will be based on the application of blockchain/distributed ledger technologies (DLT), which refers to storage, distribution, and exchange (share) data between the users of private or public distributed computer networks located in multiple sites [7]. One example of DLT is blockchain, which is the underlying technology of Bitcoin [8].

Figure 3. Secure situation awareness concept with contributing use cases.

The secure situation awareness concept will be studied and developed to fulfil the needs of the critical use case scenarios. Each focused case, shown in the Figure 3, has an identified contribution area into the concept. For example, the autonomous driving and operation case contributes mainly to data processing for autonomous operation elements into the concept. In addition, each case is focusing on the use of specific type physical devices combined with its related CPS services with possible application of digital twin technology. Some of the cases are focusing into a single sector e.g., advanced maps in public safety, but its contribution area to the concept could potentially be applicable also in the other sectors [9]. On the other hand, the autonomous lightweight logistics has elements from automotive, transportation, health, logistics and ICT sectors, but also related to energy via the use of electric vehicles. This highlights the needs for the solutions crossing the sectorial borders, such as e.g., secure data spaces and sharing, and governance. Especially, this kind of solutions are needed in situation aware operation in Port environment. The Sa4CPS solutions contribute towards making critical CPS areas, such as e.g. port of Oulu, to be more safe. Respectively, the people, more or less autonomous devices and digital twins of companies is envisioned to operate in more trustworthy and situation aware way. Thus, the project addresses to digital trust related challenges from societal, economic and technical perspectives.

The targeted high-level solutions of SA4CPS project are developed with agile and parallel process in three iterations, each of which will produce results related to different timescales – short, medium, and long terms. The objectives of the project are divided to the levels as depicted in the Figure 5, and explained in the Table 1. The objectives of the SA4CPS project, with short explanation of existing solutions, contributions, main targeted innovation, and identification of related key performance indicator.

Figure 5. Objectives of the Sa4CPs project.

Table 1. The objectives of the SA4CPS project, with short explanation of existing solutions, contributions, main targeted innovation, and identification of related key performance indicators.

Society and ecosystem level: To boost creation of reliable ecosystem for secure situational awareness via application of Sa4CPS concept in critical cyber-physical systems of selected use cases related to logistics, mobility, energy, and security sectors for contributing towards establishment of more smart, interoperable, and sustainable society (Innovation and business objective (IBO.1)).

Today, the stakeholders in logistics, mobility, energy, and security sectors are usually able to establish situational awareness view based on the resources hosted by themselves. There are challenges related to cross use of the data/information required in the situational awareness, supporting digital trust as well as preventing attacks.

Sa4CPS targets/innovation to creation of reliable ecosystem for secure situational awareness via application of Sa4CPS concept in critical cyber-physical systems of selected use cases related to logistics, mobility, energy, and security sectors for contributing towards establishment of more smart, interoperable, and sustainable society. Sa4CPS ecosystem KPI

Subsector & stakeholder level: To describe, develop and apply secure situational awareness (Sa4CPS concept) in the 9 critical scenarios of logistics, mobility, energy, and security sectors related to cyber-physical systems to increase digital trust, smartness of situational awareness and resilience of people, autonomous devices, and digital twins of companies (IBO.2).

Today, the situational awareness of people, autonomous devices and digital twins of companies are usually established inside the perimeter network relying on the information of the stakeholder and the traditional username and password type of authentication.

Sa4CPS targets/innovation to creation a way to develop and apply the Sa4CPs concept for increasing digital trust, smartness of situation awareness and resilience of people, autonomous devices, and digital twins of companies in 9 critical scenarios of logistics, mobility, energy, and security sectors related to cyber-physical systems. Sa4CPS UC KPI

Architecture level: To specify of the methodology and framework architecture for the Sa4CPS concept for enabling secure situational awareness for people, autonomous devices, and digital twins of companies. (IBO.3).

Today, a specific M2M/IoT Service Provider (SP) usually hosts specialized physical resources (e.g., products of the SP) and the related exposed data/information in their own service cloud as a kind of vertical silo. E.g., Google, Apple, and Microsoft seem to work respectively, and organization centric platforms as a service are provided, which can be deployed by SPs. In addition, there are aims to make centralized data hubs (e.g., FinGrid data hub in Finland), host personal data of people (e.g., MyData), enable industrial data spaces (IDS [10]), and recently GAIA-X approach.

Sa4CPS targets/innovation to specify the methodology and framework architecture for the SA4CPS concept for enabling secure situational awareness for people, autonomous devices, and digital twins of companies. The SA4CPS concept applies entity centric model with smart local and distributed situational awareness approach and combines it to work with Zero Trust model with W3C verifiable credentials, self-sovereign identities (also called as decentralized identifiers) as the basis for the solution. Sa4CPS Architecture KPI

Technology level: To R&D&I of the methods, means and technological solutions for enabling realization of the targeted Sa4CPS concept in the form of evaluated technical enablers related to digital trust, situational awareness, and tools for resilience. (IBO.4).

Today, there are several technologies related e.g. to digital trust, situational awareness, autonomous operation and distributed ledgers. However, they have not yet been mature enough to be applied in the real industrial cases nor critical cyber-physical systems.

Sa4CPS targets/innovation to R&D&I of the methods, means and technological solutions for enabling realization of the targeted Sa4CPS concept in the form of evaluated technical enablers related to digital trust, situational awareness, and tools for resilience. Sa4CPS technology KPI

Market view

Market State-of-the-Art analysis and market value chain

A view to the value networks of cyber-physical systems is depicted in the Figure 6, so that the market domains and actors are described in the generic way. In the Sa4CPS project, the actor roles are deployed as instances in the specific UCs related application areas. The position of Sa4CPS partners in the vertical sectors and actor roles in the CPS value chains are represented in the Figure 7. The value chain and targeted markets in each of the UC are specific, but there are potentially common roles and solutions around situational awareness, which are here in this project under research. Thus, the plan is to focus to the critical elements in each use case related value chains around secure situational awareness, in this way the resources can be used in efficient way.

Figure 6. An analysis of roles in the CPS markets.

Figure 7. Position of partners in the vertical sectors related UCs and example roles in the CPS value chains.

The analysis of target market, related value chains are explained in use case specific manner in the following.

UC 1: Connected &  Autonomous lightweight logistics for in-factor/out-factory supply chain

| UC 1. Towards more resilient and cost-effective autonomous lightweight logistics in connected supply chains of pharmaceuticals |  |
| --- | --- |
| Description of the scenario | UC1 will focus on the cross-organisation (out-factory) and internal chain (in-factory) of the automotive parts supply chain over a multi-vendor logistic network. The scenario starts from the traceability of automotive parts supplied from third-party vendors at cross-organisational level. The traceability of goods will be secured by online asset integrity and decentralised solutions enabling IoT-based monitorisation and situational awareness. The cross-organisational supply chain procedures will rely on Otokar’s existing services and agreements with third-party suppliers. Once the supplied goods are delivered to OTOKAR, the internal (inside the factory in Sakarya/TR promises) transportation will be realised with autonomous forklifts (e.g. from department A to B). Forklifts are connected to an internal WiFi system via beacons and instant data (GPS, info about the carriage, etc.) are transmitted through IoT gateways. UC1 will focus on lab-scale test cases and countermeasures dealing with low-level HW-enabled cyber-physical resilience of the communication backend used in OTOKAR premises and safety-crticial situations during the operations by considering the situational awareness of workers, vehicles, things and obstacles within a complex production environment. UC1 will deal with the service-level attacks and their testing and validation at cross-organisational supply chain management (from Vendor A to OTOKAR). |
| Targeted market | • Logistics & supply chain • Automotive & transportation • Industry 4.0 • ICT, cyber-physical systems |
| Clarification of the value chain: Combined solutions to bridge automotive with smart multimodal logistics and supply chain are still not effective and trustworthy. Workload of AI/ML and IoT is increasing with the booming needs of safety, autonomy, connectivity and security in relation with the increasing eond on situational awareness. UC1 will contribute to the trustworthiness of the automotive value chain by enabling high-throughput, power-efficient, smart and resilient architectures that are needed to be customised to the changing requirements of in-factory and out-factory supply chain and logistics domains The use case will include in-factory/out-factory logistic and situational data management in terms of secure communication, secure data sharing dynamic routing algorithms, AI based predictive algorithms, safety assurance, data driven predictive algorithms with high prediction accuracy. Clarification of the evaluation case: The use case will focus on the operational efficiency and the trustworthiness of the logistic chain. Target focus on developing hardware and software components including framework and containers. Partners involved and their roles description shortly: ERARGE – Providing secure HW and SW solutions; blockchain infrastructure OTOKAR – End user, safety assurance and safety-oriented situational awareness, testing and validation ACD – Providing secure communication components and frameworks for multi-communication purposes INOVASYON -Providing optimization algorithms for EV’s by focusing on AI tools for logistic operations optimisation ALPATA -Providing Monitoring software and dashboards, software and system integration, testing & validation |  |

UC 2: People and machine position awareness in production or logistics area

| UC 2. Human & machine position awareness within a production or logistic area. |  |
| --- | --- |
| Description of the scenario | Production and logistic areas are an extremely complex environment with respect to technological, security and process aspects. A highly dynamic demands on the supply chains push on a same dynamicity and adaptability of the production processes. Rapidly changing production is then reflected in an advanced interaction among humans and machines (HM). The risk of unexpected HM contact is more often than in the past when the working environment was changeless and routine. In order to keep HM interaction under control and secure, an advanced sensor systems need to be deployed within the production site to acquire valuable data about position of both human and machines. |
| Targeted market | Manufacturing or logistic processes require very strong position control and monitoring both when the interaction is intended (e.g., employee takes or put an object at a specific place and when the interaction is unintended (e.g., human could be hit by a machine, collision risk). |
| Market state of the art | - Mostly local sensor systems protecting close vicinity and dangerous or critical places round the moving machines, belts, devices, appliances, or tools. - Sensor systems based on an RF or ultrasonic indoor positioning principals using RFID, BT, NFC, WiFi standards or ultrasound transducers. |
| Clarification of the value chain Following value chain aspects will be of interest and elaborated in details within the project runtime: 1/ Requirements definition by potential customer, market value definition. 2/ Benefits expectations both financial and non-financial revised by stakeholder. 3/ System design and development based on the requirements. 4/ System design evaluation with respect to expected customer benefits. Partners involved and their roles description shortly: IMA, CUNI. IMA - Design, development, implementation and support of comprehensive identification and information systems - Applied research and development of modern technology and the sale and operation of their applications - Sensor systems design and implementation, Ultrasonic and Time of Flight technology for object movement detection, AI & ML tool chain application CUNI - Design, development and implementation (along with IMA) of the identification system - Design, implementation and training of the identification algorithms (based on neural networks) - Modeling of safe and hazardous human-machine situations – development of the modeling language, tools for reasoning about the situations |  |

UC 3: Application of maps in public safety case

| UC 3. Map at the centre of situational awareness in addition to real time video |  |
| --- | --- |
| Description of the scenario | NSC3 situational awareness platform has been developed with real time video at its core and it is serving first responders well. It has a map to locate different video sources and units on the map, but the map-based services have a lot of potential in improving situational awareness. Data sources with location data are abundant, for example, positioning, videos on 3D map, real-time analytics etc. |
| Targeted market | Fire fighters, law enforcement and medical services in European and US markets |
| Market state of the art | Command and control systems: Motorola Command Center, Airbus SAFEcommand, Airbus Fortion, Bliksund Grid, Bliksund IncidentShare, Systematic SitaWare NSC3 situational awareness system, NSC3 Valor analytics engine Mapping and geospatial information: ESRI ArcGIS, Hexagon Luciad |
| Clarification of the value chain: This use case would involve relevant location data providers / sources, like satellite companies or personnel tracking device companies, to NCS3 and to end users in different countries Clarification of the evaluation case: Develop and take into use intuitive location-based services in first responder markets. Partners involved and their roles description shortly: Modirum Defence to collect location-based data and to develop location-based services. Consortium members who generate or require location-based data, other location data providers need to be identified during the project. |  |

UC 4: Critical energy distribution

| UC 4. Critical electricity distribution grid operation in energy communities |  |
| --- | --- |
| Description of the scenario | A distribution network operated by an energy community aggregator, as a cooperative, wants to develop the means to use flexibility in case of reliability issues in the distribution grid or when asked by the upstream network operator. At the same time, this operator is managing an energy community composed by a part of the consumers in the area, targeting to optimize the energy contracts definition considering user’s flexibility, energy prices, and operation costs. |
| Targeted market | Energy communities Electricity consumers participating in energy communities Distribution system operators |
| Market state of the art | The market problem itself is not yet stable as the energy communities are being introduced by European Union in 2019. |
| Clarification of the value chain: The use case includes DSO, consumer, community manager. Clarification of the evaluation case: The DSO will have an issue in the electrical gird, which can be solved by using local activation of flexibility. The community manager will provide such flexibility in an intelligent way, supported by XAI and federated learning. Partners involved and their roles description shortly: The PT consortium include DSO/Community manager, one university for AI, and one IT solution provider to develop the product. |  |

UC 5: Security and location awareness of persons

| UC 5. Security and location-based situation awareness of persons |  |
| --- | --- |
| Description of the scenario | A person represented by a smart device is considered as a mobile object in various contexts, e.g., like a vehicle in traffic. The location, charging and security status and overall situation in the surrounds and information spaces shall be known in real-time. According to the situation, the operation should be scaled e.g., according to the involved security zones in the physical and logical areas, and according to the charging status of the battery of the device. In the highest logical security zone, all the information shall be kept strictly privacy confidential. In the lowest security zone, the anonymous presence can be shared for everyone so that e.g., vehicles can avoid the person on the road. A person has an existing digital footprint which increases when a person engages in digital activities. A digital footprint poses a cyber-physical risk for the person and the awareness of the footprint is the first significant step to reduce this risk. |  |
| Targeted market | Global consumer market, especially health-, fitness- and sports-related wearable products and services, as well as an emergent product market of digital footprint |  |
| Market state of the art | Apple, Samsung, Garmin, Huawei, Bitdefender Cellular connectivity in wearable context exists, but no 5G connectivity nor situation awareness-controlled security&privacy approach exists. |  |
| Clarification of the value chain: Security controlled interfaces for third party applications generate revenue for Polar, better knowledge of physical status of the user is beneficial for the third party. F-Secure is a product vendor in the consumer security market. Clarification of the evaluation case: TBD Partners involved and their roles description shortly: Polar provides with a watch prototype with 5G connectivity to the radio network. F-Secure provides a completely new technology and business concept for the emergent product market of digital footprint. |  |  |

UC 7: Multirouting secure awareness system for hunting and outdoors

Internet

Bluetooth / LE

LoRa

WiFi

LTE CAT M1 / Nb-IoT / 4G

VHF

DECT

Example of communication interfaces

| UC 7. Multirouting secure awareness system for hunting and outdoors |  |
| --- | --- |
| Description of the scenario | The system is listening devices aware and is connected to internet-based backend, as well as to mobile phones. Devices and applications within system can route each other’s information to others and route securely information that is not belonging to them. In the network can be utilized several different technologies. The system combines mesh like network, several radio technologies, cellular network, and point to point communications. System contains specific hardware(s), embedded software, mobile phone software and server backend software. Some part of the system might be taken from 3. Parties. Biggest advantage of today’s systems is better functioning in bad cellular network coverage. The fact is that mobile phone’s internet is not enough for continuous service in large amount of land area in every country. Every country has spots with bad connection and majority of the countries bad connections are biggest barrier for tracking systems. |
| Targeted market | Hunting in the area where is bad cellular coverage Hunting in the area where is no cellular coverage Outdoor users where is need for safety Connectivity for items outside hunting, as traffic, wildlife, sports / outdoor people, roads etc. |
| Market state of the art | No direct competitors. Indirect competitor, Garmin. Not available, but single mesh systems are available e.g. Wirepass |
| Clarification of the value chain: The devices are sold by Natlink. App licenses are sold to end users. Clarification of the evaluation case: In the devices there is initial payment and recurring revenue in case they are connected to internet. In apps there is yearly payment. Potential co-evaluation with UC:s application of maps, and security and location awareness of persons. Partners involved and their roles description shortly: - Huld or similar design house: mechanical design for prototype device(s) - Jotwire or similar manufacturer: manufacturing of prototype device - Exellant or similar antenna designer: Designing of antenna - Nordic semiconductor, Semtech etc.: Chip and electronic component and platform creators - Wirepass, and similar: Mesh technologies creators - Ohmix: Electronic design, Antenna design consultancy - Bitbungalow, Apprikoodi: Mobile and server applications for demonstrations - Sako / Beretta: Possible gun contact for awareness - Polar: Possible contact for outdoor users’ awareness - Safety4traffic: Possible contact for road alarms - PehuTech: research technology partner in FW and HW - Natlink Ab and Natlink Group Ab: Owner and sister companies, connections to users in other countries and trail cam technology |  |

UC 8: Secure, trustworthy and reliable drone operation control system

| UC 8. Operations Control System (OCC) for drone |  |
| --- | --- |
| Description of the scenario | The OCC will be at the core of various communication flows and used by ADLC’s operators to monitor the status of an ever-growing fleet of autonomous systems. The high security and reliability of this system and its communications with other systems and services will be key to ensure high situational awareness in decisions taken automatically or by an ADLC operator This will increase the automation of drone operations, while minimizing reaction time to abnormal situations, increasing the viability of large scale Beyond Visual Line of Sight (BVLOS) operations. |
| Targeted market | Industrial companies in need of express transportation solutions Logistics companies willing to integrate new solutions in their transportation chains |
| Market state of the art | On the drone delivery aspect: competitors principally in other markets: Nordic Unmanned, F-Drones, Skyports On the operations control software aspect: Auterion, HHLA Sky Drone and Operation control system for drone. |
| Clarification of the value chain: ADLC will be the operator a fleet of autonomous drones to perform express deliveries based on client orders. Drones will be developed by ADLC’s partners, while ADLC is developing an ordering platform and an Operations Control Centre software to safely streamline its operations. Clarification of the evaluation case: Partners involved and their roles description shortly: Sirris and ADLC ADLC: Use case provider, , development of the platform, functional analysis of the platform, selection of the data sources, Cybersecurity of platform in control of critical physical assets and of the communication between this platform and external services, Assessment of cybersecurity risks in the remote monitoring and control of critical physical assets Sirris: Country coordinator, secure data sharing and cybersecurity situational awareness assessment for cyber physical device. |  |

UC 9: Management of cyber physical assets

| UC 9. Management of cyber physical assets. |  |
| --- | --- |
| Description of the scenario | Capture is an asset software management platform that connects a fleets of smart machines with a cloud instance. The edge component is able to collect and overwrite data from various data sources such as PLC’s and sensors. Next to that, the edge component has a mechanism to perform remote software updates on the edge device. Both overriding machine parameters and performing remote software updates are a dangerous thing to do when there is no awareness of the current situation of the machine. The cloud environment should be aware of the current machine situation and should decide if it’s a safe moment to perform a parameter or software update. Next to that, wrong parameters or a wrong software update can make a machine unstable which can lead to production standstill and worse – human injury. Therefore the edge needs to be protected to external attacks. |
| Targeted market | Industrial machine builders who want to manage their machine fleet software and parameters from a centralized cloud environment. |
| Market state of the art: We have not yet found a similar platform aimed at machine builders with similar features. Typically big companies build a complete custom solution which is expensive. Clarification of the value chain: capture is offered as an enterprise framework enabling machine builders to operate their machinery as efficient as possible. Partners (software companies) that are supporting machine builders world wide can use capture and offer it to their customers by making us of partnership agreement. Clarification of the evaluation case: Evaluation case will focus on a 24/7 autonomous system (fe warehouse) where parameters and software needs to be updated without impacting operations Partners involved and their roles description shortly: Country coordinator, secure data sharing and cybersecurity situational awareness assessment for cyber physical device. |  |

Target business impact of the project

Table 2. The main contribution areas of the use cases to the Sa4CPS concept, targeted innovation boosted by Sa4CPS concept and description of the target business impacts in the use cases/contributing partners related markets.

UC1: Connected & Autonomous lightweight logistics for in-factory/out-factory supply chain

Main contribution area to the Sa4CPs concept The purpose of a traceability system is to track where a product is and where it goes along the supply chain (SC). End-to-end supply chain traceability enables organizations in the supply chain network to respond to volatile demand. Automotive SC is a specialized production-distribution chain that includes a comprehensive combination of participants and processes. In recent years, new tools have been developed to improve SC transparency, visibility, and traceability, especially in health and safety sensitive sectors such as food and pharmaceuticals. According to the study carried by AlliedMarket Research [19], the global automotive logistics market was valued at $241.7 billion in 2021, and is projected to reach $433.6 billion by 2031, growing at a CAGR of 6.1% from 2022 to 2031. Since traditional central server-client technical solutions cannot meet expectations in terms of data integrity, confidentiality, system flexibility and adaptability, different solutions have been presented in the literature. Ding et al. [20] proposed a dual-layer framework for product traceability based on the use of blockchain-based smart contracts. Westerkamp et al. [21] presented a blockchain-based SC management system that allows tracking of goods and their transformation during the production process, using smart contracts and tokens. The feasibility of their approach was demonstrated using the Ethereum Virtual Machine (EVM). Liu et al. [22], developed an effective drug traceability system using a five-layer blockchain platform architecture. Smart contracts and IoT related applications have been used to manage drug identity and enable on-chain/off-chain mechanisms. A custom Ethereum blockchain-based solution for the management of controlled drugs is presented by Musamih et al. [23]. Smart contracts record all actions on the ledger, thus providing transparency, accountability, security, and data source. Authors use IPFS-based off-chain storage to store large-scale content-like images. Proposed study by Ahmed et al. [24] , a distributed architecture is used to improve the quality of IoT-related data in the context of logistics traceability. The proposed approach has been applied in a medical equipment use case involving perishable medical diagnostic kits. Yong et al. [25], developed a vaccine blockchain system that combines blockchain and machine learning technologies. Another study explored how to link supply chain visibility, information transparency with the automotive supply chain and logistics by considering the situational awareness. [26]. Everledger [27] works with various industries to improve sourcing, traceability and compliance through smart contracts, artificial intelligence, and smart labeling solutions. ScanTrust [28] provides visibility in the supply chain by using technologies such as QR code, RFID, NFC etc. Using blockchain technology, TrustTrace [29] provides the ability to track products throughout the supply chain, from the source of each raw material to various stages of the value chain. Targeted innovation boosted by the Sa4CPS concept - Achieving higher location accuracy using new AI-based techniques with a single gateway - Cryptographic functions such as symmetric/asymmetric encryption, key generation, hashing - Artificial Intelligence based Prognostic Health Management(PHM) tool - Providing end-to-end holistic cyber-physical security aimed at reducing the attack surface of critical assets in critical infrastructures - Building a situational awareness ontology - M2M Communication and Secure IoT Platform - Ensure GDPR compliance for better privacy Target business impact: - Direct sales as a component - HSM, secure gateway, cyberphysical security components (50K-500K₺) - Internal/External situational awareness, monitoring and data analysis solutions (100K+ ₺) - Routing optimization software (75K-500K ₺) - Secure data sharing tool (50K License) - Direct selling as a whole - Sa4CPS integrated system sales for sectoral applications (3 - 5M₺) - Internal logistics tracking and optimization system (1-1.5M₺) - External logistics tracking and optimization system (2-4M₺) - Integrated situational awareness IoT Platform (1.5M₺) - Sales as a service - 500-1K ₺ per month via subscription (personal or corporate) - X-as-a-Service (X=AI, blockchain, Crypto, SA, Auth,...) - AI As a Service (depending on usage) - Consulting and Systems Engineering - Adaptation and integration into other existing systems (10K-100K ₺ per project)

UC2: People and machine position awareness in production or logistics area

Main contribution area to the Sa4CPs concept Situation modelling & data sets AI, positioning, alerting and digital twins for dynamicity and adaptation: The contribution is to analyse and specify the system with respect to extremely complex technological environment, security, and process aspects. More than that the contribution will address highly dynamic demands on the supply chains pushing on a same dynamicity and adaptability of the production processes. Rapidly changing production is then reflected in an advanced interaction among humans and machines (HM) The systems will create living and dynamically changing organism composed of a new specialized sensor technologies supported by AI components. Project concept will be done through a design, development, and implementation an AI based sensor system for a monitoring of an interaction among humans and machines within production site. An early alert service for collision avoidance will be developed, data sets acquisition process for objects (HM) featuring will take place. In cooperation with Charles university a situation awareness modelling will be developed. Targeted innovation boosted by the Sa4CPS concept - AI based sensor system for a monitoring of an interaction among humans and machines (based on neural networks) - An early alert service for collision avoidance - Data sets acquisition for objects (HM) featuring - Situation modeling - Digital twin approach for system testing and training Sa4CPS outcomes will help IMA to expand its portfolio of the new components for security and object monitoring at the production site. Utilizing the project achievements IMA could enter the new market segments. Target business impact: - Variability and smoothness of the production process - Position awareness of all process components - Human safety - Cost savings Considering the new company business strategy after acquisition of IMA by automotive enterprise, IMA will pursue an effort to exploit the project results within company products development. Exploitation focus will aim at specific industrial automation, objects monitoring and tracking and at utilization of project results within production ecosystems. New generation of subsystem components, tested on prototypes, will help IMA to have a system implementing new components for security and object monitoring at the production site. The competitiveness of IMA company will be increased.

UC3: Application of advanced maps in public safety

Main contribution area to the Sa4CPs concept Maps (3D, multilevel) with real-time videos, sensors, and devices geolocated for SA Targeted innovation boosted by the Sa4CPS concept What kind of location-based solutions would best serve first responders and especially firefighting? Research and find out what the fire fighters would need the most and improve the situational awareness solution to better fit the customer needs. Abundant possible data sources pose a challenge to SW design and development. How to present the information in easy to use and intuitive way. What data sources are relevant and how the get that information in real use with reasonable effort Target business impact: Enhanced first responder safety and operational efficiency via improved situational awareness

UC4: Critical energy distribution

Main contribution area to the Sa4CPs concept Distributed AI/explainable AI, digital twin: Targeted innovation boosted by the Sa4CPS concept Use of Explainable AI (XAI) for situational awareness Activation of Flexibility with XAI Use of federated learning models for energy communities Target business impact: Use of flexibility Optimization of resource use

UC5: Security and location awareness of persons

Main contribution area to the Sa4CPs concept Adaptive and context sensitive security and privacy trust zones (Zero Trust): Polar will provide a wearable smart tracking pilot device with an embedded internet connection, capable of defining position as well as transferring data to internet in real time. F-Secure will provide a new concept for illustrating the digital footprint of each end-user that shall increase their cyber-security awareness. Targeted innovation boosted by the Sa4CPS concept Low-latency, low-power cellular 5G (or similar) connectivity in a wearable device with situation awareness-controlled security & privacy protocol The outcome of the project will be a continuation to the current product and service offering with expanded connectivity and scalability, and thus will be exploited with regular product and service release methods. The new customer basis intended to be reached after this project will be primarily accessed with the conventional manners, since the shift to the new customer groups provide a continuity from the existing user groups. Recognizing the moments where consumers expect sense of security and protection, recognizing the means how consumers expect to be protected and to carry out security self-assessment and digital-footprint analysis. Target business impact: Removal of cellular phone-dependency of wearables and achieved autonomy. Market share and revenue growth with attractive and competitive products. Revenue increase of 30M€ in target year 2028, and over 20M€ for the market of digital footprint in 2030. The targeted markets include global consumer electronics markets, especially domains of health, wellness, and sports, as well as the emergent product market of digital footprint. The results are scalable to wide target groups including a broad age range and all genders.

UC7: Multirouting secure awareness system for hunting and outdoors

Main contribution area to the Sa4CPs concept Energy efficiency, security, safety and interoperability of data sharing. Targeted innovation boosted by the Sa4CPS concept Bring connectivity and awareness into area where is bad mobile phone coverage or no coverage at all, by utilizing different radio technologies, devices and utilizing devices of other brands. Target business impact: 38 M€ in 5 years. Starting from 4 M€ and ending to 12 M€

UC8: Secure, trustworthy and reliable drone operation control system

Main contribution area to the Sa4CPs concept Awareness of risk to the operations of drones through the perception of the environment via multiple sensors and external services, secure remote monitoring and control of this operation via automated actions and “digital twin” dashboard, cybersecurity analysis of the developed solution. Targeted innovation boosted by the Sa4CPS concept The development of a secure, trustworthy, resilient, and reliable operation control system for drones that keeps humans, infrastructure, and the physical autonomous systems safe. This enables the switch from drone operations within visual line of sight of a pilot to the remote control of a large fleet of autonomous drones through automated systems and a small team of operators, leading to the profitable use of drones in civil drone operations. This is in line with the vision of the European Aviation Safety Agency (that creates rules for drone operations in the EU), and could lead to the creation of standards in the future. Target business impact: The development of a highly secure and reliable drone operations control system will lead to a fast scale-up of ADLC’s transportation service, and could make it a leader in the drone transportation industry. Further, it could reduce the costs linked to ADLC’s operations, improving its profitability, and enabling the access to more complex situations for its service. As a result, ADLC expects to grow to a team of more than 10 FTEs in 2027, with a revenue forecast of 10 M€.

UC 9: A secure-situational awareness and trustworthy management of cyber physical assets.

Main contribution area to the Sa4CPs concept Safe and secure situation aware remote monitoring and control, cyber security, and safety Targeted innovation boosted by the Sa4CPS concept A secure parameter and software update mechanism that keeps humans, infrastructure, and the connected autonomous systems safe . Target business impact: In automobile industry, over the air software updates are common. Take Tesla as an example. Industry is more cautious as a complete factory/production can depend on the stability of a machine. Our solution connects machines to a central cloud platform. Having the ability to change parameters and update software of smart assets (smart production lines, smart co-working systems, vision systems and robots) in a safe and secure way will allow production companies, machine builders and integrators to operate their machines in a more optimal way.

Partner market access

Belgium

| Project Partner | Market Access |
| --- | --- |
| ADLC | It is expected that the developed system will significantly improve the safety and automation of ADLC's flight operations. This will enable it to better convince clients to use the service, improve the profitability of existing use cases, and reduce costs ensuring potential viability of currently unviable use cases. This will enable a rapid scaleup of ADLC's drone transport service. Meetings are being held regularly with aviation regulatory authorities to ensure that the current approach will enable a long term exploitation of the system. |
| SIRRIS | Sirris will exploit the results of this project toward the Belgian technology industry for which the topic of this project is important. To this end, Sirris will use the various channels it has access to (network, advisory services, etc.). Based on the project results, a short and medium term commercial service offered to companies (especially, SME with limited resources) in need of support is envisaged. Dissemination plan: Sirris will disseminate the project results through our industrial partners, relevant conferences and exhibitions, at national and international level. |
| Vintecc bv | Capture is offered as an enterprise framework enabling machine builders to operate their machinery as efficient as possible. Target market are Industrial machine builders who want to manage their machine fleet software and parameters from a centralized cloud environment. The ability to remotely control important industrial assets in a secure way will allow us to offer our framework to an extended number of customers . We have not yet found a similar platform aimed at machine builders with similar features. Typically big companies build a complete custom solution which is expensive. Partners (software companies) that are supporting machine builders world wide can use capture and offer it to their customers by making us of partnership agreement. |

Czech Republic

| Project Partner | Market Access |
| --- | --- |
| Charles University | As planned, CUNI exploits the project results and the expertise developed within the project through the project's industrial partners, namely the Czech ones, with whose CUNI primarily cooperates. All the results (already created and also future ones) developed by CUNI are (will be) available under an open-source license (a BSD-like one), which allows for easy distribution and general usage of the results even in commercial products. Also, the project results and expertise will be further exploited in PhD hiring/supervision and teaching at the master/PhD level. Tangible results will also be considered for start-ups where relevant. |
| Institute of Microelectronic Applications | IMA specializes on HW and SW design and development and its main field focus is the identification and sensor systems installed in an industrial domain. New trends in automotive segment brings a new intelligent sensor technologies closer not only to a product user but also to production processes fulfilling number of new challenges addressing production efficiency, safety and an advanced human-machine interaction. The systems will create living and dynamically changing organism composed of a new specialized sensor technologies supported by AI components. Taking into account the new company business strategy after acquisition of IMA by automotive enterprise, IMA will pursue an effort to exploit the project results within company products development. Exploitation focus will aim at specific industrial automation, objects monitoring and tracking and also at utilization of project results within production ecosystems. New generation of subsystem components, tested on prototypes, will help IMA to expand its portfolio of the new components for security and object monitoring at the production site. Utilizing the project achievements IMA could enter the new market segments. |

Finland

| Project Partner | Market Access |
| --- | --- |
| Enerim | Lately, the energy sector and society has been in a great struggle due to the events involving; high price of electricity, imbalance between supply and demand of electricity, and increasing risks of cyber and physical attacks to the modern energy infrastructure in Europe. A simple remedy requires strengthening and developing more resilient and secure energy infrastructure. Sa4CPS project has great potential to address the issues listed above. Through Sa4CPS, Enerim seeks to gain a competitive edge by further developing models of flexibility aggregation, market bidding, end-customer energy contract management, and integrations between e. g. flexibility service providers and market operators. All of these require robust and trustworthy data exchange infrastructure which is one of the core business and expertise within Enerim itself. Moreover, Enerim has already taken a big step towards the international growth by localizing EnerimCIS to Swedish market both DSO and retail business. This effort can serve as a benchmark for our future customer information-based projects aimed at reliable and secure data exchange among market parties, end-customer information privacy preserving, mitigating cyber attacks, access to energy consumption data and behaviors at customer / community-level etc. In a nutshell, Sa4CPS will provide Enerim a great potential for future in the following topics: Security & Privacy: data transmissions, energy communities and individuals. Digital contracts: energy community governance and revenue sharing. Data sharing: data of energy communities, market operators, and DSO’s (baseline consumptions and flexibility potentials). |
| F-Secure Corporation | The results of the Sa4CPS project will be exploited in the existing business model of F-Secure across F-Secure's main channels: partner channel (mainly communication service providers) and direct business. F-Secure is a global leader in the communication service provider channel model, and has currently millions of end users and the exploitable market of approximately 100 million end users. F-Secure is a well-known cyber security brand with existing access in the Nordic, European and Japanese markets. Cyber security consumer market size is 6.8 billion and expected to increase 15% during the next 5 years. The research of the project targets an emerging product market, and the aim is to increase F-Secure's market share in the existing global consumer mass market complementing the existing offering with a new product. In addition to increasing market share, the aim is to increase ARPU (average revenue per user) both in the partner channel and direct business. |
| Modirum Gespi | This project will enable Modirum Gespi to interact directly between end users in our target markets in Europe. Plan is to develop our offering to better fit real end user needs together with potential customers. We have patented and very well functioning real time video engine, but we see a clear potential in improving geolocation based services in our situational awareness platform NSC3 is in use in Finland by fire departments and law enforcement, provided by national security operator, Erillisverkot. But Finnish market is small. Through this project (and traditional sales activities) we plan to get access to several larger European countries and significantly, 20 to 100 times, increase revenue in next three years in first responder markets. |
| Natlink Oy | By the solutions and methods created within the project. Natlink is able to create technologies, HW and SW products, services and business models for customers Hunting in the area where is bad cellular coverage, Hunting in the area where is no cellular coverage and outdoor users where is need for safety and providing connectivity for items from and to hunting world from and to outside hunting, as traffic, wildlife, sports / outdoor people, roads etc. Natlink's current customer base is majority in the area where is available reasonable or good cellular coverage and biggest technological bottleneck to increase sales is lack of communication. Especially this is in Europe and North America. In Finland there is the best coverage in cellular networks, and this is the reason we are strongest in Finland. Natlink technology can be utilized also by 3 parties in their own business environments which are not hunting related but have similar needs from e.g. operating environment and conditions. |
| Polar Electro Oy | Polar Electro owns the full value-add chain from the very beginning of the research phase up to the sales organization. Polar has access to over 35000 retail contact points globally as well as the large web distribution channels including large partners (Amazon) and Polar Web shop. Polar also operates a marketing team and network globally which apply the most modern digital marketing tools. The targeted markets include global consumer electronics markets, especially domains of health, wellness and sports. The results are scalable to wide target groups including a broad age range and all genders. The outcome of the project will be a continuation to the current product and service offering with expanded connectivity and scalability, and thus will be exploited with regular product and service release methods. The new B2B customer basis intended to be reached after this project will be primarily accessed with the conventional manners, since the shift to the new customer groups provide a continuity from the existing user groups. The business prospects arise from the good scalability of the current offering. The technologies apply well to the new customer groups, and the body of the services, especially ecosystem architecture, is easily scalable. |
| Port of Oulu / Oulun Satama | The Port of Oulu will exploit the results of the project by developing concepts in the continuous development of Digital Twin and other software used to control and monitor port operations. |
| VTT Technical Research Centre of Finland Ltd. | The project will enhance the substance competences, knowledge and technologies, which VTT plans to apply in multiple different kinds of research collaboration projects, bi-lateral with companies, international research, start-ups, etc. Especially, VTT plans to develop its competences around digital trust and smart situational awareness related capabilities of cyber-physical systems. Exploitation and dissemination plan: VTT will use the outcomes of the SA4CPS project as seeds that will grow up into larger co-operational project consortiums, customer projects, spin-offs, doctoral studies, publications, and for focusing the future work of research teams. Especially, VTT targets to evaluate and apply the achieved results related to digital trust and smart situational awareness in academic publications, future research collaboration actions and customer projects. |

Portugal

| Project Partner | Market Access |
| --- | --- |
| Cooperativa Elétrica de Loureira, CRL | CEL is a local energy provider operating in the municipality of Loureiro. Participating in the Sa4CPS project, we hope to enhance our current technological capabilities and strengthen related resources. The implementation of derived results should provide the basis for the introduction of AI enabled technologies, hopefully allowing for increased operational efficiency and infrastructure optimization. |
| Digitalmente, Novas Tecnologias Comunicação, Lda | Digitalmente is a technology and energy services provider. By participating in the Sa4CPS project, we will enhance our competitive advantage by adopting new cognitive (AI) technologies into our solutions focused on smart energy management. Improving the value that can be retrieved from data collected in distributed energy resources and introducing more intelligent AI methodologies to reduce service providing costs will be key to improve competitive advantage of the company to our customers. Thus, this project will provide a huge opportunity for Digitalmente to make a new entry in the market jointly exploiting new energy efficiency solutions. |
| Instituto Superior de Engenharia do Porto (ISEP) | As a research centre that works closely with a diversity of companies and associations, ISEP will develop, promote, install, and undertake the maintenance of the results of the Sa4CPS. ISEP expects to develop and promote new models and services for energy communities supported by IoT devices data considering the trustworthiness and ownership of data. The seamless use of artificial intelligence, in the developed models, will enable intelligent management solutions suitable for the complex environment of citizen energy communities taking into account privacy and security issues. Also, we will contribute to project dissemination actions such as marketing leaflets, press releases, and disseminating project results in conferences, journals, seminars, or other events as a writer or a co-writer, an organiser or a participant. |

Türkiye

| Project Partner | Market Access |
| --- | --- |
| Acd Bilgi İşlem Ltd. Şti. | ACD develops electronic devices and digital solutions for the industrial market, with a focus on secure communication, data integrity, and system reliability. Based on its contributions in Sa4CPs project, including secure IoT data management, blockchain and IPFS-based data exchange, web platform integration, and 5G-mesh network experimentation, ACD plans to transfer the outcomes of the Sa4CPS project into its industrial products and solutions. These results address key market needs for secure, trustworthy, and resilient device communication in safety-critical and mission-critical industrial infrastructures, supporting future market access and commercialization. |
| ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ | ERARGE has strong relations with the companies and industrial organizations having cyber-physical industries, as the company sells smart solutions including cyber-physical solution product portfolio to solution partners. ERARGE has two branches abroad, in Switzerland and in Poland, namely Ergtech, which makes the access to EU and global market easier with a high reputation. ERARGE has close contacts with Middle East countries like Qatar and Turkic countries like Azerbaijan. ERARGE has the potential to carry the following Sa4CPS outputs to the smart industry, smart transportation, and smart city areas as the technology and solution providers. We are targeting solution partners instead of very final end-users, and exploit project results by providing interim solutions that can be used within a large system. Thus, ERARGE will apply proof of concept and prototyping activities and promote the results to a wider industrial community. ERARGE has participated actively in relevant fairs and conferences, like Busworld Europe 2025 and ESCAR 2025, and promoted the decentralised blockchain in heterogeneous complex systems. ERARGE sees potential for the security certification of project outputs, like common criteria evaluation of the hardware-based cyber resilience solution stack and security testing methodologies (has the capacity to be even patented). |
| Inovasyon Muhendislik | Inovasyon Muhendislik is a company with an academic background in AI-based solutions. IM has released an open-source ROS-based PHM tool previously developed for mobile robots. Within the SA4CPS project, IM aims to extend its expertise to battery management systems (BMS) by developing an AI-based PHM tool for autonomous vehicles. The expected results address a broad market covering robotics and electric vehicle ecosystems, with particular relevance for smart factories and smart city applications, supporting future market access and commercialization of the developed solutions. |
| Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. | Success of Sa4CPS project will give opportunity to develop new technologies to the market. Alpata Technology will get benefit from project results with building skills on realtime tracking system of supplychain management . Alpata Technology exploit results of Sa4CPS project with developing monitoring solutions for logistics and creating new projects. After exploitation process of project results, Alpata Technology will disseminate project results with optimizing products through different industrial needs. Project outcomes will be disseminated with attending demo days, web site blogs and conference procedings. |
| Otokar Otomotiv ve Savunma Sanayi A.Ş. | OTOKAR, with the widest product range from 7m to 21m autobuses, has been the market leader in Turkey for the last 13 years. OTOKAR is dominating the market with approximately 50% market share. OTOKAR demonstrated that its activities in the automotive sector are sustainable with an average 16% growth rate over the last 10 years. The customers are generally municipalities and public transport companies. OTOKAR has thousands of vehicles carrying millions of people running in more than 70 countries on 5 continents. The innovations of Sa4CPS will improve the cybersecurity of automotive logistics processes with implementation of secure cyber-physical systems and blockchain adaptations. Optimizing the processes with AI will enable better management of logistics processes. Better management of processes with secure components will make OTOKAR more competitive in the market. In addition to this, OTOKAR can transfer the knowledge acquired by Sa4CPS to other processes in automotive production. On the other hand, OTOKAR is a member of Koç Group, which has 26 companies operating in automotive, durable consumer goods, fast moving consumer goods, energy, retail and service industries. Sa4CPS framework can be disseminated to these companies, especially to Ford Otosan (a joint venture with Ford Motor Company), to Tofaş (a joint venture with Fiat Chrysler Automobiles) and to Türk Traktör (a joint venture with CNH Industrial). |

Technological view

State-of-the-Art (SotA) analysis

The background of the Sa4CPS project proposal arises from preceding research carried out related to machine-to-machine (M2M), internet of things (IoT), horizontal architectures for such cyber-physical systems in industrial contexts, data/information sharing and digital trust [11-18]. From the project and collaborations perspectives, there are several preceding and ongoing projects that has had impact to the discussions and preparation of Sa4CPS project. Please have a look at the analysis in the Annex C/Table 4. M2MGrids, TIoCPS and Transact projects has/are producing technological basis, which may be enhanced and applied at least partly in the Sa4CPS project. Trust4.0, AI-Ready, AFarCloud, FitOptiVis and Establish are estimated to establish state-of-the art views to specific technological areas each.

Information sharing solutions have been/are under investigation e.g. in GAIA-X, IDS, MyData and EnergyWeb forums. GAIA-X approach try to avoid monolithic, centralized authorization and rather approach the problem via the use of decentralized identifiers and data services which allow each company to decide itself where its’ data is stored, as well as who may process it and for what purpose. MyData approach suggests the use of self-sovereign identifiers (SSI) with technology support provided by operators to help users remain in control of their data. The authorization and permissions are kept separated from data flows, and the verifying is allocated to be done by data operators. The reference architecture model of IDSA has so called IDS connectors as components for enabling heterogeneous partner data sources to join  the common data sharing ecosystem. IDS relies on centralized certification authority where the trustworthiness of participants are ensured, which leads to a high level of trust but a heavy onboarding process relying on centralized identification, authentication, and authorization. Energy Web has not central authentication, and the solution is based on decentralized, blockchain-anchored identities, decentralized identifiers, verifiable claims, and smart contracts. User control over their data is the core principle of self-sovereign identities. With DIDs and verifiable claims, trust establishment is fine-grained and based on selective exposure of personal data. The application of self-sovereignty seems to ease GDPR compliance and make data sharing to third parties to be decided by the users. The concept of application registry with identities and verifiable claims in a way establish possibility to set-up a community for a specific geographical area of local energy grid. Respective type of solutions have been under work in the TIoCPS project, which has prototyped application of experimental shared trust solutions e.g. in energy flexibility and hunting safety cases. Respective solutions are also under investigation in Transact project for digital trust in remote driving case. It is estimated that these solutions are still in prototype level, and further research is needed after the referred projects. The lessons learned from these cases can be feed into the innovation process of the SA4CPs project relying on the partners knowhow. In addition, Sa4CPS project start from different perspective, enabling the secure situational awareness for the end user entities: people, autonomous devices and digital twins of companies, in the selected set of use cases, which technological state of the art is discussed in the Table 5.

Table 3. Technological state of the art in the main contribution areas of the use cases.

UC1: Autonomous lightweight logistics

The purpose of a traceability system is to track where a product is and where it goes along the supply chain (SC). End-to-end supply chain traceability enables organizations in the supply chain network to respond to volatile demand. Pharmaceutical SC is a specialized production-distribution chain that includes a comprehensive combination of participants and processes. In recent years, new tools have been developed to improve SC transparency, visibility, and traceability, especially in health and safety sensitive sectors such as food and pharmaceuticals. According to the study carried by Zion Market Research [19], the global Medical Transport Service Market accounted for USD 86 Billion in 2020 and is expected to reach USD 126 Billion by 2028, growing at a CAGR of 4.8% from 2021 to 2028. Since traditional central server-client technical solutions cannot meet expectations in terms of data integrity, confidentiality, system flexibility and adaptability, different solutions have been presented in the literature. Ding et al. [20] proposed a dual-layer framework for product traceability based on the use of blockchain-based smart contracts. Westerkamp et al. [21] presented a blockchain-based SC management system that allows tracking of goods and their transformation during the production process, using smart contracts and tokens. The feasibility of their approach was demonstrated using the Ethereum Virtual Machine (EVM). Liu et al. [22], developed an effective drug traceability system using a five-layer blockchain platform architecture. Smart contracts and IoT related applications have been used to manage drug identity and enable on-chain/off-chain mechanisms. A custom Ethereum blockchain-based solution for the management of controlled drugs is presented by Musamih et al. [23]. Smart contracts record all actions on the ledger, thus providing transparency, accountability, security, and data source. Authors use IPFS-based off-chain storage to store large-scale content-like images. Proposed study by Ahmed et al. [24] , a distributed architecture is used to improve the quality of IoT-related data in the context of logistics traceability. The proposed approach has been applied in a medical equipment use case involving perishable medical diagnostic kits. Yong et al. [25], developed a vaccine blockchain system that combines blockchain and machine learning technologies. The proposed system facilitates vaccine traceability and smart contract functions and prevents vaccine expiration and registration fraud [26]. Everledger [27] works with various industries to improve sourcing, traceability and compliance through smart contracts, artificial intelligence, and smart labeling solutions. ScanTrust [28] provides visibility in the supply chain by using technologies such as QR code, RFID, NFC etc. Using blockchain technology, TrustTrace [29] provides the ability to track products throughout the supply chain, from the source of each raw material to various stages of the value chain. To provide supplies in an increasingly volatile business environment, companies need more flexible networks. A transparent and circular value chain that reduces costs awaits us in the next decade. A survey by Bain of 150 top supply chain leaders found that 68% view traceability as very important [30]. This is spawning new technologies and organizations to monitor each raw material that goes into a product and to track how a product is used and where it is disposed of.

UC2: People and machine position awareness in production or logistics area

There are numerous approaches to objects and people tracking and pose and action recognition neural networks which operate on video feed [31-35]. The approaches typically employ machine-learning methods, e.g., a deep neural network composed of multiple convolutional layers. Overviews of such recent approaches are available in survey papers [36, 37]. The detection is typically based on a single image, or in some cases on a short video segment. In case of video segments, the neural network further contains 3D convolutional layers or recursive layers. The images used in these methods are typically full color images in at least VGA resolution (640x480). To process a stream of such images requires typically relatively high computation demands. In addition to higher cost caused by higher computation demands, these solutions typically suffer from adverse situations like bad light condition, partial occlusion. Also, due to the fact that the images are in a relatively good resolution, there are privacy issues and security issues connected with these methods. In this project, we intend to take advantage of the fact that we have complete control over the monitored place and that we have knowledge of actions that are performed in the place. This will allow us to employ an approach where we combine data from a number of low-cost low-resolution sensors and low-cost and low-resolution ToF cameras to determine presence or activity. The low resolution prevents privacy and security issues and also requires lesser computation demands.

UC 3. Map at the centre of situational awareness in addition to real time video

Integration of real-time mapping and live video feeds can significantly enhance situational awareness. By developing user-friendly solutions that combine geospatial data and visual information, we can provide first responders with improved contextual understanding. The challenge lies in identifying and applying the best technological solutions to create innovative tools for this purpose. Geographic Information Systems (GIS) play a crucial role in any advanced mapping solution, allowing basic maps to be enhanced with information tailored for particular use cases. ESRI is the GIS market leader through its flagship product, ArcGIS [68]. ArcGIS integrates and connects data to maps for creating, managing, analyzing, mapping, and sharing all types of data [69]. In addition to GIS, object detection is a technology that has potential for situational awareness improving applications. Yolo object detection has stood out with its balance of speed and accuracy, aiming to provide real-time performance and it is widely used in various fields like autonomous vehicles, agriculture, medical field, security and traffic. Since its publishing in 2016 it has evolved through various versions improving performance and addressing limitations of previous versions. [70] For situational awareness application, Yolo is especially suitable due to its real-time detection ability. Integration of GIS technologies with advanced object detection systems presents a promising avenue for enhancing situational awareness tools. By combining real-time mapping capabilities with live video analysis, we can create new solutions that provide first responders with comprehensive, actionable context-based information.

UC4: Critical energy distribution

With the concerns of the European Commission (EC) to increase the share of renewable energy sources (RES), the distribution grid is moving from a central to a decentralized operational paradigm [38]. However, to lead with the uncertainty provoked by the massive increment of RES installation, it is important to add flexibility to the power consumption patterns of distribution grid users [39]. The aggregated demand response (DR) capabilities of each user provide flexibility to distribution system operation (DSO), enabling flexible resources to preserve balance, ensure the security of supply, and improve the efficiency of the system. In contrast to traditional and expensive methods for increasing generation capacity or network expansion, DR is therefore regarded as a cost-effective tool for demand reduction and ancillary services (AS) [40] and can provide economic profits to the system as a whole and the consumers that provide it [41]. Furthermore, DR can provide cheap and reliable AS that were exclusively provided by generators, as well as other consumer-based solutions that can help to reduce market power [42]. When flexibility needs arise due to RES variability, thanks to the advances in Information and Communication Technologies (ICT), DR counts as necessary infrastructure to fully participate in the system flexibility throughout DR products [43]. However, for the DSO to directly manage flexible loads or to provide DR programs to electricity end-users, many technological and legal restrictions need to be overcome [44].

UC5: Security and location awareness of persons

Sport Watches have become efficient tools to determine persons health. Majority of the sport watches know their position using GPS and sensor fusion [45]. Most of the information is personal, so there is high demand for security solutions to maintain privacy. The above thing makes Sport Watches a valuable asset to other parties. Sport Watches can provide presence information and health status (for example sleep status, stress level and fatigue [46]) for multiple other entities and stakeholders. However, the data is strictly security and privacy sensitive, and it cannot be shared for anyone, but only to the allowed trusted parties like in the Zero Trust approach. However, an anonymous location might be used in the safety applications without any trust requirements, e.g. in traffic context. Thus, location awareness can be used in person safety applications and as an anchor point for situational awareness. Sport watches typically have local radio technology, like Bluetooth Low Energy, capable to determine presence of person and act as an initiator to detect situational awareness situation. These radios are capable to have fixed connection for another device and simultaneously scan for other devices and advertise itself to the devices nearby. [47] In the future, more and more Sport Watches will have online connection to internet, by 5G or similar technology. This makes Sport Watches capable to synchronize status with backend servers. Backend could provide additional data. If the internet connection is missing, local radios can provide fallback technology to maintain functionality. In the digitalization era, a person’s digital footprint is large and increases as the person engages in digital activities. According to F-Secure’s study in 2021, people are worried about their online privacy and do not feel they are in control of their personal information online. In general, people are not aware of their exposure in their digital moments and the cyber-physical risk their footprint poses. At the same time, consumer-targeted cyber crime has grown significantly between 2020 and 2022, e.g. in Finland from 15% to 34%. A few cyber security vendors are already offering tools for digital footprint with different approaches. However, successful tools that provide a consumer a comprehensive and useful view to their digital footprint do not exist in the market yet.

UC7: Multirouting secure awareness system for hunting and outdoors

As the weak internet connections in wilderness area are the biggest difficulty for the end customer who needs communication and awareness to devices and people around the area and through internet to others. Now, there are solutions, which are based just on one technology. E.g., Garmin is using Point to point communication with VHF frequencies [52]. There are also available different kind of Mesh networks, e.g., Wirepass [53], which could work in some use case but not all. Mobile phones, which is hunter’s main end user device, have limited number of radios. They have traditional 4G or 5G modem and Bluetooth. Based on years of experience, the mobile phone’s Bluetooth has not very good antenna and not maximum power, so it is not able to make as good point to point communication as the technology itself gives possibility 600-1300 meters line of sight [54]. In Natlink tests, mobile phone can hear another max 300 meters. Based on real life experiences from Natlink users, LTE CAT M1 has kilometres longer coverage compared to normal 4G or 5G networks what typical mobile has. In forest there are also other devices, which are not carried by hunter or dog, which have radios. Sport watches, cars, trail cameras etc. In the state-of-the-art system devices are aware of radios around them with the technologies they have, but also can make coverage extension being possible to communicate energy efficiency and securely route information between technologies. So e.g., from dog collar the data could come via LoRa to the receiver that is having Bluetooth Long range, which is then sending data via Long range mesh to other devices close to it. Also, devices of different operators, e.g., sport watches and hunting apps can be networked and share information [55]. This kind of multi technology system is not available in the market. Or specific device could be as the extension modem for mobile phone or several phones, by utilizing its better antenna and LTE CAT M1 and / or LTE CAT bis technology.

UC8: Secure, trustworthy, and reliable drone operation control system

In drone use case, we will work on a design of a secure, trustworthy, resilience and reliable OCC (operation control centre) system that can withstand different cyber-attacks and keep humans, infrastructure, and the physical autonomous systems safe. Our research focuses are: - A secure and reliable communication between critical physical assets and OCC system. - A secure and trustworthy physical device onboarding and monitoring. - A cyber security risk assessment of the physical device and early warning system to prevent malicious user from taking control of critical physical asset (e.g., drone) The security-related challenges in drone communication are well analysed in survey [56]. It provides a detailed review of the security-critical drone applications, and challenges such as DoS attacks, Man-in-the-middle attacks, De-Authentication attacks, and so on. It proposes a solution architecture that uses Blockchain to cryptographically store all the data that is sent to/from the drones, thereby saving it from tampering and eavesdropping. However, drones are highly resource-constrained devices and therefore it is not suitable to deploy heavy security algorithm such blockchain, which required both heavy communication and computing power. A lightweight approach is preferred. We will investigate a lightweight approach for protecting data sent to/from drones with the aim of optimizing power usage and achieving needed security. A special emphasis is given to UAVs. In this respect, [57] proposes methods to counter malicious Unmanned Aerial Vehicles (UAVs) attacks. Due to its dynamic topology, the authors propose to use two phases to counter malicious UAV attacks. In the first phase, they apply several rules and principles to detect malicious UAVs. In this phase, they try to identify and remove malicious UAVs according to the behaviour of UAVs in the network to prevent sending fake information to the investigating UAVs. In the second phase, a mobile agent based on a three-step negotiation process is used to eliminate malicious UAVs. In this way, the authors use mobile agents to inform the normal neighbour UAVs so that they do not listen to the data generated by the malicious UAVs. Therefore, the mobile agent of each UAV uses reliable neighbours through a three-step negotiation process so that they do not listen to the traffic generated by the malicious UAVs. The authors in the paper do not elaborate enough what is considered as normal behaviour or malicious behaviour. In the scope of Sa4CPS, we will extend their work by focusing on UAV normal and malicious behaviour modelling considering the past behaviour of UAVs and current assigned trajectory rule/policy (e.g., assigned route). Focusing specifically on the blockchain technologies, [58] proposes a blockchain-based UAV swarm identity management model and establishes a distributed identity authentication scheme based on the distributed identity identifier under this model. Moreover, to ensure the safe transmission of UAV communication data, a secure communication architecture based on blockchain, and a set of secure transmission protocols were designed, combined with cryptography. The feasibility and security of the proposed scheme are proved through experiments and security analyses. In the delay-intolerant UAV application where the decision needs to be made quietly, using blockchain for identity management may not be suitable because blockchain transaction processing needs sometimes and even significant delay in some blockchain technologies where proof-of-work is used. Balancing security, usability and sustainability may be a right way to go. In the scope of Sa4CPS, we plan to investigate a new identity management model for UAM (specifically, civil drone) that offers enough security and safety and at the same time ensures usability and sustainability in operation.

UC9: Management of cyber physical assets.

In U9, we will work on a design of a secure, trustworthy and situational aware remote firmware and operation system update for edge and end devices considering different types of devices and environmental parameters such as devices’ states, security and operation. Ensuring that devices can operate correctly and without disruption after updating firmware or operating system. Our research focuses are: - Remote firmware update. We will investigate and design methodologies for secure and trustworthy remote firmware and software updates. We plan to go beyond what exists in the SOTA (e.g., code signing) to ensure the authenticity of the firmware, by considering device monitoring features before and after the update process to ensure that the updated device works as intended. Monitoring of the evolution of the situation of the device after being updated is critical in view of addressing supply chain attacks (e.g., where the company relies on the firmware of the third party). It is possible that the firmware is compromised (e.g., SolarWinds attack in 2022). In this case, code signing alone does not help. Intelligent modules distinguishing between normal and abnormal behavior of a machine/device will be designed supporting the situational awareness after firmware update. - Situational awareness of the cyber security of the CPAs and CPS. Accurate and reliable understanding of the state of the CPAs operating in the system and the state and health of the CPS are very important and critical for business. We plan to investigate different approaches for situational awareness of the CPA and CPS in view of (i) estimating the current state and (ii) forecasting future evolutions of their cyber security level and their level of resilience to different types of known attacks and vulnerabilities. We will collect the security requirements and needs based on which we will design the situational awareness approaches and algorithms. We will investigate different dimensions: firmware, protocols (e.g., communication), hardware, human factors, contextual information and historical data for device and system behaviour analysis (e.g., network traffic data, device operation data, sensor data). Below is the state of the practice related to cyberattacks/cybersecurity in an industrial environment: - Network segmentation (a clear separation between information technology (IT) and operational technology (OT) networks) to reduce surface attacks and minimize impact of breaches. - Firewall settings & encryption. Fencing of the OT networks is of the essence, IT connections must be limited to certain domains and ports with encrypted protocols such as HTTPS and MQTTS. Today, typically only outbound traffic is allowed. - Access control. Strict access control measures, including strong authentication and authorization, were recommended for ICS (industrial control system) environments to limit access to authorized personnel only. - Client management of network access and credentials should be centrally organized (e.g., active directory) resulting in loss of all potential access when offboarding. - Cloud systems are transferred to managed private cloud systems. All access to 3rd party cloud systems is limited by the type of information that is communicated. - On the edge both Windows as Ubuntu are frequently used which are vulnerable, especially if they are not frequently patched. Software deployment is done through docker containers or OS based services. - Message/software update authenticity is typically done through checksum. - Remote monitoring of devices is typically aimed at monitoring the functional state of the device (CPU, RAM, ROM, software versions of operating system & services). State of the art: 1.Secure data exchange/sharing and transmission, and resilient and robust communication between services and systems In digital twins, there are different ways to share data. For example, data can be shared on a point-to-point basis where there is direct communication between entities in the system (e.g., between machine/sensor and system operator or between system operator and client). But that does not scale well especially when multiple parties need to access the data. Centralized databases for data sharing improve the data sharing process, but access, security and quality protocols are required to govern the databases. While central databases do have some advantages, a distributed data sharing architecture with agreed common access, security and quality protocols has proved to be more efficient. This allows organizations to retain control over their data and who accesses it and be able to define more granular data access and governing policies especially in the case of Muti-tenant digital twins system environment. Concerning data sharing/exchange protocols, there exist different communication and messaging protocols that can be used to stream and share data in digital twins’ system such as, MQTT, OPC UA (Open Platform Communications Unified Architecture), WebSocket, HTTPS request, CoAP (constrained application protocol), AMQP (Advanced Message Queuing Protocol), XMPP (universal messaging standard) and DDS (Data Distribution Service). These are the industrial standard protocols that incorporate security and are used for sensor/machine data transmission and sharing. However, these protocols do not provide end-to-end security. They ensure security in transit, but not security at-rest, especially when data resides at the destination. To ensure that the data is used in accordance with a defined access and usage control policy, another layer of control is required for data at rest to ensure end-to-end secure data sharing in digital twins (e.g., assuring the protection of data beyond transmission, which includes the storage, processing, and access of the data). Message/data authenticity is another security aspect that we will address in SA4CPS, ensuring the commands sent from the application are executed as intended on device on the shop floor. Authors in [59] propose a novel approach of data security in digital twins by using multiple device shadows for a single physical object. These twins are to separate data among different virtual objects based on tags assigned on-the-fly and are used to limit access to different data points by authorized users/applications only. The novelty of the proposed architecture resides in the attachment of dynamic tags to key value pairs reported by physical devices in the system. The authors further examine the advantages of tagging data in a digital twin system, and the performance impacts of the proposed data separation scheme. This work relates to Vintecc’s case and can be used to improve the data sharing scheme in a scenario where data from the same physical device needs to be shared with different users or applications with different levels of access rights. We will investigate this technique and the possibility of using it to improve the fine-grain data sharing control and management in the context of digital twins on top of the existing protocols mentioned above. 2. Pro-active and intelligent security monitoring The concept of digital twins can be leveraged to advance the cyber-physical systems (CPS) secure design [60] . This concept can provide engineers with intrusion detection [61] , system security testing and simulation [62] , privacy preservation [63] , and penetration testing [64] . The authors in [65] proposed a Security-Aware Virtual Environments for Digital Twins for monitoring, simulating, optimizing, and predicting the state of CPSs. The authors designed a secure framework that allows users to create and execute digital twins, closely matching their physical counterparts by using a novel approach to automatically generate the virtual environment from specification by using a secure engineered data exchange format. Furthermore, the security modules are added on top of the framework supporting security analysts in monitoring the current state of CPSs, the monitoring of security and safety rules. Inspired by this work, in the scope of SA4CPS, we will investigate and research the security architecture and methods and means for security monitoring of the digital twins through virtual environment applied to Vintecc’s use case and security requirements. However, in addition to what has been done in [65] , we will also cover the secure lifecycle management of CPS assets such as, secure remote configuration and parameters update, secure firmware update and a secure monitoring of the state of the CPS devices after configuration or parameter changes to ensure that the CPS assets operate as expected to the defined safety and operation rules. 3. Situational awareness of cyber-physical systems In [66] the authors developed a framework for enhancing cyber situational awareness for cyber-physical systems through digital twins. The proposed framework consists of two key components for improving cyber situational awareness: visualization and record-and-replay. In the paper, authors also provide a detailed architecture of the proposed digital twin cyber situational awareness framework, highlighting the physical environment and the CPS Twinning framework. A prototype has been developed that provides real-time visualization features (i.e., system topology, program variables of devices) and enables a thorough, repeatable investigation process on a logic and network level. This work is closely related to thatof Vintecc’s case. However, more in depth study is needed such as how adaptable the tool is when it comes to varied system setting, protocols, devices' constraints before it can be leveraged and used in the context of Vintecc’s case. The authors in [67] present a framework that allows users to create and execute digital twins, closely matching their physical counterparts. They also propose a novel approach to automatically generate the virtual environment from specification, using engineering data exchange formats. From a security perspective, authors also built security modules on top of the framework to support security and safety analysts in monitoring the current state of CPSs. The security and safety rules can be stated either implicitly or explicitly in the specification. The security module performs an analysis during operation to detect abnormal conditions of the process in the virtual environment based on the defined security and safety rules. The abnormal condition is identified by correlating the state of the digital twins. It has access to all states and events inside the virtual environment, and thereby, can also monitor state changes over time. With this information, relationships between variables can be analyzed to spot violations of defined safety rules. Moreover, sensors that are independent of the process under control may be used as an additional data source to report their view on the system’s state.

Technological innovation

A view to the targeted technological innovation is visualized in the Figure 3. The situational awareness approach is based on entity (person, device, digital twin) centric model with local and distributed situational awareness (DSA). The final target is to establish basis for secure DSA, which considers e.g., access rights, credentials, distributed data spaces, trustworthiness of the data, and roles of the entities. There are several potential technologies that could offer some partial solutions for such a secure DSA, however any proper solution concept that fulfil the needs of the project use cases to enable secure situation awareness for persons, devices and digital twins have not be found [3-15]. A “secure DSA dashboard” will be created based on the accesses and information on the situation for a person. Autonomous operation of the physical assets will be based on a blackboard type of secure DSA view. The security solution approach relies on application of Zero Trust model with W3C verifiable credentials, self-sovereign identities (also called as decentralized identifiers) as a starting point for the solutions [3, 4, 5, 6]. Reliability and transparency of the security model will be based on the application of blockchain/distributed ledger technologies (DLT), which refers to storage, distribution, and exchange (share) data between the users of private or public distributed computer networks located in multiple sites [7, 8].

Figure 8. Secure situational awareness concept for end users, autonomous devices, and digital twins with decentralized zero trust architecture levels (adapted relying on [3-7] approaches).

The key technical elements in the situational awareness are perception, comprehension, projection, decision, control, and actuation, which are executed based on all the accessible data from the data spaces of companies and other stakeholders. This includes needs for smart use of data/information within a single stakeholder e.g. by applying AI/machine learning means with smart digital twins. The smartness of the situation increases when the resources of other stakeholders can be included into the process. However, then the importance of the data sharing and especially digital trust is highlighted. The digital trust here refers to the trust and agreements between stakeholders, their identification, verifiable credentials, policies of the owners, individual persons and organizational stakeholders.  The application of the approaches represented in [3-7], are here abstracted to decentralized zero trust architecture levels (see Figure 8): Trust, Credentials, Control Data, and Trust Storage levels. The Trust level is related to the relationships of people with the organizations and physical assets (trust entities). The Credentials level is related to the digital identities of trust entities, means to give credentials from the issuers to holders, storing the credentials to wallets, and checking the credential proofs with verifier(s). The Control Data level is related to exchanging control data between the entities in an end-to-end manner in a secure way. The control data can be, e.g., credentials, security keys or other cryptographical material, or meta information on the data stream related to the real data flow between the trust entities required to be known by the other parties of communication. The Trust Storage level is related to storing the transactions related to, e.g., critical trust relationships between trust entities, smart contracts, verifiable credentials, and other security, privacy and safety related critical events (traces monitored from the system) so that they cannot be changed after they have been verified and added to the distributed ledger. After this kind of control process the actual data sharing is envisioned to happen in end-to-end manner between the involved cyber-physical resources.

Summarizing, the targeted technological innovation is to establish basis for the secure distributed situational awareness concept for end users, autonomous devices, and digital twins with decentralized zero trust architecture levels (see figure 8)  to fulfil the needs of the individual persons, autonomous devices, and digital twins of companies with its human and autonomous users to be situation aware in secure manner so that each data space/device owner can make their businesses and take also benefit of their resources and data.

Solution concept and Challenges portfolio

The technological innovation of the Sa4CPS concept (see Figure 8) is here divided to a set of functional elements that are envisioned to establish the core elements for the innovation. The functional elements required in the perception and comprehension are needed for enabling autonomous devices, people and digital twins of companies (=end users) to sense and reason about the situation. The functional elements required in situation status visualization, project and actions are needed for enabling the referred end users to see via their dashboards what is the situation for enabling them to estimate the future, and reason for sensible actions. The functional elements required for handling trust, security and privacy are needed for keeping the ownership (e.g. privacy, GDPR) and values for stakeholders as well as measuring the security situation for the owners. These functional elements are estimated to be essential for each owner of resources for enabling them to get revenues and benefits of its investments into such cyber-physical resources. This requires strong digital trust, which is also required to reach resilience to attacks and other unexpected events in critical cyber-physical systems. The aim of the shared trust infrastructure is to enable digital trust and facilitate value transactions for all the stakeholders in transparent and secure way. This includes capabilities to support accounts, identities, wallets, and verifiable credentials for secure value transactions in transparent and acceptable way for all the parties. After the digital trust has been achieved, then the actual data sharing can happen in end-to-end manner between any cyber-physical resources owned by any stakeholder. The shared trust infrastructure is envisioned to rely on distributed ledger technology, which can establish a reliable, transparent and open storage for trust

Table 4. A view to the functional elements of the Sa4CPS solution concept, identification of interfaces and estimation of values.

Functional elements in the perception and comprehension

- Physical environment sensing - Interfaces between devices and sensors - Value in detecting the situation locally - Interaction based sensing of information context - Interfaces between devices in the neighborhood and clouds - Value in detecting the situation globally - Interaction based sensing of information context - Interfaces between devices in the neighborhood and clouds - Value in finding information from available data - Tools (including AI) for comprehension - Interfaces for getting all the required data for comprehension - Value in getting meaningful information from bigger amount of data

Functional elements required in situation status visualization, projection and actions

- Digital twins and dashboards - Interfaces towards users - Value in showing the situation for users and owners - Positioning and tracking of objects - Interfaces between physical objects and clouds - Value for users and owners to enable them to understand the position and moving of objects - Autonomous operations - Interfaces related to management of devices - Value for autonomous devices to enable them to operate even without continuous control - Detection and response - Intefaces towards devices, clouds and different data spaces for monitoring situation and control of actions - Value in enabling knowing the situation and reasoning/creating sensible response(s) - Real-time 3D maps & tools - Intefaces towards physical objects, operations and maps - Value in visualizing the situation for users and owners

Functional elements required in handling trust, security and privacy

- Identification, verification and access control - Interfaces towards identity and verification providers - Value in setting the basis for the digital trust - Secure information spaces and routing - Interfaces between data spaces - Value in data sharing - Zero trust services with DLT infrastructures - Interfaces towards shared trust storage(s) and services - Value in digital trust, security, privacy and trading - Sensing security situation - Interfaces towards clouds, data spaces and physical resources - Value for people and other stakeholders for knowing the security situation

When a stakeholder is hosting/operating services for a critical area/location such e.g., Port of Oulu, the basis for the digital trust can be achieved via the verifiable credentials and digital signatures with shared trust infrastructure. In that way, only to the verified stakeholders can access the data needed in certain real-time situation, where e.g., location of physical entities and other persons need to be known in the role of a specific person acting in the port area. Thus, the shared trust infrastructure could provide common transparent means for all the stakeholders for digital trust. After the digital trust with credentials has been achieved, then the access to data and exchange of data for establishing the access/role specific view to the situation awareness in the dashboard for individual user, blackboard of the autonomous device and digital twin of the company can be established in secure manner.

The challenges and value estimations of the Sa4CPS solution concept in terms of the use cases are described in the Table 5. The targeted grand challenge, secure situational awareness, combine all these use case specific challenges, and includes also serious societal and economic challenges around needs of resilience and digital trust, which are fundamental needs of people, businesses of companies and operation of the whole society.

Table 5. The challenges and value estimation of the Sa4CPS solution concept for the use cases of the project.

UC1: Autonomous lightweight logistics

Challenges focused in the Sa4CPs solution concept: - Supply chain security - Traceability for logistics especially new developments of medicine - Climate control - Customs (in cross-border logistics) - Prognostic and Health Management for EV’s used in logistics Value estimation of the Sa4CPs concept for the use case in the targeted market: - Increased values related to Medical Logistics, Automotive & transportation, Health, and ICT businesses

UC2: People and machine position awareness in production or logistics area

Challenges focused in the Sa4CPs solution concept: Aimed domains affected by the new Sa4CPS solution will be variability and smoothness of the production process, position awareness of all process components, human safety as well as production cost savings. - Identification and characterization of the relevant production site objects and interactions - System scoping and situation modeling reflecting a real environment - Lack of sufficient data sets for training the identification process - How to design test and validation environment. - How to design an implementation of a such complex system - Feasibility of an online and remote reconfiguration of the surveillance system - How to exploit a digital twin for training and testing the system Value estimation of the Sa4CPs concept in the targeted market: The value expected after the solution implementation is on costs savings coming out of production processes optimization (routes of material, devices, or human movements) and smoothness of the production (for example movement of material from one position to another is not interrupted due to a collision risk with another subject).

UC3: Application of advanced maps in public safety

Challenges focused in the Sa4CPs solution concept: What kind of location-based solutions would best serve the first responders and especially firefighting? Value estimation of the Sa4CPs solution concept for the use case in the targeted market: Values for the solutions around Fire fighters, law enforcement and medical services in European and US markets. 10 to 20 M€ additional increase in revenue in three years

UC4: Critical energy distribution

Challenges focused in the Sa4CPs solution concept: distributed AI/explainable AI, digital twin Value estimation of the Sa4CPs solution concept for the use case in the targeted market: Values in the Use of flexibility and Optimization of resource use

UC6: Autonomous driving and operation

Main challenge area focused in the Sa4CPs solution concept: - The amount of data produced by new, more accurate sensors is enormous, and at the same time, the reaction time must be shortened. Causes challenges for the entire platform. - Ensuring the correctness of the data - Human-machine cooperation - Ensuring a safe and secure operating environment - Challenges brought by changes in circumstances and operating environment - Ensuring secure network connections Value estimation of the Sa4CPs solution concept for the use case in the targeted market: - Creating a 100% reliable chain is a prerequisite for launching the entire solution. - The service / solution must be cheaper and more efficient than similar traditional solutions - The minimum requirement is to join the digital operation/delivery chain, connect to the digital operating environment and be aware of other objects operating in the area. The collected data can be exchanged with other parties operating in the same business community (like harbour, industry area) on an equal basis, if it utilizes the entire operating environment. At the same time, our own operation becomes more efficient. The data can be sold at the market price to parties operating in other operating environments that use our data for their own benefits.

UC5: Security and location awareness of persons

Main challenge area focused in the Sa4CPs solution concept: Integration of embedded internet connection in a wearable device with low-power consumption, and context-sensitive and adaptive security & privacy protocol, as well as the digital footprint of a person. Value estimation of the Sa4CPs solution concept for the use case in the targeted market: The targeted markets include global consumer electronics markets, especially domains of health, wellness, and sports, as well as the emergent product market of digital footprint. The results are scalable to wide target groups including a broad age range and all genders. Revenue increase estimated to be 30M€ in target year 2028, and a new product for the market of digital footprint that aims for over 20M€ revenue in the target year of 2030.

UC7: Multirouting secure awareness system for hunting and outdoors

Main challenge area focused in the Sa4CPs solution concept: - Protocols and energy efficiency - Security - Safety - Compatible user devices Value estimation of the Sa4CPs solution concept for the use case in the targeted market: 38 M€ in 5 years. Starting from 4 M€ and ending to 12 M€

UC8: Secure, trustworthy, and reliable drone operation control system

Main challenge area focused in the Sa4CPs solution concept: - design of a secure, trustworthy, resilience and reliable OCC system that can withstand different cyber-attacks and keep humans, infrastructure, and the physical autonomous systems safe. - A secure and reliable communication between critical physical assets and OCC system. - A secure and trustworthy physical device onboarding and monitoring. - A cybersecurity risk assessment of the physical device and early warning system to prevent malicious user from taking control of critical physical asset (e.g., drone) Value estimation of the Sa4CPs solution concept for the use case in the targeted market: Increased situational awareness via the OCC will enable a fast scale-up of ADLC’s service, which is currently forecasted to hit 10 M € ARR in 2027.

UC9: Management of cyber physical assets.

Main challenge area focused in the Sa4CPs solution concept: We solve the major challenge of managing machines on a larger scale with our proprietary machine management framework, which includes Industry 4.0 drivers such as Digital Twins, Big Data, Artificial Intelligence, Web-based interfaces, and hardware independent software. The framework in future should become a machine control center allowing an operator to: - remotely update a specific application of a particular machine or fleet of machines; - remotely control the machine by making use of an HMI from a central location; - remotely update a specific parameter of a control algorithm to let the machine or process run in a more optimal way; - in future we also want to remotely update an AI network of a specific machine or fleet of machines. This evolution results in below challenges: - Security to protect human and machine against intended misuse (attacks) as well as unintended behaviour (accidents). Edge, communication, and cloud need to be protected (cyber secure). - Reliability of the data interface. Complex data transfer increases this complexity (e.g., neural network, rgb images, complex structures, real time connection with digital twin). - The fact that this framework is generic and used in various customer cases makes the implementation of possible security measures and deployment strategies even more complex. - Testing the reliability and the stability of a software update remotely without physical contact. Value estimation of the Sa4CPs solution concept for the use case in the targeted market: The calculated economic added value for Flanders in our impact description is €3.2M.

Expected project outputs

Table 6. Expected outputs of Sa4CPs concept with use cases R&D related to each objective of the project.

Society and ecosystem level (Ref. IBO.1).

Expected tangible outputs/results: - Presentations, videos, and demonstrations of critical parts clarifying the application of Sa4CPS concept. - Industrial and academic publications. - Products and services (incl. pre commercial) provided by project partners. - Demonstrations of Use cases with at least one key enabler of Sa4CPs concept.

Subsector & stakeholder level (Ref. IBO.2)

Expected tangible outputs/results from autonomous lightweight logistics: - Secure trusted IOT platform. - Secure data sharing tools. - Environmental and financial cost estimation tools that relies on route planning. - AI based PHM tools for BMS.

Expected tangible outputs/results from people and machine position awareness in production or logistics area: - AI based sensor system for a monitoring of an interaction among humans and machines (based on neural networks). - An early alert service for collision avoidance. - Data sets acquisition for objects (HM) featuring. - Situation modelling, machine learning in self-adaptivity and data intelligence/processing.

Expected tangible outputs/results from application of advanced maps in public safety: - Location-based solutions for first responders and especially firefighting. - Situational awareness solution to better fit the customer needs. - Approach and SW designs for data sources, information presentation for real use with reasonable effort.

Expected tangible outputs/results from multirouting secure awareness system for hunting and outdoors: - Solution for connectivity and situational awareness which is applicable in area where is bad mobile phone coverage or no coverage at all. - Latency needs depend on use case. It is less than second to hours or days, depending on the usage need case. Energy efficiency is required as all devices are battery powered.

Expected tangible outputs/results from security and location awareness of persons: - Low-latency, low-power cellular internet connectivity solution for wearable device. - Situation awareness-controlled security & privacy protocol. - Increased situational awareness of a person’s digital footprint

Expected tangible outputs/results from critical energy distribution: - Explainable AI (XAI) solution for situational awareness. - Activation solution for Flexibility with XAI. - Federated learning models for energy communities.

Expected tangible outputs/results from Secure, trustworthy, and reliable drone operation control system: - A secure, trustworthy, resilient, and reliable operation control system for drone that keeps humans, infrastructure, and the physical autonomous systems safe.

Expected tangible outputs/results from Management of cyber physical assets a Proof of Concept demonstration should be realized (TRL4): - Update of the edge os and applications and industrial device control software and parameters can be realized in a secured way. This means all measures are taken to ensure a safe state in which updates, validation and rollback is possible in case of detected problems. The validation of correct behaviour must be possible by comparing in real-time the physical behaviour to the simulated Digital Twin behaviour, while ensuring no physical harm can be done by unexpected actions. The measurable indicator is the demonstration of such update scenarios in Vintecc lab environment open to the critical remarks and investigation by the consortium partners. - Total trusted access control is realised on all levels (capture server, edge controller and industrial device) avoiding any unwanted intrusion. This will be verified by an expert subcontracting organisation using all her experience to try and access on each of the possible levels to take over control. This test should be 100% successful in terms of protection. - Based on the results of this project Vintecc will define a strategy to continuously maximise its software protection against new cyber security dangers threats to be able to ensure its customers on building and maintaining safe and reliable solutions. - Vintecc will design and develop an architecture to embed these cyber security concepts as integrated part of its existing “capture” framework. This should allow for automated update testing as well as safe state pre-update and post-update actions.

Architecture level (Ref. IBO.3).

Expected tangible outputs/results: - Requirements for the secure situational awareness (Sa4CPS) concept for enabling secure situational awareness for people, autonomous devices, and digital twins of companies. - Specification of the Sa4CPS concept and methodology for applications. The concept applies entity centric model with smart local and distributed situational awareness approach, and combines it to work with Zero Trust model with W3C verifiable credentials, self-sovereign identities (also called as decentralized identifiers) as the basis for the solution - Evaluation results of the secure situational awareness for people, autonomous devices, and digital twins of companies (UCs) with application of Sa4CPS concept.

Technology level (Ref. IBO.4).

Expected outputs: - Technical means and tools for perception, comprehension, projection, decision, control, actuation, digital trust, security, privacy - Specific solutions for e.g. physical environment sensing, interaction based sensing of information context, information and sensor fusion, tools (including AI) for comprehension, situation modelling & data sets AI, distributed AI/explainable AI, digital twins and dashboards, positioning and tracking of objects, autonomous operations, energy efficiency, detection and response, alerting, real-time 3D maps & tools, identification, verification, access control, secure information spaces, information sharing and routing, zero trust services and DLT infrastructures, governance, digital contracts, wallets, adaptive and context sensitive security with trust zones, sensing of security situation, cyber security and safety, secure remote monitoring and traceability, risk awareness, and resilience

Quantified objectives and quantification criteria

Table 7. The key performance indicators for progress on market access in ecosystem level.

Society and ecosystem level (IBO.1)

Visibility in markets KPI KPI elements description with Initial and target values: - a) Number of realized presentations, videos and demonstrations of essential parts of the Sa4CPS concept. Initial:0, Target:15 - b) Number of publications. Initial:0, Target:15 - d) Number of events/demonstrations organized for potential customers. Initial: 0, Target: 8

Markets access KPI KPI elements description with Initial and target values: - Number of products and services (incl. pre commercial) launched by project partners to markets: Initial:0, Target:10

Table 8. Key performance indicators of the use cases (key innovation, unique selling proposition and market access related).

Subsector & stakeholder level (IBO.2).

KPI autonomous lightweight logistics (UC 1) In real application autonomous logistics needs implementation for new technologies such as communication of sensors data, safety integration, cloud base computational in terms of digital trust concept. This UC will provide secure digital trust concept during the project execution period. Initial value: - Digital trust & cost-effective secure solutions (value: TRL level 3) Targeted value: - Powered by digital trust and secure technologies solutions for logistics which is target value TRL level 5-6. Initial Value; Target Value. The sensor system characterizes and monitors at least 4 types of object interactions; 0; 4. At least 2 services to prevent collision; 0; 2. Collecting data sets for 10 different object interaction features; 2; 10. Situation awareness model (semantic model); 0; 1. Contribution to academic literature; 0; 3. Commercializable product; 0; 3. Number of services that will run on the final platform (x-as-a-service); 0; 9. Field experimentation, demonstration and realization; 0; 2. Supporting at least 4 different communication protocols (BLU, RF, OpenTreath); 0; 3. Metric description - Level 0 (initial value) - Level 1: In-vehicle and out vehicle data entities identified, traceability and combination of sensor fusion requirements for digital trust and AI, and infrastructure level architecture achieved. - Level 2: Subcomponents and hardware modules for digital trust, algorithms, PHM tools for BMS systems and integration plan - Level 3: Secure platform and components validated and integrated - Level 4: Combination of subcomponents for End-to-end testing and demonstration - Level 5: (final targeted value)

KPI People and machine position awareness in production or logistics chain (UC 2) KPI.IBO.2.1 - Sensor system characterizes and monitors at least 4 kind of object HM interactions. Initial value: 0 interactions characteristic Targeted value: 4 interactions characteristics KPI.IBO.2.2 - At least 2 alert services detecting and describing collision avoidance Initial value: 0 services Targeted value: 2 services KPI.IBO.2.3 - Data sets acquisition for 10 different objects interaction (HM) featuring Initial value: 2 data sets Targeted value: 10 data sets KPI.IBO.2.4 - Situation model for each KPI.IBO.2.1 interaction Initial value: 0 model Targeted value: 1 model Metric description for all KPIs above: - Level 0 (initial value) - KPIs defined at the requirement phase - Level 1: KPI revised within the system development phase - Level 2: KPI revised within the implementation phase - Level 3: (final targeted value) - KPIs validated in the demonstration phase. TRL level The complexity of the system valuated in all KPIs above is very high thus the assessment of TRL level is common for entire system: Initial TRL 1-2 Target TRL 3-4

KPI application of advanced maps in public safety (UC 3) - Location-based solutions for first responders, especially in firefighting, can improve situational awareness by offering tailored solutions that present data efficiently. With focus on usability, these systems can provide practical, real-time information with minimal effort, meeting the specific needs of responders. Initial value: - Support for combining live video with location data is available, but there's a lot of room for utilizing advanced map features and AI to provide new solutions to improve situational awareness of first responders Targeted value: - Pilot implementation of new feature combining map and AI to improve situational awareness of first responders Metric description - Level 0 (initial value) - Level 1: Use case defined - Level 2: Concept requirements collected - Level 3: Prototyping and designing feature architecture - Level 4: Pilot implementation, deployment and demonstration of developed solution - Level 5: (final targeted value)

KPI critical energy distribution (UC 4) AI Based Solution for Energy Flexibility in Critical Distribution Networks Initial value: - Demand-response energy communities, as well as individual electricity consumers and distribution system operators, lack the ability to facilitate and engage in the proper flexibility of energy resources across the wider electrical grid. Targeted value: - To implement developed AI algorithms and platform solutions into the market environment, supported by pre-existing energy flexibility infrastructure within the context of managed energy communities, facilitating demand-response programs and resource flexibility amongst involved parties. Metric description - Level 0 (initial value) - Level 1: Use case planning concluded. - Level 2: Requirements capture, background research and technology definitions. - Level 3: Prototyping + architecture design and definition. - Level 4: Pilot implementation and deployment. - Level 5: (final targeted value).

KPI security and location awareness of persons (UC 5) Key innovation-related KPIs Internet Connection solution: Low-latency, low-power internet connectivity solution for wearable device Initial value: There are cellular internet connection solutions available in chip and module form factors. Modules are not suitable for small devices and chip-based solutions require lot of development and approval work. Targeted value: There is concept for cellular internet connection embedded into small device available, meeting the size and power requirements. In addition to antenna, HW and ESW design, the subscriber management shall be addressed (typically SIM is used for this in conventional cellular radios). Situation awareness-controlled security & privacy: Device changes its behavior based on location, wireless and sensor information. Initial value: Device can locate itself. Device can scan wireless devices nearby. Device can determine wearers state of alertness. No specific security behavior is based on this information. Targeted value: Location, wireless information and/or sensor data is used determine devices security status. Device can send health and alertness data if situation awareness security policy rules is met. Increased situational awareness of a person’s digital footprint: a new concept for a user to have a view of their digital footprint and risk exposure Initial value: a preliminary set of recognized sources for cyber threat intelligence data to carry out perception for the digital footprint concept Targeted value: the new concept includes the levels of situational awareness: perception (collection of threat intelligence), comprehension (data processing and analysis, and visual dashboard), and projection (risk exposure) to guide user’s decision (recommendations) Unique selling point KPIs Situation awareness alerts: Device can advertise itself nearby and inform other parties of its state and motion. Advertising can be started by location information, change in wireless environment or physical activity. Cars and vehicles utilizing health and alertness information: Vehicle can adjust its behavior based on state of alertness. E.g., car can limit speed or propose pause if user is tired. To decrease a person’s probability of losing digital identity or privacy or facing a security incident: combining leading data sources of global teleoperators and cyber threat intelligence will result in the most comprehensive security awareness and protection for consumers Progress on market access KPIs: Partnership with another project member to launch product/service together. 5G or similar embedded internet connection capable device opens new markets. F-Secure and Polar operate in global consumer markets through global partner networks. KPI for the market access is partner perceived value of security and location awareness of persons.

KPI multirouting secure awareness system for hunting and outdoors (UC 7) Initial value: - Point to point connection between devices within single radio technology - Internet connection via mobile phone’s radio technology Targeted value: - Multiradio secure routing connection by utilizing different devices and radios, capable to connect and transfer data from different use cases, with enough performance, energy efficiency and security. Metric description - Level 0 (initial value) - Level 1: Plan of use case done - Level 2: Multirouting distance measurements and applications done by utilizing existing hardware, necessary base research done. - Level 3: Multirouting device designed - Level 4: Multirouting point to point connections tested with prototype devices and security algorithms demonstrated. - Level 5: (final targeted value)

KPI Secure, trustworthy, and reliable drone operation control system (UC 8) A secure, trustworthy, resilient, and reliable operation control system for drone that keeps humans, infrastructure, and the physical autonomous systems safe. Initial value: - Basic concept formulated, 1 pilot focused on each flight, poor understanding of the environment in Beyond Visual Line of Sight operations. TRL 1. Final value: - Reliable platform allowing for operator and system awareness and monitoring of the current security of a drone operation. System demonstrated and used commercially in operational environment. TRL 7. Metric description - Level 0 (initial value) (TRL 1) - Level 1: Plan of use case completed - Level 2: Requirements for perception of the environment. - Level 3: Secure architecture of the solution (TRL 2) - Level 4: Prototyping of the data exchange and visualization - Level 5: Developed assessment of security situation. - Level 6: Demonstration of the platform in an operational environment (TRL 6) - Level 7 (target value) (TRL 7)

KPI : secure management of cyber physical asset (UC 9) A secure-situational awareness and trustworthy management of cyber physical asset Initial value: - Basic concept formulated, 1 pilot focused on physical remote firmware update and configuration parameters. TRL 1. Final value: - Secure and reliable techniques and procedure for secure-situational awareness and trustworthy management of cyber physical asset. System demonstrated and used commercially in operational environment. TRL 6. Metric description - Level 0 (initial value) (TRL 1) - Level 1: Plan of use case completed - Level 2: Requirements for perception of the environment. - Level 3: Secure architecture of the solution (TRL 2) - Level 4: Prototyping of technique for a secure remote firmware update and configuration of cyber physical asset. - Level 5: Developed assessment of security situation. - Level 6: Demonstration of the platform in an operational environment (TRL 6)

Table 9. Key Innovation related KPIs

Architecture level (IBO.3)

Concept technological Maturity KPI The technology readiness level (TRL) of the methodology and framework architecture for the Sa4CPS concept for enabling secure situational awareness for people, autonomous devices, and digital twins of companies. Initial value: - TRL 1-3 Targeted value: - TRL 3-6 Metric description (according to EU TRL definitions) - TRL 1 – basic principles observed - TRL 2 – technology concept formulated - TRL 3 – experimental proof of concept - TRL 4 – technology validated in lab - TRL 5 – technology validated in relevant environment (industrially relevant environment in the case of key enabling technologies) - TRL 6 – technology demonstrated in relevant environment (industrially relevant environment in the case of key enabling technologies) - TRL 7 – system prototype demonstration in operational environment - TRL 8 – system complete and qualified - TRL 9 – actual system proven in operational environment (competitive manufacturing in the case of key enabling technologies; or in space

Concept features KPI The Sa4CPs concept has several potentially required functional features defined, see also Table 4. The concept features KPI measures their number and the level of their evaluation in use cases as follows. Initial values: - number of features = 0 - evaluation level = 0 (not evaluated in any UC) Targeted value: - number of features = 28 - evaluation level = 1, (max = 9, which means that the feature is evaluated in all the cases) for each feature Metric description - Feature list (28): physical environment sensing, interaction based sensing of information context, information and sensor fusion, tools (including AI) for comprehension, situation modelling & data sets AI, distributed AI/explainable AI, digital twins and dashboards, positioning and tracking of objects, autonomous operations, energy efficiency, detection and response, alerting, real-time 3D maps & tools, identification, verification, access control, secure information spaces, information sharing and routing, zero trust services and DLT infrastructures, governance, digital contracts, wallets, adaptive and context sensitive security with trust zones, sensing of security situation, cyber security and safety, secure remote monitoring and traceability, risk awareness, and resilience - evaluation level for each feature = at least 1, max 9 (the number of UCs where the feature has been evaluated)

Technology level (IBO.4).

Technological enablers KPI Number of novel technical enablers, technological means and tools supporting design, realization and operation of the Sa4CPS concept. Initial values: - number of enabling means and tools = 0 - evaluation level = 0 Targeted value: - number of enabling means and tools = 9: perception, comprehension, projection, decision, control, actuation, digital trust, security, privacy - evaluation level = 5 - target is to have 9 of level 5 technical enablers Metric description The criteria of each novel technical enabler are the following: - the novel technical enabler is described in presentation/written form (level 1), - the novel technical enabler is demonstrated (level 2), - the novel technical enabler is evaluated in at least one UC(s) of the project (level 3), - the novel technical enabler is published (dissemination) (level 4) and - the novel technical enabler is proceeding towards industrial exploitation (level 5) - The final target is to achieve 9 of level 5 technical enablers

Work description

Project structure

The structure of the Sa4CPS work plan is described in the Figure 9. The work packages  (WP) 1-2 focus into the Sa4CPS concept  research and development (R&D), and description in the architecture framework level. The R&D of technical solutions for the concept are carried out in the WPs WP3-5. The results of all these WPs will be experimented and validated in the WP6. The use cases set the requirements for the Sa4CPS concept development, and they have a specific role each in the development of the technical solutions for the concept.

Figure 12. The structure of the Sa4CPs work plan.

The structure of the WPs 3-5 are further divided according to the basis process of the situational awareness with the exception that the trust, security and privacy are included to be an essential part of the traditional Endsley situation awareness model. Accordingly, the WP3 is focused on the perception and comprehension, WP4 status, project and actions and WP5 for trust, security and privacy challenges.

Figure 13. The structure of the technical solutions related WPs 3-5.

The roles of each use case, the related tasks and the key contribution area into the Sa4CPS concept are depicted in the Figure 14.

Figure 14. The roles, tasks and key contribution areas of the UCs for the Sa4CPS concept.

Main milestones

The main schedule of the project is depicted in the Figure 12. The operating process is based on the parallel and agile process with three iterations, one for each project year. The 1st project year focuses in to achieve UC/technology demonstrations and preliminary description of the Sa4CPs concept. The target of the 2nd project year is to achieve UCs demonstrations and technical solutions for the Sa4CPS concept. The 3rd and final iteration targets to achieve final demonstrations evaluating the Sa4CPS concept in UC/pilot environments, e.g. port of Oulu depicted in the Figure 13.

The operating process works so that all the project WPs proceed in agile and parallel way, but the milestones act as the synchronization points for the overall proceeding in the project.

Figure 15. The schedule of the Sa4CPS project.

Figure 16. A view to the Port of Oulu.

Figure 17.  List of project milestones, KPI:s and schedule.

| ID | Description | Administrative KPI | Completion month |
| --- | --- | --- | --- |
|  | Starting triggers of ITEA fullfilled, initiation of planning and project plan (FPP) update/CR related works, use case planning and initiation of activities |  | Month 0 (m0) (~Mar 2024) |
| MS0 | Synchronized start of the project | Most partners have started the project, FPP has been updated according to funding decisions. | MS0 is m7 (oct 2024) |
| MS1 | Use cases | Use cases have been described | MS0+3m (jan 2025) |
| MS2 | Requirements | Requirements arising from Use cases have been described | MS0 + 6m (apr 2025) |
| MS3 | Preliminary Concept | Sa4CPS preliminary concept architecture has been described v1 | MS0 + 9m (jun 2025) |
| MS4 | Experiments v1.0 - Technologies of use cases | Year 1: targeted for technology assessment & specifications Checkpoint of the KPIs status, main focus on technologies. | MS0 + 12m (sep 2025) |
| MS5 | Specification of concept enablers | The technical enablers of the concept has been specified | MS0 + 15m (jan 2026) |
| MS6 | Preliminary designs of the concept enablers | The technical has been designed | MS0 + 18m (may 2026) |
| MS7 | Experiments v2.0 - use cases | Year 2: targeted for UC demonstrations & designs Checkpoint of the KPIs status, main focus on use cases. | (MS0 + 24m) (sep 2026) |
| MS8 | Requirements 2.0 | Revision of requirements has been done | (MS0 + 27m) (jan 2027) |
| MS9 | Specification 2.0 | Revision of specifications done | (MS0 + 30m) (apr 2027) |
| MS10 | TIoCPS Solutions | TIoCPS solutions as components are done | (MS0 + 33m) (jun 2027) |
| MS11 | Demonstrations/show cases | TIoCPS final demonstrations are available | (MS0 + 35m) (sep 2027) |
| MS12 | Final review/end of the project | Year 3: targeted for project story demonstrations & final solutions Checkpoint of the KPIs status, main focus on innovations and market access. | (MS0 + 36m) sep 2027 |

Work package description

List of partners per work package

| Work package | Partners |
| --- | --- |
| WP 1: Use cases description & requirements | Acd Bilgi İşlem Ltd. Şti. (TUR), ADLC (BEL), Charles University (CZE), Cooperativa Elétrica de Loureira, CRL (PRT), Digitalmente, Novas Tecnologias Comunicação, Lda (PRT), Enerim (FIN), ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ (TUR), F-Secure Corporation (FIN), Inovasyon Muhendislik (TUR), Institute of Microelectronic Applications (CZE), Instituto Superior de Engenharia do Porto (ISEP) (PRT), Modirum Gespi (FIN), Natlink Oy (FIN), Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. (TUR), Otokar Otomotiv ve Savunma Sanayi A.Ş. (TUR), Polar Electro Oy (FIN), Port of Oulu / Oulun Satama (FIN), SIRRIS (BEL), Vintecc bv (BEL), VTT Technical Research Centre of Finland Ltd. (FIN) |
| WP 2: Sa4CPS concept architecture | Acd Bilgi İşlem Ltd. Şti. (TUR), ADLC (BEL), Charles University (CZE), Cooperativa Elétrica de Loureira, CRL (PRT), Digitalmente, Novas Tecnologias Comunicação, Lda (PRT), Enerim (FIN), ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ (TUR), F-Secure Corporation (FIN), Inovasyon Muhendislik (TUR), Institute of Microelectronic Applications (CZE), Instituto Superior de Engenharia do Porto (ISEP) (PRT), Modirum Gespi (FIN), Natlink Oy (FIN), Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. (TUR), Otokar Otomotiv ve Savunma Sanayi A.Ş. (TUR), Polar Electro Oy (FIN), SIRRIS (BEL), Vintecc bv (BEL), VTT Technical Research Centre of Finland Ltd. (FIN) |
| WP 3: Perception & Comprehension | Acd Bilgi İşlem Ltd. Şti. (TUR), ADLC (BEL), Charles University (CZE), Cooperativa Elétrica de Loureira, CRL (PRT), Digitalmente, Novas Tecnologias Comunicação, Lda (PRT), Enerim (FIN), ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ (TUR), Inovasyon Muhendislik (TUR), Institute of Microelectronic Applications (CZE), Instituto Superior de Engenharia do Porto (ISEP) (PRT), Modirum Gespi (FIN), Natlink Oy (FIN), Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. (TUR), Otokar Otomotiv ve Savunma Sanayi A.Ş. (TUR), Polar Electro Oy (FIN), Port of Oulu / Oulun Satama (FIN), Vintecc bv (BEL), VTT Technical Research Centre of Finland Ltd. (FIN) |
| WP 4: Status, Projections & Actions | Acd Bilgi İşlem Ltd. Şti. (TUR), ADLC (BEL), Charles University (CZE), Cooperativa Elétrica de Loureira, CRL (PRT), Digitalmente, Novas Tecnologias Comunicação, Lda (PRT), Enerim (FIN), ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ (TUR), F-Secure Corporation (FIN), Inovasyon Muhendislik (TUR), Institute of Microelectronic Applications (CZE), Instituto Superior de Engenharia do Porto (ISEP) (PRT), Modirum Gespi (FIN), Natlink Oy (FIN), Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. (TUR), Otokar Otomotiv ve Savunma Sanayi A.Ş. (TUR), Polar Electro Oy (FIN), Port of Oulu / Oulun Satama (FIN), Vintecc bv (BEL), VTT Technical Research Centre of Finland Ltd. (FIN) |
| WP 5: Trust, security & privacy for resilience | Acd Bilgi İşlem Ltd. Şti. (TUR), ADLC (BEL), Cooperativa Elétrica de Loureira, CRL (PRT), Digitalmente, Novas Tecnologias Comunicação, Lda (PRT), Enerim (FIN), ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ (TUR), F-Secure Corporation (FIN), Instituto Superior de Engenharia do Porto (ISEP) (PRT), Natlink Oy (FIN), Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. (TUR), Otokar Otomotiv ve Savunma Sanayi A.Ş. (TUR), Polar Electro Oy (FIN), Port of Oulu / Oulun Satama (FIN), SIRRIS (BEL), Vintecc bv (BEL), VTT Technical Research Centre of Finland Ltd. (FIN) |
| WP 6: Experiments and validation | Acd Bilgi İşlem Ltd. Şti. (TUR), ADLC (BEL), Charles University (CZE), Cooperativa Elétrica de Loureira, CRL (PRT), Digitalmente, Novas Tecnologias Comunicação, Lda (PRT), Enerim (FIN), ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ (TUR), F-Secure Corporation (FIN), Inovasyon Muhendislik (TUR), Institute of Microelectronic Applications (CZE), Instituto Superior de Engenharia do Porto (ISEP) (PRT), Modirum Gespi (FIN), Natlink Oy (FIN), Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. (TUR), Otokar Otomotiv ve Savunma Sanayi A.Ş. (TUR), Polar Electro Oy (FIN), Port of Oulu / Oulun Satama (FIN), Vintecc bv (BEL), VTT Technical Research Centre of Finland Ltd. (FIN) |
| WP 7: Dissemination, Exploitation and Leadership | Acd Bilgi İşlem Ltd. Şti. (TUR), ADLC (BEL), Charles University (CZE), Cooperativa Elétrica de Loureira, CRL (PRT), Digitalmente, Novas Tecnologias Comunicação, Lda (PRT), Enerim (FIN), ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ (TUR), F-Secure Corporation (FIN), Inovasyon Muhendislik (TUR), Institute of Microelectronic Applications (CZE), Instituto Superior de Engenharia do Porto (ISEP) (PRT), Modirum Gespi (FIN), Natlink Oy (FIN), Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. (TUR), Otokar Otomotiv ve Savunma Sanayi A.Ş. (TUR), Polar Electro Oy (FIN), Port of Oulu / Oulun Satama (FIN), SIRRIS (BEL), Vintecc bv (BEL), VTT Technical Research Centre of Finland Ltd. (FIN) |

WP 1: Use cases description & requirements

| Leadership | Instituto Superior de Engenharia do Porto (ISEP) - Portugal (Pedro Faria) |
| --- | --- |
| Work package duration | Oct 2024 - Sep 2027 |

Objectives and expected results

Objectives: WP1 focuses on the description of the use cases and analysis of requirements. First the use cases: Connected &  Autonomous lightweight logistics for in-factor/out-factory supply chain (UC1), People and machine position awareness in production or logistics area (UC2), Application of maps in public safety case  (UC 3 )  Critical energy distribution (UC 4), Security and location awareness of persons (UC 5) , Multirouting secure awareness system for hunting and outdoors (UC 7),  Operations Control System (OCC) for drone (UC 8) and  Management of cyber physical assets (UC 9) are described. After that the requirements of the use cases are analysed both technological and value chains perspectives. Requirements will be defined for individual UCs and some of them will be transversal to all UCs. The objective is to create solid basis for the works towards development of the Sa4CPS concept in WP2, and technological solutions in the WP3-5, as well as create basis for the project demonstrations (WP6) storyline.

Expected results: Use cases descriptions, requirements arising from the use cases.

The contribution of partners to WP1 are described in the Annex E of the FPP.

Task descriptions

1.1 Use cases description

Contact Juhani Latvakoski

Use cases description [ISEP, all partners] (all UCs) The task will focus on planning and description of the use cases together with the use cases 1-9 groups. The descriptions of the FPP annex are taken as input, each use case its related development roles of partners, content and targets are defined and described.

1.2 Requirement analysis

Contact Juhani Latvakoski

Requirement analysis [ISEP, all partners] (all UCs) The task will focus on analysis of technological and business requirements from the use cases in their surrounding ecosystems and value chains, andtowards the targeted Sa4CPS concept.

1.3 Revised requirements

Contact Juhani Latvakoski

Revising the requirements [ISEP, all partners] (all UCs) The task will focus for revising the requirements based on the findings and evaluations from 1st and 2nd year experimental systems.

Deliverables

| Id | Type | Description | Access | Month due |
| --- | --- | --- | --- | --- |
| D1.1 | Document | Use cases description (Task 1.1) | Confidential | Jan 2025 |
| D1.2 | Document | Requirements (T1.2) | Confidential | Apr 2025 |
| D1.3 | Document | Revised requirements (v1, v2) (T1.3) | Confidential | Jan 2027 |

WP 2: Sa4CPS concept architecture

| Leadership | Polar Electro Oy - Finland (Juhani Teemu Ville Kemppainen) |
| --- | --- |
| Work package duration | Oct 2024 - Sep 2027 |

Objectives and expected results

WP2 focuses on the R&D of the Sa4CPS conceptual architectural level R&D, interaction between technical WPs 3-5, UCs 1-9, and evaluation of results in architectural level. First, the WP focuses to identification of the requirements related to the Sa4CPS architectural concept in interaction with the WP1 and UCs 1-9. Then, architectural level analysis of technological state of the art/practise will be carried out together with preliminary drafting of the technical architectural scope. The technical architectural scope will be divided to areas covered by each technological WP3-5, and preliminary analysing the potential contribution areas of UCs 1-9 for the concept. The objective is to combine the key technological enablers developed within WP3-5, and UCs 1-9 to establish a harmonized description of the Sa4CPS concept. In parallel, the Sa4CPS conceptual architecture will be studied by means of simulations. The target is to produce such Sa4CPS concept description and publication, which combine also the main evaluation results of related to the key enablers developed within WP3-5 and UC1-9.

Expected results: Technological requirements for the architecture, Sa4CPs concept description and specification, and evaluation of results in architectural level.


The contribution of partners to WP2 are described in the Annex E of the FPP.

Task descriptions

2.1 Technological requirements architecture

Contact Juhani Latvakoski

Technological requirements architecture [Polar, VTT, all partners] (all UCs) Identification of the requirements related to the Sa4CPS architecture concept in interaction with the task 1.2 and UCs 1-9. Analysis of technological state of the art in the areas that can be scoped to be related to the concept scope, preliminary drafting of the technical architectural scope and research items.

2.2 Sa4CPS preliminary concept description

Contact Juhani Latvakoski

Sa4CPS preliminary concept description [VTT, Polar, all partners] (all UCs) The task divides the technical architectural scope to areas covered by technological WPs 3-5 of the project, and preliminary analysing the key contribution areas of UCs 1-9. In parallel, the concept will be studied by means of simulations. The result of the task is description of the Sa4CPS concept in a preliminary way identifying the most essential elements planned to be contributed by the project technological WPs and UCs

2.3 Sa4CPS concept spesification

Contact Juhani Latvakoski

Sa4CPS concept specification [VTT, Polar, all partners] (all UCs) The task is focusing into simulation based studies and conceptual level development of the most essential elements identified so that the real content developed with technological WPs 3-5 will be here combined to establish a harmonized concept, considering the key contributions of UCs 1-9. The results of this task is the specification of the Sa4CPS concept produced together

2.4 Final Sa4CPS concept publication with evaluation results

Contact Juhani Latvakoski

Final Sa4CPS concept publication with evaluation results [VTT, Polar, all partners] (all UCs) The final Sa4CPS concept development work will combine the key technological enablers developed within WPs 3-5, and UCs 1-9 to establish a harmonized description of the Sa4CPS. The target is to produce such Sa4CPS concept description and publication, which include also the main evaluation results of related to the key enablers developed within WPs 3-5 and UCs 1-9

Deliverables

| Id | Type | Description | Access | Month due |
| --- | --- | --- | --- | --- |
| D2.1 | Document | Technological requirements architecture (Task 2.1) | Confidential | Apr 2025 |
| D2.2 | Document | Preliminary Sa4CPS concept description (Task 2.2) | Confidential | Jun 2025 |
| D2.3 | Document | Sa4CPS concept spesification (v1, v2) (Task 2.3) | Confidential | Apr 2027 |
| D2.4 | Document | Sa4CPS concept with evaluation results for publication (Task 2.4) | Public | Sep 2027 |

WP 3: Perception & Comprehension

| Leadership | Institute of Microelectronic Applications - Czech Republic (Jiri Havlík) |
| --- | --- |
| Work package duration | Oct 2024 - Aug 2027 |

Objectives and expected results

WP3 focuses on the R&D of the technical enablers for perception and comprehension to establish reasoning and understanding of the current situation.  It is estimated that information sources can be e.g. sensing the environment using sensors, cameras, available radios etc. Interaction between neighbouring computer equipped nodes and service systems in back office/clouds. Smart information processing, sensor fusions, and use of AI/machine learning systems are needed for comprehension of the situation.

Expected results: Technological requirements for perception and comprehension. Technical enablers for perception and comprehension required in the Sa4CPS concept. Evaluation of the developed enablers for perception and comprehension. Building up physical sensor system consisting of various sensor technology where new data acquisition and data processing mechanisms will be validated and ready for object detection and tracking to be performed in WP4.

The contribution of partners to WP3 are described in the Annex E of the FPP.

Task descriptions

3.1 Physical environment sensing

Contact Juhani Latvakoski

Physical environment sensing [Natlink, IMA, Polar, Digitalmente, CEL, ACD,   VTT, Otokar, Enerim] (all UCs) Technical requirements and R&D of the sensing systems, sensors, cameras, radios etc. neighbour discovery and their deployment for exploitation of information from physical environment for situational awareness

3.2 Interaction based sensing of information context

Contact Juhani Latvakoski

Interaction based sensing of information context [Otokar, Natlink, Polar, Digitalmente, ACD,   Vintecc, VTT, Enerim] (all UCs) Technical requirements and R&D of the means for Acquisition of information from a other computers nearby, information discovery, and exploitation from cloud environments of different stakeholders

3.3 Information & sensor fusions

Contact Juhani Latvakoski

Information & sensor fusion [Polar, Natlink, ISEP, Digitalmente, Natlink, ACD, CEL, INOVASYON,   ADLC, Vintecc, VTT, Enerim] (all UCs) Technical requirements and R&D of the technical means for Smart fusion of information from various sources and sensors (sensor fusion). Algorithms and tools for enabling such processes.

3.4 Tools (inc. AI/machine learning) for comprehension

Contact Juhani Latvakoski

Modelling and Tools for comprehension [INOVASYON, CUNI, ISEP, CEL, Digitalmente, Natlink, VTT,] (all UCs) Technical requirements and R&D of the technical means for Modelling and tools, e.g. AI/machine learning, for enabling smart comprehension of the specific situations in the practical targeted use cases

Deliverables

| Id | Type | Description | Access | Month due |
| --- | --- | --- | --- | --- |
| D3.1 | Document | Technological requirements for perception and comprehension (T3.1-T3.4) | Confidential | Apr 2025 |
| D3.2 | Document | Spesification of the technical enablers for perception and comprehension (T3.1-T3.4) | Confidential | Jan 2026 |
| D3.3 | Document | Designs of the technical enablers for perception and comprehension (v1, v2) (T3.1-T3.4) | Confidential | Apr 2027 |
| D3.4 | Document | Final solutions and evaluations (T3.1-T3.4) | Confidential | Jun 2027 |

WP 4: Status, Projections & Actions

| Leadership | Otokar Otomotiv ve Savunma Sanayi A.Ş. - Türkiye (Gürol Çokünlü) |
| --- | --- |
| Work package duration | Oct 2024 - Sep 2027 |

Objectives and expected results

WP4 focuses on the R&D of the technical enablers for management and showing the current situation, establishing views what may be happening in future, reasoning and execution of the actions for keeping the situation in control. This includes aspects of digital twins, dashboards, tracking of objects, autonomous operations, detection of unexpected events, emergencies, risk for collisions, detection of situation and reasoning of the responses required, capabilities for keeping overlapping views clear for the users by means of 3D maps and tools etc.

Expected results: Technological requirements for status, projections and actions. Technical enablers for status, projections and actions required in the Sa4CPS concept. Evaluation of the developed enablers for status, projections and actions.

The contribution of partners to WP4 are described in the Annex E of the FPP.

Task descriptions

4.1 Digital twins & dashboards

Contact Juhani Latvakoski

Digital twins & dashboards [ISEP, Digitalmente, CEL, Natlink, Port of Oulu, ACD, Inovasyon, F-Secure, ADLC, VTT, Vintecc, Otokar] (all UCs) Technical requirements and R&D of the digital twins, technologies, dashboards for various purposes ex. visualizations

4.2 Positioning & tracking of objects

Contact Juhani Latvakoski

Positioning & tracking of objects [IMA, Polar, CEL, Natlink, Modirum Defence, Port of Oulu, ACD, Inovasyon, ADLC, VTT, Otokar] (all UCs) Technical requirements and R&D of the positioning, sharing locations and tracking of mobile objects such as e.g. people, physical assets etc.

4.3 Autonomous operations

Contact Juhani Latvakoski

Autonomous operations [Polar, ISEP, Digitalmente, CEL, Natlink, Modirum Defence, Port of Oulu, ACD, Inovasyon, , VTT, Otokar] (all UCs) Technical requirements and R&D of the Autonomous operations required to happen locally in real-time or near real-time manner

4.4 Detection and response

Contact Juhani Latvakoski

Detection and responses [CUNI, Polar, ISEP, CEL, Natlink, Modirum Defence, Port of Oulu, ACD, Inovasyon, F-Secure, ADLC, VTT,  Otokar, Enerim ] (all UCs) Technical requirements and R&D of the means for detection of situation (normal & ex. emergencies), decision making and reasoning and making responses with actions to keep the situation in control/moving towards the targeted situation

4.5 Real-time deep 3D maps & tools

Contact Juhani Latvakoski

Real-time deep 3D maps & tools [Modirum Defence, Natlink, Port of Oulu, VTT, Vintecc, Otokar ] (all UCs) Technical requirements and R&D of the means for Real-time deep 3DP maps & tools

Deliverables

| Id | Type | Description | Access | Month due |
| --- | --- | --- | --- | --- |
| D4.1 | Document | Technological requirements for status, projections and actions (T4.1-T4.5) | Confidential | Jan 2025 |
| D4.2 | Document | Specsification of the technical enablers for status, projections and actions (T4.1-T4.5) | Confidential | Jan 2026 |
| D4.3 | Document | Designs of the technical enablers for status, projections and actions v1, v2 (T4.1-T4.5) | Confidential | Apr 2027 |
| D4.4 | Document | Final solutions and evaluations of the technical enablers for status, projections and actions (T4.1-T4.5) | Confidential | Jun 2027 |

WP 5: Trust, security & privacy for resilience

| Leadership | F-Secure Corporation - Finland (Sini Olkanen) |
| --- | --- |
| Work package duration | Oct 2024 - Sep 2027 |

Objectives and expected results

WP5 starts by analysing the risks, challenges and technical requirements for trust, security and privacy in the UCs. And then primarily focuses to R&D of the technical enablers for digital trust, security and privacy for increasing reliability of the situational awareness for the devices, people and digital twins. This includes aspects of identification of objects, owners & stakeholders, verification, access control, secure information spaces, sharing and overlayed routing, zero trust services and applications with distributed ledger technologies (DLT), and sensing security situation. Work package 5 analyzes digital trust, security and privacy risks, challenges and technical requirements in use cases. In addition, a digital one is made trust, security and privacy technical enablers research and development in order to grow reliability of situational awareness.

Expected results: Technological requirements for trust, security and privacy for situational awareness. Technical enablers for trust, security and privacy required in the Sa4CPS concept. Evaluation of the developed enablers for trust, security and privacy.

The contribution of partners to WP5 are described in the Annex E of the FPP.

Task descriptions

5.1 Identification, verification & access control

Contact Juhani Latvakoski

Identification, verification & access control [Polar, ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Sirris, Vintecc, Otokar, Enerim, ] (all UCs) Technical requirements and R&D of the enablers and means for identification, verification and access control

5.2 Secure information spaces, sharing & routing

Contact Juhani Latvakoski

Secure information spaces, sharing & overlayed routing [ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Sirris, Vintecc, Otokar, Enerim,, ] (all UCs) Technical requirements and R&D of the enablers and means for secure information spaces, sharing and overlayed routing

5.3 Zero Trust services with DLT infrastructures

Contact Juhani Latvakoski

Zero trust services and applications with DLT infrastructures [Èrarge, ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Otokar, Enerim, ] (all UCs) Technical requirements and R&D of the enablers and means for zero trust services and applications with DLT infrastructures

5.4 Sensing of security situation

Contact Juhani Latvakoski

Sensing of security situation [F-Secure, Polar, ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Otokar, Enerim,] (all UCs) Technical requirements and R&D of the enablers and means for sensing of the security situation

Deliverables

| Id | Type | Description | Access | Month due |
| --- | --- | --- | --- | --- |
| D5.1 | Document | Risks, challenges and technological requirements for trust, security, and privacy in the UCs (T5.1-4) | Confidential | Jan 2025 |
| D5.2 | Document | Specification of the technical enablers for trust, security, and privacy (T5.1-4) | Confidential | Jan 2026 |
| D5.3 | Document | Designs of the technical enablers for trust, security, and privacy (v1, v2) (T5.1-4) | Confidential | Apr 2027 |
| D5.4 | Document | Final solutions and evaluations of the technical enablers for trust, security, and privacy (T5.1-4) | Confidential | Jun 2027 |

WP 6: Experiments and validation

| Leadership | Acd Bilgi İşlem Ltd. Şti. - Türkiye (Ali Kafali) |
| --- | --- |
| Work package duration | Oct 2024 - Sep 2027 |

Objectives and expected results

WP6 focuses on the development of the experimental systems and demonstrations for validation of the Sa4CPs concept and its key enablers. It is assumed that the basis of the development is defined in the WP1-2, and the solutions to be evaluated are mainly developed in the context of the WPs 3-5, which means that this WP requires interactions with all of them in use cases level. The work starts by focusing on UC/technology demonstrations during the 1st iteration of the project. In the 2nd iteration the focus is on UC demonstrations and showing selected items of technical enablers in operation. The final iteration focuses for evaluating the Sa4CPs concept according to the UC roles in pilot environment(s) with sensible level of integration.

Expected results: UC/technology demonstrations, UC demonstrations, and final demonstrations for showing the key enablers of the SA4CPs concept in operation.

The contribution of partners to WP6 are described in the Annex E of the FPP.

Task descriptions

6.1 1st project year experiment development and demonstrations

Contact Juhani Latvakoski

1st project year experiment development and demonstrations [all partners] (all UCs) The task focuses on the development of the 1st project year experiments and demonstrations. This task has a subtask for each UC of the project (Task 6.1.UC ).

6.2 2nd project year experiments and demonstrations

Contact Juhani Latvakoski

2nd project year experiment development and demonstrations [all partners] (all UCs) The task focuses on the development of the 2nd project year experiments and demonstrations. This task has a subtask for each UC of the project (Task 6.2UC ).

6.3 Final experimental systems

Contact Juhani Latvakoski

Final experimental systems [all partners] (all UCs) The task focuses on the development of the final experiments and demonstrations to show the Sa4CPs concept enablers in operation

6.4 Evaluation

Contact Juhani Latvakoski

Evaluation of results [all partners] (all UCs) This task focuses on documentation of the evaluation results from experiments and demonstrations

Deliverables

| Id | Type | Description | Access | Month due |
| --- | --- | --- | --- | --- |
| D6.1 | Document | Plan and descriptions of the 1st year experiments and demonstrations (T6.1) | Confidential | Jun 2025 |
| D6.2 | Other | 1st year experiments and demonstrations (T6.1) | Confidential | Sep 2025 |
| D6.3 | Document | Plan and descriptions of the 2nd year experiments and demonstrations (T6.2) | Confidential | May 2026 |
| D6.4 | Other | 2nd year experiments and demonstrations (T6.2) | Confidential | Sep 2026 |
| D6.5 | Document | Plan and descriptions of the final experiments and demonstrations (T6.3-4) | Confidential | Apr 2027 |
| D6.6 | Other | Final experiments and demonstrations (T6.3-4) | Confidential | Sep 2027 |

WP 7: Dissemination, Exploitation and Leadership

| Leadership | VTT Technical Research Centre of Finland Ltd. - Finland (Juhani Latvakoski) |
| --- | --- |
| Work package duration | Mar 2024 - Sep 2027 |

Objectives and expected results

WP7 focuses on the dissemination, exploitation and leadership of the project. This includes e.g. the following aspects: publications and presentations of results in academic, industrial and customer forums, exploitation of achieved results for increasing revenues of partners in various ways, all the activities required in administrative and technocal leadership of the project in national and Sa4CPs consortia level. 

Expected results: Publications and presentations, exploitation related achievements, overall progress (meetings etc.) and achieving the project results both in technical and administrative sense together with the consortium.


The contribution of partners to WP7 are described in the Annex E of the FPP.

Task descriptions

7.1 Dissemination

Contact Juhani Latvakoski

Dissemination [VTT, all partners] (all UCs) This tasks includes development of publications and presentations of results in academic, industrial and customer forums

7.2 Exploitation

Contact Juhani Latvakoski

Exploitation [VTT, all partners] (all UCs) This tasks includes actions required for exploitation related achievements

7.3 Leadership

Contact Juhani Latvakoski

Leadership [VTT, WP leaders, UC leaders, all partners] (all UCs) This task includes overall progress (plenary meetings etc.) and leadership actions required for achieving the project results both in technical and administrative sense together with the consortium

Deliverables

| Id | Type | Description | Access | Month due |
| --- | --- | --- | --- | --- |
| D7.1 | Document | Plan for the dissemination and exploitation of partner (T7.1-2) | Confidential | Sep 2025 |
| D7.2 | Document | Presentation of project and achievements in the 1st project review (T7.3) | Confidential | Sep 2025 |
| D7.3 | Document | Presentation of dissemination and exploitation related achievements (T7.1-2) | Confidential | Sep 2026 |
| D7.4 | Document | Presentation of project and achievements in the 2nd project review (T7.3) | Confidential | Sep 2026 |
| D7.5 | Document | Presentation of dissemination and exploitation related achievements (T7.1-2) | Confidential | Sep 2027 |
| D7.6 | Document | Presentations of project achievements in the final project review (T7.3) | Confidential | Sep 2027 |

Partner descriptions

Belgium

ADLC

| Belgium | ADLC |
| --- | --- |
| Description | ADLC is a Belgian start-up developing a drone-based express transportation service in industrial contexts. To perform deliveries, ADLC plans to use a heterogeneous fleet of autonomous UAV's that will be monitored by a team of pilots-in-commands in a remote command-and-control center. They are following the new U-Space vision of the European Union and its associated regulatory framework to develop this service and are working with a large ecosystem of companies. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Grégoire Moreau |
| Email Address | gregoire.moreau@adlc.eu |
| Main contributions | Provides a real-life use case for the research in the project as the results will be applied directly to its operations. Will also help ensure that the proposed solutions can be applied in a viable manner in a business context. Finally, will provide a good example to demonstrate the validity of the achieved results. |
| Tasks and added value | ADLC will contribute to tasks 1.2, 2.1, 3.1, 3.2, 3.3, 4.1, 4.2, 4.3, 4.4, 5.1, 5.2 and 5.4 in which it will work in developping a drone-based operations control system in collaboration with Sirris for UC8. Additionally, it will also participate to tasks 6.1, 6.2, 6.3 and 6.4 to validate the developped systems, and 7.1, 7.2 and 7.3. |
| Strategic Importance | As an operator of a large fleet of physical autonomous systems, ADLC needs to ensure that its operations are performed safely and any nefarious accesses are prevented. It is currently developing a platform to efficiently gather information and automate actions in its operations and will use the results of this project to ensure a high level of security and robustness. |

SIRRIS

| Belgium | SIRRIS |
| --- | --- |
| Description | Sirris is the collective research center of the Belgian technology industry. As the collective research center of the Belgian technology industry, Sirris helps large and small companies to make the right technological choices and realize innovation, to achieve sustainable economic growth. Our main activities include knowledge building, transfer and sharing for 5.000 clients, 80% of which being SMEs. |
| Type | Research Institute |
| Contact Person | Dr. Annanda Thavymony Rath |
| Email Address | annanda.rath@sirris.be |
| Main contributions | Country coordinator, national project leader, aligning national and international research activities, contribute to the research in data security, trustworthy sharing of data and the physical device cybersecurity situational awareness and assessment. The focus is on T5.2 with substantial contributions to T1.2, T2.1, T5.1, T5.4, T7.1 and T7.3. |
| Tasks and added value | Sirris will be leading task 5.2 focusing on the research and development of methods and techniques for secure information spaces, sharing & overlayed routing of data between cyber physical devices and Sa4CPS platform and between cyber physical devices across platforms. Sirris will also contribute to other WPs and tasks, such as T1.2, T2.1, T5.1, T5.4, T7.1 and T7.3. Sirris brings core expertise in data security, especially, the secure sharing of data across platform to the Sa4CPS project. The participation of Sirris in this project will improve and strengthen its knowledge in the field of data security and cybersecurity for cyber physical system, especially, the protection of cyber physical assets through situational awareness with smart sensing and AI-based module. |
| Strategic Importance | This project will enhance Sirris's knowledge and know-how in cybersecurity for cyber physical system, especially in cybersecurity situational awareness and assessment of cyber physical device. This knowledge is important and align with our internal direction where we want to build our capability in that area and use it to serve national companies in need of support. |

Vintecc bv

| Belgium | Vintecc bv |
| --- | --- |
| Description | Vintecc is a software company that focuses on machine software with an expertise in vision, robotics and controls. We solve the major challenge of managing machines on a larger scale with our own developed machine management framework, which makes use of high-end technology such as Digital Twins, Big data, Artificial Intelligence, Web-based Interfaces and hardware independent software. Our mission is “Creating Smarter Machines”, because smarter machines save valuable time, avoid unnecessary costs or long lead times and ensure that you can remain competitive in a rapidly evolving world. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Lander Vanhaverbeke |
| Email Address | lander.vanhaverbeke@vintecc.com |
| Main contributions | Vintecc has a framework that is used to monitor critical industrial assets. This framework can be used as a real-life case to tests concepts for secure situational awareness. As an industrial partner, Vintecc can help define th requirements & provide valuable feedback. Vintecc also has expertise in digital twin, industrial iot & AI. |
| Tasks and added value | Vintecc will contribute to task 1.1, 1.2, 1.3 , 2.1 by helping defining functional requirements and revising the technological requirements architecture. Vintecc will contribute to task 3.3 and 3.4 in defining a generic methodology to sense & share a safe state between asset and cloud. Vintecc will contribute to task 4.1, 4.2, 4.3, 4.4 and 4.5 by defining and setting up a platform to support a real-time and historical digital twin by means of a editable 3D map with annotation , in sync with dashboards, supporting analysis of autonomous operations. Vintecc will contribute to 5.1, 5.2, 5.3, 5.4 by implementing advice from from Sirris, ensuring a secure, robust and reliable framework that prevents unwanted access. Vintecc will validate the results in task 6.1, 6.2 and 6.3 and contribute in exploitation tasks 7.1, 7.2 and 7.3. |
| Strategic Importance | The capture platform is connecting critical industrial assets to the cloud. Having the ability to change parameters of these devices or update software remote can increase the performance or decrease energy consumption. Industry is reluctant because changing parameters or software can result in unstable and unexpected results. This project must ensure that the framework is secure and robust which will be crucial in convincing new customers. |

Costs & effort breakdown

| Organisation | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total effort (PY) | Total cost (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ADLC | 0.1 | 0.2 | 0.5 | 0.8 | 0.6 | 0.5 | 0.1 | 2.7 | 325 |
| SIRRIS | 0.2 | 0.3 | 0.0 | 0.0 | 0.4 | 0.0 | 0.2 | 1.0 | 136 |
| Vintecc bv | 0.3 | 0.3 | 0.5 | 0.8 | 0.8 | 0.6 | 0.3 | 3.5 | 481 |
| Totals | 0.48 | 0.79 | 1 | 1.5 | 1.73 | 1.15 | 0.55 | 7.2 | 941 |

Czech Republic

Charles University

| Czech Republic | Charles University |
| --- | --- |
| Description | Charles University in Prague was founded in 1348; it consists of 17 faculties and provides education to over 42000 students. It is regarded as one of the leading research institutions in the region of Central and Eastern Europe. The university participates in the project through its Department of Distributed and Dependable Systems (D3S), which is a part of the School of Computer Science within the Faculty of Mathematics and Physics. The department has a long history of participation in research projects both at the national and European level, with partners from major research centers in academia and industry, including Volkswagen, Bull, Ericsson, France Telecom, INRIA, LIFL, Philips, Telefonica, Telvent, Thales, and others. D3S focuses on research in the development of smart cyber-physical systems, self-adaptive systems, applications of machine-learning in self-adaptive systems, formal verification and analysis of software, and performance evaluation, monitoring, and prediction. Recent projects include AFarCloud (ECSEL), FitOptiVis (ECSEL), ESTABLISH (ITEA), ASCENS (FP7 IP FET), Q-ImPrESS (FP7 STREP), RELATE (Marie-Curie ITN), OSRAc (ESA). In the frame of these projects, D3S has been focusing on component-based design and development of smart cyber-physical and IoT systems, self-adaptations in those systems, and methods of verification and prediction of functional and non-functional properties. Throughout their duration, these projects have been highly ranked for their scientific output. In the past, the department also participated in the successful ITEA OSMOSE, OSIRIS, and PEPITA projects, which focused on the advancement of open-source middleware, where D3S contributed a framework for the development of component systems and integrating SOA technologies with support for behavior verification and compliance checking. Besides EU-funded research projects, the department also participated in standalone projects with industrial partners including Volkswagen, MLC Systeme (Deutsche Post), IONA Technologies, Borland International, and France Telecom. The focus of the projects with Volkswagen was on designing CPS for intelligent vehicle navigation; projects with IONA Technologies and Borland International targeted performance evaluation and comparison of CORBA middleware, while the project with France Telecom focused on component reliability extensions to the Fractal component model based on formal verification of component behavior described using behavior protocols. |
| Type | University |
| Contact Person | Dr. Tomas Bures |
| Email Address | bures@d3s.mff.cuni.cz |
| Main contributions | CUNI contributes to the project architecture and to applications of machine learning in self-adaptivity and data intelligence/processing. It utilizes its extensive expertise in software architectures, adaptivity, and machine learning to endow the Sa4CPS solution with situational self-awareness. |
| Tasks and added value | CUNI’s tasks within the project are as follows. In Task 1.1, CUNI will collaborate on the detailed specification of the UC.2 (People and machine position awareness in the production or logistics area). In Task 1.2, CUNI will collaborate on the complex architectural requirements to reflect the identification and detection of dangerous and hazardous situations and to employ AI/ML method toolchains. In Task 3.4, CUNI will develop tools and pipelines for collecting, preprocessing, and annotating data to be used for machine learning-based comprehension of situations. In Task 4.4, CUNI will develop techniques to model and detect potentially hazardous situations. In Tasks 6.1 to 6.3, CUNI will cooperate on selected demonstrations and apply in them the created models and techniques. In Task 7.1, CUNI will disseminate the obtained project results via publications at renowned peer-reviewed scientific conferences and journals. To sum up, the added value of CUNI’s participation in the project is in (i) designing, implementing, and training the identification algorithms that will be based on AI/ML, and (ii) modeling hazardous situations and developing means for reasoning about them. The collaboration in the project (mainly with the industrial partners) will allow CUNI to tailor its research in the field of adaptive ML-enabled systems and related results (models and tools) to the actual needs and use cases of industrial partners. This will increase the industrial relevance of the work. On the other hand, the created results of the project will strengthen the position of CUNI in the field of adaptive ML-enabled systems. This will increase its potential for industrial collaboration and participation in other research projects. The results will also be used in training students. |
| Strategic Importance | The project fits into our long-term strategic plans for research. It allows us to directly cooperate with industrial partners and allow for the immediate both-way transfer of research results to industry and experience with the application of the results back to the academy environment. Also, the project results and especially the gained expertise are further exploited in PhD hiring/supervision and teaching at the master/PhD level. |

Institute of Microelectronic Applications

| Czech Republic | Institute of Microelectronic Applications |
| --- | --- |
| Description | Institute of Microelectronic Applications s.r.o. (IMA) was originally a limited private company (SME) located in Praha and Pardubice (CZ). As of the beginning of 2021, WITTE Automotive GmbH completed the acquisition of Institut mikroelektronických aplikací s.r.o. (IMA) and thus became the 100% owner of the company. As a result of this acquisition, the status of IMA is changing from a small/medium-sized enterprise (SME) to a large enterprise (LE). Being on the market since 1992, IMA is well established in the smart card business and follow up micro technologies bridging towards nanotechnology. IMA deals with electronic identification and utilizes smart cards, RFID/NFC, biometrics and wireless ZigBee technology. For 2 years IMA was chairing WG cards of EFMI (European Federation for Medical Informatics). IMA represents CZ in ISO and CEN groups for standards in health care domain. Beside this, IMA was key partner for BioHealth project / awarded by Europe INNOVA/, in which proactive repository of standards for IDM, security and BioHealth has been created (more than 200 standards across ISO, CEN, ETSI and GS1). Providing large systems in CZ, IMA is now launching application hosted in NFC mobile set and collaborate with mobile operators on management of identities. Within real applications running IMA is piloting various advanced technologies. IMA also provides integration services in terms of: a) merging new eID systems into the existing infrastructure, b) meeting legal regulatory base for eServices applied cross boarder within EU, c) ensuring privacy and personal data protection and d) data fusion and mining, profiling and correlations detection among identified objects. This ensures safety and security for supervised persons at public spaces. Within EU projects (Artemis, Eniac, Catrene) IMA delivered electronic devices and applications for automotive and building domain – car data remote monitoring, car sensor data processing, advanced access management, EV charging data concentration, air quality monitoring services. |
| Type | Large Industry |
| Contact Person | Jiri Havlík |
| Email Address | jiri.havlik@ima.cz |
| Main contributions | IMA will design, develop and implement an AI based sensor system for a monitoring of an interaction among humans and machines within production site. With respect to HW technology, the sensor system will be built on Time of flight cameras and Ultrawide band radars. An early alert service for collision avoidance development. Data sets acquisition for objects (HM) featuring. In cooperation with Charles university a situation awareness modeling will be developed. |
| Tasks and added value | Data acquisition characterizing sensors and interaction cases, system implementation and validation for human-machine position awareness system. Demonstration of position awareness and collision avoidance use case. Added value addressed is security awareness within production and logistics field. |
| Strategic Importance | Production and logistic areas are an extremely complex environment with respect to technological, security and process aspects. A highly dynamic demands on the supply chains push on a same dynamicity and adaptability of the production processes. Rapidly changing production is then reflected in an advanced interaction among humans and machines (HM). The risk of unexpected HM contact is more often than in the past when the working environment was changeless and routine. In order to keep HM interaction under control and secure, an advanced sensor systems needs to be deployed within the production site to acquire valuable data about position of both human and machines. |

Costs & effort breakdown

| Organisation | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total effort (PY) | Total cost (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Charles University | 0.2 | 0.5 | 1.7 | 1.0 | 0.0 | 0.9 | 0.2 | 4.5 | 309 |
| Institute of Microelectronic Applications | 0.7 | 0.7 | 1.5 | 1.2 | 0.0 | 1.7 | 0.3 | 6.0 | 352 |
| Totals | 0.88 | 1.16 | 3.22 | 2.12 | 0 | 2.59 | 0.56 | 10.5 | 661 |

Finland

Enerim

| Finland | Enerim |
| --- | --- |
| Description | Enerim Oy is a Finnish independent service and system provider for the energy sector. We serve our Nordic customers with a wide range of modular energy market services and system solutions. Our operations can be divided into three categories: Energy Market Services, Smart Grid Solutions and System Solutions for the energy sector, covering our proprietary Customer Information System (EnerimCIS), Energy Data Management (EnerimEDM), and Energy Management System (EnerimEMS). As a company we manage data exchange in the markets, including energy trading, reserve market trading, balance settlement and metering data provision. Our system solutions and energy market services allow energy market participants to focus on their core business while enjoying high-quality services in a cost-efficient manner. We continuously develop our expertise in electricity markets and the energy business domain so that our customers can focus on improving their own competitive edge. We have participated in several EU-level and national research projects to shape the future energy system. |
| Type | Large Industry |
| Contact Person | Juha Manninen |
| Email Address | juha.manninen@enerim.com |
| Main contributions | Enerim have access to energy and flexibility markets where market conditions and prices can provide a great view over the operating condition of the energy system. This view is one of the main inputs for ensuring situational awareness. In addition, Enerim have systems and platforms for market integration of different energy sources, which can provide deployment and performance evaluation of new ideas, concepts and technologies. |
| Tasks and added value | The added value of Enerim includes expertise in state-of-the art energy market services. In addition, introduced expertise consists of several successful relevant research projects in the areas of energy services and energy market development. |
| Strategic Importance | As an energy market service provider, Enerim are interested both in playing role in emerging developments in energy systems as well as in developing state-of-the-art technologies and solutions to provide excellent services to the customers. Sa4CPS is in line with the two aims by providing Enerim with opportunity to collaborate with international partners on the topic of flexibility in energy systems. |

F-Secure Corporation

| Finland | F-Secure Corporation |
| --- | --- |
| Description | F-Secure is a Finnish and globally operating cyber security company. F-Secure designs and offers award-winning security and privacy products and services that help tens of millions of consumers to protect themselves against online threats. F-Secure’s offering includes a comprehensive range of cyber security products and services related to endpoint security, privacy protection, password management and digital identity protection, and router security that protects consumers' entire connected home and has approximately 16 million subscribers across all channels. The majority of F-Secure’s sales come from selling products and services through its extensive and global Channel Partner network. In addition, F-Secure makes standalone and all-in-one security offerings available to consumers through various e-commerce channels such as mobile application stores and its own online store. |
| Type | Large Industry |
| Contact Person | Sini Olkanen |
| Email Address | Sini.Olkanen@F-Secure.com |
| Main contributions | WP5 leader, user and technology research and global market exploitation |
| Tasks and added value | T1.1: F-Secure will work on the detailed specification of the UC5. T1.2 and T1.3: Discovery, determination, and prioritization of critical consumer digital moments. T2.1-T2.4: F-Secure will study from customer and business requirements to technical requirements and based on this, contribute to the Sa4CPS architecture and link the architecture to a concept for minimum viable product. T4.1: F-Secure contributes to research on customer dashboard for sense of security and protection. T4.4: Recognition and response of consumer’s digital risks. F-Secure is the WP5 and T5.4 leader. T5.4: F-Secure will focus on how to transfer the security situations and digital moments identified in WP1 into technical requirements for sensing the security situation and possible risk. T6.1-T 6.4: F-Secure will conduct research experiments and provide technology demonstrations based on requirements in WP5 and validation against the requirements in WP1. T7.1: F-Secure will contribute to dissemination activities by social media, publications and exhibitions. T7.2: Research results will be exploited in the new emergent consumer security market. T7.3: F-Secure will participate in the project meetings. Overall, F-Secure will be a use case provider together with Polar and a state-of-the-art user, and conduct technology research in an global emergent consumer market. |
| Strategic Importance | Sa4CPS research contributes to a completely new emergent product market and is in the core of F-Secure's strategy. |

Modirum Gespi

| Finland | Modirum Gespi |
| --- | --- |
| Description | Modirum Gespi provides situational awareness and secure communications channels with live data transmission through encrypted management platforms. Modirum Gespi is an innovator in the situational awareness, secure media, and data management market. Our technology NSC3 improves the efficiency of mission-critical operations by streaming and storing live video from drones, phones, cars and other sources to command-and-control room to mobile devices on the field. NSC3 technology supports any camera, any platform and is functional in any network. All of them improve radically the situational awareness needs by optimizing data security and speed in video data transfer. Even in complex, life-critical situations. NSC3™ enables intelligent data algorithms to search threats and abnormalities from video or data feeds. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Joona Vilkko |
| Email Address | joona.vilkko@modirumgespi.com |
| Main contributions | Modirum Defence is developing NSC3 situational awareness platform. We will collect all kinds of video and data and present them in real time to end user on the control room or on the field. Any device with location data is placed on map. Helping first responders to effectively manage their operations is the core of our business. |
| Tasks and added value | Modirum Gespi will investigate how to use location data to best benefit first responders. Investigate how to improve indoor navigation by using 3D maps of buildings and video feeds of the user to derive exact location inside the building. Maybe we can derive location of objects and events from video feeds and to display them on the map. |
| Strategic Importance | The core of the NSC3 is based on real time video feeds and it also has a map to place data sources on the map. But map based solutions have a potential to improve situational awareness much more than in current state. NSION believes that there is much potential in geolocated services and it would greatly improve our offering to fire fighting and law enforcement markets. |

Natlink Oy

| Finland | Natlink Oy |
| --- | --- |
| Description | Shared adventure by Tracker. We believe in the power of teamwork. Hunting practice in perfection is a teamwork: Shared success through perfect cooperation. To make the right decisions requires reliable information - in real time. Only this information advantage leads the group to success. Tracker is the most intelligent communication system for hunters worldwide. Designed for hunters who want to live in this moment, here and now. For hunters who want the ultimate hunting experience. Together. About Tracker Oy. The spirit of innovation and a strong focus on product development made ​​Tracker the pioneer and forerunner in the industry. In addition, our own patents strengthen our position as one of the leading players in the industry. Founded in 1977 and headquartered in Finland. Tracker products are sold by our partners and distributors primarily in Europe. Tracker specializes in positioning and telemetry developing, manufacturing and marketing of: GPS receivers on animals, especially hunting dogs mobile phones operating with outdoor applications for consumers. Tracker is part of Open Air Group Technology by Open Air group. Open Air Group is a holding company focusing on products for hunting, dogs and outdoor, currently active in Finland, Sweden and Norway. Our goal is to develop best in class products to become the leading online retailer within hunting, dogs and outdoor. The major shareholder of Open Air Group is Nalka Invest. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Hannu Lohi |
| Email Address | hannu.lohi@tracker.fi |
| Main contributions | Industrial partner, utilizing and developing technologies and demonstration devices for the project. Great customer-based information of situational awareness. |
| Tasks and added value | Tasks: Research, develop, test and demonstrate secure situational awareness methods, algorithms, embedded software and devices for multi-radio environment. Research, develop, utilize, integrate, test and demonstrate secure situational awareness monitoring and management methods, algorithms, mobile and server software and devices for management and monitor secure awareness ecosystem. Added value: Giving added value by tasks described earlier, for other related work, be innovator and reviewer for tasks that Tracker is not developing itself and utilize and test suitable methods, software, algorithms created in the project by other partners. |
| Strategic Importance | The project is important enabler and booster for Tracker's international market. It gives technology base for late 2020 century products and services for the most demanding and one of the most challenging research area, secure multi technology awareness and data routing. |

Polar Electro Oy

| Finland | Polar Electro Oy |
| --- | --- |
| Description | Polar Electro (Polar) was founded in 1975 and pioneered from the very beginning the smart watch category with heart rate measurement and physical activity monitoring. Polar is a family-owned enterprise having its headquarters and most of the R&D activities in Finland having the ownership of the full value chain including research, product integration, service development, manufacturing, marketing and global sales operations. Polar has personnel in global approximately 1400 employees. To our understanding, Polar is the largest sports watch provider in Europe. The main Polar products consist of smart watches and sensors having focus on ambulatory digital sports and fitness coaching services (Smart Coaching) features which primarily serve athletes and sports enthusiasts. The leading idea behind the Polar product and service offering is based on adequate guidance of the user to change behavior relating to physical activity, exercise, rest, recovery and nutrition to make life healthier and to improve performance in sports. |
| Type | Large Industry |
| Contact Person | Juhani Teemu Ville Kemppainen |
| Email Address | juhani.kemppainen@polar.com |
| Main contributions | Polar will provide a wearable smart tracking pilot device with an embedded internet connection, capable of defining position as well as transferring data to internet in real time. |
| Tasks and added value | Polar is the responsible leader for the WP2: Concept Architecture. Polar will work on the detailed specification of the UC5 as an industrial partner. Polar will develop inertial sensors, GNSS, WiFi and BLE (and 5G if available) based location awareness for all situations. Sensor fusion algorithms will be developed to detect behavior patterns, biosensing, stored data, and other features to personalize the wearer. Based on detected location and state, Polar device shall automatically trigger operations like data collection or transmissions. Polar will participate designing, implementation and reporting of UC5 and other demonstrators. Key added values are more reliable location of the device and identifying of the user. Wearable device with reliable identity valuable asset to identify and locate the user in Sa4CPS. As the Polar wearable device is carried by the user, the user will be seen as a Polar device in the Sa4CPS system. User benefits the seamless and secure use of the Sa4CPS compatible systems. Many times user does not even notice use of Sa4CPS. |
| Strategic Importance | Polar is the pioneer in wearable technology with bio signal measurement capability, Wearable devices such as smart watches show relevancy in completing and competing smart phones which have grown in size and performance. Our product vision comprises a a low-power, high-performance, internet connected and affordable wearable devices with context-sensitive security and privacy features. This strategy removes the dependency of the state-of-art smart watches from the smart phones, thus making our visionary smart watch an autonomous unit, thus providing the user with freedom in terms of usability and bio signal measurement capability. Applications range from traffic security to health, sports and fitness applications. This vision takes the wearable devices to the next level. |

Port of Oulu / Oulun Satama

| Finland | Port of Oulu / Oulun Satama |
| --- | --- |
| Description | The Port of Oulu is the largest general port in the Bothnian Bay providing service in the the city of Oulu. All three harbours Oritkari, Vihreäsaari and Nuottasaari are open 24/7, all year round. From Oulu there are several regular shipping lines to different parts of Europe as well as railway and road connections to Scandinavian and northern European markets. The Port of Oulu has the biggest container terminal in Northern Scandinavia. Port of Oulu is aiming to to develop and promote utilisation of modern port digitalisation between Port of Oulu customers and actors. A new type of data platform is being set up jointly in a multiactor environment to collect data about functions and the situational picture in the Port. The activities aimed at developing digital infrastructure in the area also include solutions for local connectivity needs, which merge the transport and communication services in the port area into a seamless whole. The real-time digital situational picture of the Port of Oulu makes extensive use of both local and visiting transport and operational actors. In addition to area supervision and traffic control, the data generated is used in area planning and optimisation of storage fields and berths. With digital development work, the Port of Oulu gets ready to welcome autonomous modes transport by sea, rail, and road in the future. |
| Type | Others |
| Contact Person | Juha Häikiö |
| Email Address | juha.haikio@ouka.fi |
| Main contributions | The Port of Oulu will exploit the results of the project by developing concepts in the continuous development of Digital Twin and other software used to control and monitor port operations. Port of Oulu will also offer settings for piloting use cases. |
| Tasks and added value | The Port of Oulu plans to work especially in WP1, WP4 and WP6 of the project. The value for the project arises from requirements, digital twins and acting as the operator of the port area, which could be potential pilot area for some use cases of the project, and potential for being customer of some achieved results. |
| Strategic Importance | Port of Oulu can have an important role related to exploitation and evaluation of the results e.g. potential pilot area with some use cases of the project. |

VTT Technical Research Centre of Finland Ltd.

| Finland | VTT Technical Research Centre of Finland Ltd. |
| --- | --- |
| Description | VTT Technical Research Centre of Finland is a contract research organisation involved in many international assignments. With more than 2800 employees, VTT provides a wide range of technology and applied research services for its clients, private companies, institutions and the public sector. Through creating and applying technology, VTT actively increases the competitiveness of industry and other business sectors, and thus increases the welfare of society. Research and product development is carried out in materials, production technologies and components for companies in the fields of telecommunication, semiconductor, sensor, and information industries. VTT supports the competitiveness and product commercialisation of its clients by innovations and creation of knowledge based on its core competences. To benefit its clients, VTT also provides trial production lines as well as maintains first rate equipment. VTT creates user friendly applications and develops the required service platforms |
| Type | Research Institute |
| Contact Person | Dr. Juhani Latvakoski |
| Email Address | juhani.latvakoski@vtt.fi |
| Main contributions | VTT will make studies, and R&D related to the secure situational awreness concept especially from the point of views related to digital trust with shared trust infrastructure and its interaction with data spaces of people, autonomous devices and digital twins of companies. |
| Tasks and added value | VTT plans contribute into the project in all of the project WPs (WP7 leadership). VTT will focus into the Sa4CPS concept related R&D (all tasks of WP2), interfacing and operation of it with the perception and comprehension processes (of WP3), status, projection and actions (of WP4) and especially R&D of VTT CPSHub technology in the WP5. As well as the evalution of the Sa4CPS concept in WP6 together with the partners, and dissemination of its achieved results in academic forums. The role and value of VTT contribution to the project arises from the Sa4CPs concept development, and its value for VTT arises from application of results in other collaboration cases including (pre)commercial. |
| Strategic Importance | The importance of the project is strategic level for VTT, especially to the team critical cyber-physical systems. This project will proceed with the research theme related to IoT, digital trust and data sharing between industrial companies. Previously VTT has leaded and contributed e.g. in the following projects related to these areas: Usenet, A2Nets, M2MGrids, TIoCPS, Ecsel Transact. |

Costs & effort breakdown

| Organisation | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total effort (PY) | Total cost (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Enerim | 0.7 | 0.7 | 0.3 | 0.2 | 3.0 | 3.9 | 0.3 | 9.0 | 1,395 |
| F-Secure Corporation | 3.5 | 0.3 | 0.0 | 2.1 | 3.7 | 3.2 | 1.5 | 14.4 | 1,673 |
| Modirum Gespi | 1.2 | 0.3 | 0.2 | 3.2 | 0.0 | 0.5 | 0.4 | 5.8 | 882 |
| Natlink Oy | 0.4 | 0.2 | 5.3 | 2.7 | 0.6 | 0.4 | 0.1 | 9.7 | 1,190 |
| Polar Electro Oy | 1.7 | 4.6 | 1.2 | 1.6 | 0.6 | 4.8 | 0.3 | 14.8 | 2,100 |
| Port of Oulu / Oulun Satama | 0.5 | 0.0 | 0.2 | 0.3 | 0.1 | 0.4 | 0.1 | 1.5 | 650 |
| VTT Technical Research Centre of Finland Ltd. | 0.8 | 4.2 | 0.7 | 0.7 | 4.0 | 1.6 | 2.4 | 14.4 | 2,071 |
| Totals | 8.74 | 10.24 | 7.83 | 10.74 | 11.99 | 14.8 | 5.18 | 69.5 | 9,961 |

Portugal

Cooperativa Elétrica de Loureira, CRL

| Portugal | Cooperativa Elétrica de Loureira, CRL |
| --- | --- |
| Description | CEL is limited liability cooperative society, founded on the 26th of December 1933. Currently, CEL operates 21 transformer substations, securing local energy supply to the municipality of Loureiro. The progressive growth of managed substations over the years as been conducted in line with local population and industrial growth, guaranteeing the distribution of electric current throughout the region. Obviously, this growth as greatly benefited the overall grid, both through infrastructure investment and equipment upgrades. CEL's objective is to maintain and strengthen the entrepreneurial spirit at the basis of it's founding, continuing to work towards a successful future by keeping up with the ever evolving energy sector, both legislative and with respect to new state-of-the-art technologies. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Dr. Ana Caldas Lobo |
| Email Address | ana.lobo@celoureiro.com |
| Main contributions | As a key player in the local energy market, CEL's energy market access and expertise will provide an invaluable use case implementation platform, guaranteeing accurate market emulation throughout the entirety of the process, as well as introducing an operational commercial component to the project's deliverables. |
| Tasks and added value | CEL main contributory focus will be WP5, WP6 and WP7. It's role as a solution deplorer will become clear as the project approaches experimental checkpoints where produced results need to be applied to real-world scenarios, with dissemination efforts occurring throughout the entirety of the project lifecycle. Nevertheless, CEL will also be actively engaged in all of the other work packages and their associated tasks. |
| Strategic Importance | As a commercial energy provider, CEL's interest in keeping up with current innovations is paramount, both for insuring the satisfaction of it's customers and communities it serves, but also to maximise it's own operational efficiency and market offering quality. |

Digitalmente, Novas Tecnologias Comunicação, Lda

| Portugal | Digitalmente, Novas Tecnologias Comunicação, Lda |
| --- | --- |
| Description | Digitalmente is a technology-based SME specialized in the development of software and hardware for the energy sector, with an important presence in the tools that support the commercialization and distribution in the portuguese market, having started in 2016 its process of internationalization for the European market, reflecting the growth of external revenues. The company's activity is supported by a specialized research center, which works closely with partners of the Portuguese Scientific and Technological System, with emphasis on cooperation with Universities, aimed at sharing knowledge and developing equipment and technology. The commitment to the development of its own technology has sustained its growth, allowing the company to consolidate know-how and build a functionally differentiated offer of competition in the sector, at competitive cost. Without prejudice to the positioning in the markets and sectors in which it already operates, the company's development strategy for the next five years focuses on three axes of action: i) The diversification of its portfolio, with emphasis on the increase of skills and responsiveness in the development of proprietary software and hardware and its integration into finished products, asserting itself as a solution provider in opposition to the image aggregator of technology; (ii) consolidation of its offer for the portuguese energy sector and entry into new European markets, in particular the Spanish and French markets, with a focus on the renewable energy sector; iii) Strengthening its internal R & D capacity, increasing the existing know-how by incorporating skills in the form of human capital and developing tools, methodologies and processes that allow it to lead in quality and technological generation; In terms of critical resources, this strategy is supported as an internal mentor and researcher in the scientific areas of Sw and Hw, in the resource Francisco Oliveira, with a curriculum of more than 8 years in development activities, during which he has been the privileged interlocutor between the company and its partners in the National Scientific and Technological System. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Mr. Francisco António Santos Oliveira |
| Email Address | foliveira@digitalmente.net |
| Main contributions | Digitalmente has operational environment access which facilitates testing and deployment of new developments, as well as the utilization of real data from the energy management field for the production and testing of new models and their associated performance. |
| Tasks and added value | Digitalmente will actively contribute to all work packages and associated tasks, with specific emphasis on use case 4 - critical energy distribution. The following descriptions apply to planned contributions, in accordance to each individual work package and outlined tasks. WP1 - Tasks 1.1 to 1.3 [Identification and description of use cases, as well as derived requirements]. WP2 - Tasks 2.1 to 2.4 [Description of technological requirements and wider Sa4CPS concept]. WP3 - Tasks 3.1 to 3.4 [Specification and implementation of IoT frameworks, data acquisition methodologies, fusion systems and algorithms] WP4 - Tasks 4.1 and 4.3 [Conceptualization, specification and implementation of digital twin frameworks and control dashboards, as well as the development of autonomous operation management tools and processes] WP5 - Tasks 5.1 to 5.4 [Specification of technical requirements concerning the entire access control context of the project, secure information spaces, zero trust services, and security sensoring requirements] WP6 - Tasks 6.1 to 6.4 [Development of 1st year, 2nd year and final year demonstrations] WP7 - Tasks 7.1 to 7.3 [Dissemination and exploitation efforts to be conducted through the deployment of a national project webpage, and the addition of developed materials to the company's service portfolio] |
| Strategic Importance | Being an IoT technology developer and service provider Digitalmente has both interest in improving the efficiency and performance of its technology as well as being supported by state of the art technologies to deliver an excellent service to our customers. |

Instituto Superior de Engenharia do Porto (ISEP)

| Portugal | Instituto Superior de Engenharia do Porto (ISEP) |
| --- | --- |
| Description | Instituto Superior de Engenharia do Porto. One of the top schools of technology in Portugal, ISEP has been pioneering education and research in Engineering since 1852. Our goal is to contribute to the achievement of sustainable development, by creating and transmitting applied knowledge. As future engineers, we believe our students can produce creative solutions for present or upcoming challenges, becoming agents of global progress. ISEP offers a wide range of programmes in different fields of Engineering. With more than 6000 students, we believe each one is unique and has the ability to excel. Our job is simply to channel their potential with the spirit of entrepreneurship, team work, out-of-box thinking and technical expertise, key competences for a successful international career. |
| Type | University |
| Contact Person | Prof. Dr. Zita Almeida Vale |
| Email Address | email.zitavale@gmail.com |
| Main contributions | ISEP is the country coordinator for Portugal. ISEP will provide algorithms and methodologies to support the optimization of distributed energy resource management, according to the customers' preferences and considering distributed renewable energy sources and demand response. ISEP-GECAD will also provide decision support tools to perform intelligent energy resource management considering distributed generation, storage, and demand response in order to support the schedule of the maintenance tasks. Adequate techniques for data analysis will be used for load prediction. ISEP/GECAD will actively participate in the scenario of energy communities. Our main added value is our experience in international projects related to energy systems and our proven know-how in this area. The international consortium will provide the know-how that we lack. |
| Tasks and added value | ISEP will lead WP1, and add value to the following tasks: T1.1 - Definition of use-cases, with focus on PT pilot T1.2 and T1.3 - Definition of requirements T2.1 to T2.4 - Definition of the architecture with focus on PT pilot T3.2, T3.3, T3.4 - Development of AI tools T4.1 - Ensuring the provision of AI algorithms to the pilots by digital twins T5.1 to T5.4 - Defining the compliance with PT pilot T6.1 to T6.4 - Defining the methodology for demonstration validation, Evaluation of KPIs T7.1 to T7.3 - Dissemination of project results in scientific channels and participation in all coordination activities. |
| Strategic Importance | Sa4CPS is a great opportunity to improve the results of the work finished or ongoing in ITEA projects (SEAS, FUSE-IT, M2MGrids, SPEAR) and in many national projects. While in the referred projects the energy consumer and the distributed energy resources are treated as part of a network that is able to accomodate them , in Sa4CPS the security aspects are given the adequate relevance as part of a flexible and dynamic smart grid. |

Costs & effort breakdown

| Organisation | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total effort (PY) | Total cost (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cooperativa Elétrica de Loureira, CRL | 1.2 | 1.1 | 1.0 | 1.0 | 1.1 | 2.5 | 1.9 | 9.8 | 195 |
| Digitalmente, Novas Tecnologias Comunicação, Lda | 1.2 | 1.4 | 1.4 | 2.0 | 1.8 | 3.0 | 1.2 | 12.0 | 339 |
| Instituto Superior de Engenharia do Porto (ISEP) | 2.5 | 0.6 | 1.1 | 0.3 | 0.2 | 2.0 | 1.0 | 7.7 | 275 |
| Totals | 4.9 | 3.1 | 3.5 | 3.3 | 3.1 | 7.5 | 4.1 | 29.5 | 809 |

Türkiye

Acd Bilgi İşlem Ltd. Şti.

| Türkiye | Acd Bilgi İşlem Ltd. Şti. |
| --- | --- |
| Description | ACD is SME performing R&D projects aims to produce industrial solution for their clients,ACD also has experience on Embeded Systems, Electronic card desing, RF communication softwares, Multiprotocol software communications, Big Data integration, M2M communication,IOT applications, Simulation, AI based energy algorithms, Data aquisition, Data processing,middleware solutions,ontology developments |
| Type | Small and Medium sized Enterprise |
| Contact Person | Ali Kafali |
| Email Address | alik@acd.com.tr |
| Main contributions | Service base infrastructure implementation |
| Tasks and added value | ACD will provide IOT platform,sensor fusion and ontology integration in manufacturing and Smart city domain |
| Strategic Importance | ACD has industrial clients successfulll outputs of this project will be implemented in industrial area |

ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ

| Türkiye | ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ |
| --- | --- |
| Description | ERARGE is a research-oriented SME since 1975. The core research team has 3 PHDs, 2 academicians, and 18 researchers working on information technologies, cryptography, chaos theory, IoT, VLSI Design, blockchain industry, machine learning, smart cards, hardware security modules, augmented reality, image processing and computer vision, embedded design, simulation technologies, trusted electronics, automation solutions, biometrics and privacy preservation. ERARGE's core competence areas are highly related to the cyber-physical security needs of critical infrastructures. The company's recent partnerships and projects are based on the design and implementation of hardware-based solutions for the security of municipal infrastructures like data centres, financial entities, SCADA systems in public buildings, water utilities, urban transportation infrastructures, UAVs, etc. ERARGE core research team has contributed its security and IoT devices to literature and the market including very fast key generators (over 500 Mbit/s), true random number generators, mobile security solutions, sensor stations, secure gateways, digital signatures, and PKI. ERARGE has applied sophisticated theories like chaos and non-linear systems to the security domain and published R&D results in more than 120 top journals/conferences, received 12 international patents and was awarded 3 best papers. ERARGE is very active in R&D projects. In the last 6 years, ERARGE has received 3 national projects, 3 ITEA projects (TioCPS, BIMy, C3PO-awarded), and 3 H2020 projects (Critical-Chains, Safety4Rails, Valu3s). ERARGE has established a factory in Isparta in Turkey for manufacturing embedded devices with a strong mechanic design background. ERARGE in İstanbul is the R&D Center and it has 3 remote branches in Isparta, Zurich (Switzerland) and Warsaw (Poland). ERGUNler Company employs 100 employees, 20% of which are composed of researchers. ERARGE has developed various end-products which are in the market and also integrated its solutions within the products of larger enterprises. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Dr. Alper KANAK |
| Email Address | alper.kanak@erarge.com.tr |
| Main contributions | ERARGE will deliver a hardware-based cyber-physical security solution stack composed of the cryptographic backend, blockchain infrastructure, secure edge communication devices and person/node authentication tools. Moreover, ERARGE aims to develop a semantic backend by presenting a safety-security-privacy threat model. The model will be built on an ontology covering the latest regulations and standards (UNECE 155/156, ISO 26262, IEC62443, etc.) and the ENISA cyber threat landscape. The cyber-physical solution stack is planned for a use case aimed at improving more resilient autonomous lightweight logistics in connected supply chains. |
| Tasks and added value | ERARGE will focus on improving the resilience of the cyber-physical smart system by focusing on the cyber risks targeting trustworthy data communication and utilisation of situational awareness solutions. ERARGE will contribute the following work packages and tasks: WP1/Task 1.1-3: security, privacy and safety threat modelling, identification of requirements, mapping requirements with ENISA threat landscape and standards, and specification of the TR use case. WP2/Task 2.1-4: hardware-level trustworthy situational awareness framework specification, architectural design, reliability WP3/Task 3.1: secure IoT gateways to collect sensory data from systems or environments. WP4/ Task 4.1 & 4.4: digital twin and Unity-based dashboarding and visualisation, semantic data interpretation for detection and response. WP5/Taks 5.1-4: hardware-based cyber-physical security, blockchain accountability and integrity checking, cryptographic passporting. WP6/Task 6.1-4: TR use case specification, contribution to the horizontal topics in other use cases, impact assessment, tests and evaluation of results WP6/Task 7.1-3: Contribution to the publication of results, business models, market watch updates and communication with OEMs and ongoing European projects in related fields (in which ERARGE is involved) |
| Strategic Importance | This project is strategically important for ERARGE as it will complement the previous and current activities of the company (i.e. previous ITEA projects like C3PO, BIMy and TioCPS, and H2020/Horizon Europe projects like Critical-Chains, Safety4Rails, Escalate, OPEVA and Valu3s). The developed and demonstrated cyber-physical resilience solution stack can directly be exploited and promoted to the automotive, transportation and logistics sectors with which ERARGE has already strong links. This project will also fulfil and complement ERARGE's expertise with other innovations like blockchain and explainable AI. So, jointly produced outputs can be exploited together for further projects and commercial contracts. |

Inovasyon Muhendislik

| Türkiye | Inovasyon Muhendislik |
| --- | --- |
| Description | Inovasyon Muhendislik is an SME established in Eskisehir Osmangazi University Technopark in 2010 with the support of TUBITAK TEYDEB 1508 program. The company has R&D personnel at the graduate, master and doctorate levels with various fields of expertise from different engineering disciplines. All products developed within the company are tested in test environments created in the technopark. The software of the developed hardware is made with open source or licensed products. The company offers software/hardware solutions for indoor-outdoor real time positioning systems, autonomous mobile robots (AMR) and artificial intelligence. It also carries out R&D projects supported by ITEA, ECSEL, AB HORIZON, Third Party Funding, TUBITAK and KOSGEB. The firm, which has a close university-industry cooperation, has an academic identity, and has the ability to transform the outputs of all its projects into international publications. Areas of Expertise: embedded system-based electronic equipment/systems design and manufacturing, machine learning, robotics, indoor positioning, reliability analysis, prognostic health management, predictive maintenance, cyber-physical systems, data analysis, decision support systems, image processing, computer vision. |
| Type | Small and Medium sized Enterprise |
| Contact Person | Muhammed Oguz Tas |
| Email Address | moguz.tas@inovasyonmuhendislik.com |
| Main contributions | Inovasyon will develop situational awareness services based on AI-powered optimization and alert or anomaly detection and data driven PHM tool. |
| Tasks and added value | Inovasyon will take part in developing artificial intelligence-based models specific to the use case it is in. In this context, it will enable the definition of requirements and specifications, processing and understanding the obtained data, and providing problem-specific artificial intelligence-based solutions. WP1: Inovasyon will contribute to the definition of requirements for the Use Case scenario. WP2: Contribute concept design and description for use case 1. WP3: Inovasyon will work on the mainly modelling and tools for comprehension task. Inovasyon will develop data driven AI algorithms for various problems related to use case. WP4: Inovasyon will develop situational awareness services based on AI-powered optimization and alert or anomaly detection and data driven PHM tool. WP6: Inovasyon will contribute to the realization of use case scenario and system integration. WP7: Participate in national and international meetings and will contribute to the work required for the progress of the project. Transform the outputs obtained from the developments it has carried out into various academic publications and will reveal solutions for the market. IM will exhibit solutions at various fairs and on social media. |
| Strategic Importance | Thanks to its strong AI algorithm development background, Inovasyon will provide support for situational awareness and AI-based solutions (PHM tool, energy optimization, etc.) in the project. Also, thanks to this project, they will be able to create new projects. |

Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş.

| Türkiye | Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. |
| --- | --- |
| Description | Alpata Technology is SME which expertise multi-protocol sensor data.Alpata Technology working on Multiprotocol software communications, Big Data integration, M2M communication,IOT applications, Simulation, Predictive algorithms, Forecasting Algoritms, Data aquisition, Data processing. Alpata Technology scope of work and areas of specific expertise; • Measurement Technologies • IOT and Real Time Communications • Data Acquisition Systems • Prescriptive analytics • Reliability based decision support systems • Data processing & Recognition • Blockchain and Smart Contracts |
| Type | Small and Medium sized Enterprise |
| Contact Person | Murat Sağlam |
| Email Address | murat.saglam@alpata.com |
| Main contributions | Alpata Teknoloji is expert on data processing , image processing and data Visualations. Our main contribution is work on Align inbound and outbound logistics with production schedules to minimize idle times and optimize transportation and Integrate production plans with logistics to improve capacity utilization and reduce bottlenecks.Synchronize shipment arrivals with production needs , Optimize truck routing and load planning using AI algorithms and Real-time tracking of shipments for dynamic rescheduling are main research subjects in this period. |
| Tasks and added value | As a technology provider, Alpata Technology will mainly contribute to WP2, WP3, WP4, and WP5 as well as minor participations to the project management, stakeholder management and dissemination tasks..Alpata Technology will apply its experience with platform development and data analytics in the smart energy domain to realize a distributed data analytics framework. |
| Strategic Importance | Outcomes of the project will enable Alpata Teknoloji to develop realtime monitoring capabilities for autonomous lightweight logistics in connected supply chains. |

Otokar Otomotiv ve Savunma Sanayi A.Ş.

| Türkiye | Otokar Otomotiv ve Savunma Sanayi A.Ş. |
| --- | --- |
| Description | OTOKAR, a Koç Group company, has been providing solutions special to the needs of the customers with its own technology, design and applications since 1963. It is operating with over 2000 employees at the factory built on a land of 552,000 m2 in Sakarya. Otokar has been manufacturing buses for public transportation, light weight trucks for transportation and logistics industry, and tracked armoured vehicles and tactical armoured vehicles for the defense industry. |
| Type | Large Industry |
| Contact Person | Gürol Çokünlü |
| Email Address | gcokunlu@otokar.com.tr |
| Main contributions | OTOKAR, as a use case provider, will supply information about the current production, IT and logistics processes and determine the requirements for the secure cyber-physical systems, blockchain structure and AI algorithms for process optimization scenarios. With IIoT, AI and digital twin background, contribution to development phases will also be supplied. OTOKAR will specify the evaluation scenarios and evaluation criterias of the framework to be developed. OTOKAR will also participate in integration of the solutions to the existing systems to make demonstrations. |
| Tasks and added value | OTOKAR will define the communication and security requirements, the IoT sensors should have. The system topology to integrate the IoT platform, interfaces connected to the blockchain infrastructure to monitor the logistics processes and optimisation scenarios will be determined by Otokar. Otokar will integrate the sensors to logistics assets and supplied goods. Secure gateways will be installed by Otokar to its premises taking into account the signal corrupting factors in the environment to enable stable connection. Otokar will supply real environment data to train AI algorithms. Otokar will integrate the framework developed to its existing systems to make demonstrations. In addition to these, Otokar will lead WP4. |
| Strategic Importance | OTOKAR has developed a Real Time Location System (RTLS) to track the indoor and outdoor locations of the vehicles produced, logistics assets and supplied goods within the scope of a local funded project. With the secure cyber-physical components and blockchain structure developed throughout the project OTOKAR is aiming to improve the security of the RTLS. Moreover, AI algorithms will improve the performance of logistics processes. |

Costs & effort breakdown

| Organisation | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total effort (PY) | Total cost (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Acd Bilgi İşlem Ltd. Şti. | 0.3 | 1.6 | 1.3 | 1.4 | 1.1 | 0.9 | 0.3 | 6.9 | 215 |
| ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ | 1.2 | 0.7 | 0.7 | 0.7 | 0.8 | 1.0 | 0.4 | 5.4 | 115 |
| Inovasyon Muhendislik | 1.0 | 1.4 | 1.6 | 1.9 | 0.0 | 1.2 | 1.4 | 8.5 | 240 |
| Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. | 0.3 | 1.7 | 1.4 | 1.4 | 1.2 | 0.9 | 0.3 | 7.1 | 227 |
| Otokar Otomotiv ve Savunma Sanayi A.Ş. | 0.9 | 0.6 | 1.3 | 1.7 | 1.0 | 1.3 | 1.3 | 8.0 | 369 |
| Totals | 3.67 | 5.91 | 6.27 | 7.09 | 4 | 5.26 | 3.67 | 35.9 | 1,166 |

Rationale for public funding

Belgium perspective

National project coordinator

| Contact Person | Dr. Annanda Thavymony Rath |
| --- | --- |
| Email Address | annanda.rath@sirris.be |

National rationale for public funding

Security for Cyber Physical Systems (CPS) has been increasingly gaining momentum in the recent years in Belgium. The Belgian consortium will focus on two cases: digital twin for manufacturing, and sustainable and smart mobility. Within the digital twin case, the focus is on secure situational awareness and trustworthy management of cyber physical assets (machines) including their security-aware and reliable/trustworthy: i) remote update and configuration and ii) remote firmware and software update. The mobility use case will support a semi-autonomous drone control system allowing users to choose a controlled trajectory and ensure a secure route (keeping humans, infrastructure, and the physical autonomous systems safe). 

The domain of secure autonomous vehicles is rapidly evolving from a static to a dynamic multi-stakeholder context with complex and expansive value chains. An increasing number of companies in Belgium focus on this domain, especially, in the case of using drones for supply chain management and logistics. This emerging trend of autonomous vehicles (drones, boats, cars) reduces delivery time, reduces cost, improves flexibility, and increases sustainability. New services increasingly rely on the security, trustworthiness, and reliability of the operation control centre of such systems, which is a core component that makes the system safe.
An initial challenge is ensuring the secure communication between the control system and the drone in order to support data integrity and to prevent possible attackers from taking control of the drone. The second challenge is a secure and trustworthy drone onboarding and monitoring to prevent unauthorised drone from joining the network and securely monitoring the drones running in the system. The third challenge is a cybersecurity risk assessment of the drones and early warning system to prevent malicious users from taking control.
Finally, the integration and inter-stakeholder operation cannot function without trust: they must rely on the information provided, processed, and exchanged in order to offer their services. Therefore, designing the drone operation control system in a secure, resilient, and reliable way is very critical.

Secure remote firmware update and configuration of cyber physical assets (e.g., drones, devices, …) are also challenges and integral part of the wider security eco-system of CPS.

By embedding the Belgian use cases in an international context, we will be able to extend the validation of our research beyond the country borders and leverage on the expertise of other partners to further reduce potential research risks.
The current Belgian consortium consists of 2 industrial Flemish companies ADLC, Vintecc and the RTO Sirris. We are also still in discussion with several companies in Flanders and Brussels in view of possible extension of the consortium during the national submission phase. However, due to time constraints, we will further discuss their onboarding after the FPP

Czech Republic perspective

National project coordinator

| Contact Person | Jiri Havlík |
| --- | --- |
| Email Address | jiri.havlik@ima.cz |

National rationale for public funding

• NATIONAL GAIN:
Within the last three decades Czech republic went through massive development in the automotive industry, an extended supply chains were introduced and number of car component production lines were deployed. All the production as well as  logistic areas become an extremely complex environment with respect to a technological, security and process aspects. A highly dynamic demands on the supply chains push on a same dynamicity and adaptability of the production processes. Rapidly changing production is then reflected in an advanced interaction among humans and machines (HM). The risk of unexpected H-M contact is more often than in the past when the working environment was changeless and being a routine activity for long period. In order to keep HM interaction under control and secure, an advanced sensor systems needs to be deployed within the production site to acquire valuable data about position of both human and machines. Participating in these challenges will bring to Czech partners a significant advantage on the market and a long term prosperity in the automotive industry as well as in the logistics. 
Sa4CPS project aims at secure situational awareness architecture for critical cyber physical systems, the same aim is anchored in a long term technological strategy of IMA after acquisition in 2021, where a new sensor system are supposed to be developed both for the vehicle itself and for the production processes.
Czech partners plan to target jointly one of the relevant challenges - AI based sensor system for a monitoring of an interaction among humans and machines, an early alert service for collision avoidance, data sets acquisition for objects (HM) featuring and situation awareness modeling.
• RETURN ON INVESTMENT (RoI):
Providing an AI based sensor system for a monitoring of an interaction among humans and machines could improve production efficiency, work performance as well as contribute to human work security. A substantial economic benefit is also expected beyond the AI incorporation within the production line control system development. Another monetization benefit is expected upon inventing of the identification and characterization of the relevant production site objects and interactive activities.
The RoI for the national public authorities will significantly grow as the number of new customers coming from the automotive and logistic sites will grow too. New approaches to monetization of the project outcomes should make the resulting solution affordable for all relevant types of customers. 10-years return of invested money is expected.
• VALUE CREATION OF THE NATIONAL SUB-CONSORTIUM:
Expertise of the two Czech partners (1 LE and 1 university) covers the most important parts of the technical value chain of the system designed of the Czech Use Case. This chain is made complete thanks to the input provided by the international consortium of the Sa4CPS, e.g. the partners involved in development of novel sensor systems and AI technology. IMA is specialized on HW/SW design and development and it has a leading position on the Czech market in the field of delivery of customized solutions for the sensor systems installed both in the institutions and the industry. IMA represents the practical, user-oriented side the CUNI complements the Czech consortium by offering their expertise in state of art methodologies, area of data processing, SW design and development, AI technology adoption including ML principals. CUNI will also apply its know-how for system modelling and search of energy efficient solutions.
• ADEQUATE BALANCE BETWEEN THE NATIONAL PARTNERS:
The consortium consisting of two partners (1 LE and 1 university) is dedicated to the independent domains that are necessary in the Czech use-case, therefore the consortium is well balanced. The complementarity, professional and theoretical experience of the team consisting of one company and one university has good potential to deliver the truly innovative product of high quality as described in the Czech Use Case.

Finland perspective

National project coordinator

| Contact Person | Dr. Juhani Latvakoski |
| --- | --- |
| Email Address | juhani.latvakoski@vtt.fi |

National rationale for public funding

The Covid19, Russian-Ukraine war and resulting energy crisis have changed the situation in European countries and all over the world so that people, industrial and societal stakeholders are more and more concerned about their safety, wellness and resilience. The risks for both physical and cyber-security attacks to the critical infrastructures have increased. The stability, demand response and sufficiency challenges in the energy networks can cause serious situation for all Finnish people and industries due to the cold winters. Therefore, all the referred stakeholders are requiring information about their current situation including surrounding physical environment in real-time to be able to act in smart way, to respond if any of these risks become reality.  Traditionally, the physical security surveillance and monitoring cyber-security situation have been most essential means for mitigating these risks. The secure situational awareness for critical cyber-physical systems (Sa4CPS) project plans to take one step forward, and targets also to enable zero trust type of solutions which prevents/lowers the possibility for malicious users to access critical resources. In addition, the sharing of business/security critical information is carried out in controlled way so that only the stakeholders having credentials can access such information. This is envisioned to be done by applying the shared trust infrastructure approach inherited from ITEA TIoCPS project as the starting point, and proceeding towards industrial exploitation. The impact potential of this kind solution is envisioned to be very high especially in critical sectors such as e.g. logistics, mobility, energy and security. 
 The advantages for making this kind of actions in international R&D collaboration project is combining enough resources and knowledge for making real studies and R&D actions together for enabling secure situational awareness applicable for critical industries and areas such as e.g. Port of Oulu, where CPS systems from multiple sectors and stakeholders need to be combined for establishing proper situational awareness for critical human actors, more or less autonomously operating equipments and collaborating service systems in the port and related areas. The use cases of the project supports this target, because significant synergy can be seen between the use cases and technologies applied in Tr (logistics), Cz (positioning), Be (application of drones) and Pt (explainable AI) partners. 
 The local Finnish subconsortium has the following partners: F-Secure (security situational awareness for people), Modirum defence ( technologies of maps in public safety), Polar (presence and location of people), Tracker (tracking of objects), Enerim* (energy flexibility markets),  Port of Oulu (digital twins of port) and VTT (shared trust infrastructures).  Each company estimated to have strong benefits from collaborations for the own businesses requiring advances in enabling secure situational awareness capabilities. The local consortium will make a separate description clarifying the national gain, collaboration strategy, return of investment, value creation and balances, and submit it to local PA separately. The benefit for the international collaboration for local consortium arises from the described cross fertilisation and collaborations over the national borders. The international Sa4CPS consortium is much more powerful tool working towards solving the introduced grand challenge than the national consortium alone.
* may join the consortium later

Portugal perspective

National project coordinator

| Contact Person | Prof. Dr. Zita Almeida Vale |
| --- | --- |
| Email Address | email.zitavale@gmail.com |

National rationale for public funding

The Sa4CPS aims at allowing cyber-physical systems operate in trustworthy and smart manner in dynamic situations with multiple vertical domains and service providers. This project will open good opportunities for the Portuguese economy. Electricity distribution networks , operated by large Distribution System Operators or by local cooperatives have an increasing amount of related data, concerning energy, power quality, and other technical parameters. This data can be treated in order to optimize the use of generation resources as well as the electric vehicles charge, considering also storage and demand response. The overal efficiency of the distribution system will be improved. On the other side, this project will provide the opportunity for Portuguese companies to position themselves with strong technologic solutions for energy management, namely in the scope of the participation in demand response programs, opening new business opportunities and enabling increased competitiveness both at the national and international level. The Portuguese consortium is composed by a well-balanced set of partners, having all the necessary expertise, know-how and business drivers for realizing the Sa4CPS project. One academic/research partner (ISEP-GECAD) and two SME (Digitalmente and Cooperativa Electrica de Loureiro). ISEP-GECAD excellence area is the application of artificial intelligence, optimization, and decision-support techniques to engineering problems, with emphasis on power and energy system applications. ISEP-GECAD detains the knowledge about smart grids and microgrids management methodologies, consumers profiling and forecasting that is crucial to optimize the energy usage in the scope of Sa4CPS , considering renewable sources of energy, storage equipment and taking opportunities concerning dynamic tariffs and demand response programs. Distribution network re-configuration and maintenance scheduling are also in the scope of ISEP-GECAD. Digitalmente develops and implements integrated solutions, mainly software solutions, driven for the energy and electric networks related data. Digitalmente portfolio include solution for data acquisition and treatment in the field of electricity, with a level and confidence of expertise proven by the relevance of their customers and clients. Moreover, Digitalmente works with both small and large size network operators, easily establishing close business contact with them. Thus combining the skills of ISEP-GECAD and Digitalmente, and the demonstration skills of Cooperativa Eletrica de Loureiro, the consortium is quite complete and able to develop a work covering the value chain of Sa4CPS project. The consortium has already contacted the Portuguese PA, which is aware of this project proposal.

Türkiye perspective

National project coordinator

| Contact Person | Murat Sağlam |
| --- | --- |
| Email Address | murat.saglam@alpata.com |

National rationale for public funding

The purpose of a traceability system is to track where a product is and where it goes along the supply chain (SC). End-to-end supply chain traceability enables organizations in the supply chain network to respond to volatile demand. Automotive SC is a specialized production-distribution chain that includes a comprehensive combination of participants and processes. In recent years, new tools have been developed to improve SC transparency, visibility, and traceability, especially in health and safety sensitive sectors such as food and pharmaceuticals. According to the study carried by AlliedMarket Research  [19], the global automotive logistics market was valued at $241.7 billion in 2021, and is projected to reach $433.6 billion by 2031, growing at a CAGR of 6.1% from 2022 to 2031. 
Turkish partners will focus on the cross-organisation (out-factory) and internal chain (in-factory) of the automotive parts supply chain over a multi-vendor logistic network. The scenario starts  from the traceability of automotive parts supplied from third-party vendors at cross-organisational level. The traceability of goods will be secured by online asset integrity  and decentralised solutions enabling IoT-based monitorisation and situational awareness
Partners involved and their roles description shortly: 

ERARGE – Providing secure HW and SW solutions 

ACD – Providing secure communication components and frameworks for multi-communication purposes 

INOVASYON -Providing optimization algorithms for EV’s by focusing on battery management system 

ALPATA -Providing Monitoring softwares and dashboards

OTOKAR - Providing Use Case Scenario

## Annex A:	Summary of costs & effort breakdown

Effort per country

| Effort per country | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total effort (PY) | Total cost (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Belgium | 0.5 | 0.8 | 1.0 | 1.5 | 1.7 | 1.2 | 0.6 | 7.2 | 941 |
| Czech Republic | 0.9 | 1.2 | 3.2 | 2.1 | 0.0 | 2.6 | 0.6 | 10.5 | 661 |
| Finland | 8.7 | 10.2 | 7.8 | 10.7 | 12.0 | 14.8 | 5.2 | 69.5 | 9,961 |
| Portugal | 4.9 | 3.1 | 3.5 | 3.3 | 3.1 | 7.5 | 4.1 | 29.5 | 809 |
| Türkiye | 3.7 | 5.9 | 6.3 | 7.1 | 4.0 | 5.3 | 3.7 | 35.9 | 1,166 |
| Totals (PY) | 18.7 | 21.2 | 21.8 | 24.8 | 20.8 | 31.3 | 14.1 | 152.6 | 13,539 |

Effort per organisation type

| Effort per organisation type | ind | oth | res | sme | uni |
| --- | --- | --- | --- | --- | --- |
| Belgium | 0% | 0% | 14% | 86% | 0% |
| Czech Republic | 57% | 0% | 0% | 0% | 43% |
| Finland | 55% | 2% | 21% | 22% | 0% |
| Portugal | 0% | 0% | 0% | 74% | 26% |
| Türkiye | 22% | 0% | 0% | 78% | 0% |
| Totals (PY) | 52.2 | 1.5 | 15.4 | 71.3 | 12.2 |

Costs per organisation type

| Cost per organisation type | ind | oth | res | sme | uni |
| --- | --- | --- | --- | --- | --- |
| Belgium | 0% | 0% | 14% | 86% | 0% |
| Czech Republic | 53% | 0% | 0% | 0% | 47% |
| Finland | 52% | 7% | 21% | 21% | 0% |
| Portugal | 0% | 0% | 0% | 66% | 34% |
| Türkiye | 32% | 0% | 0% | 68% | 0% |
| Totals (k€) | 5,889 | 650 | 2,207 | 4,209 | 584 |

Effort and costs per partner

| Partner | Type | Country | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total effort (PY) | Total effort (%) | Total cost (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Acd Bilgi İşlem Ltd. Şti. | sme | TUR | 0.3 | 1.6 | 1.3 | 1.4 | 1.1 | 0.9 | 0.3 | 6.9 | 5% | 215 |
| ADLC | sme | BEL | 0.1 | 0.2 | 0.5 | 0.8 | 0.6 | 0.5 | 0.1 | 2.7 | 2% | 325 |
| Charles University | uni | CZE | 0.2 | 0.5 | 1.7 | 1.0 | 0.0 | 0.9 | 0.2 | 4.5 | 3% | 309 |
| Cooperativa Elétrica de Loureira, CRL | sme | PRT | 1.2 | 1.1 | 1.0 | 1.0 | 1.1 | 2.5 | 1.9 | 9.8 | 6% | 195 |
| Digitalmente, Novas Tecnologias Comunicação, Lda | sme | PRT | 1.2 | 1.4 | 1.4 | 2.0 | 1.8 | 3.0 | 1.2 | 12.0 | 8% | 339 |
| Enerim | ind | FIN | 0.7 | 0.7 | 0.3 | 0.2 | 3.0 | 3.9 | 0.3 | 9.0 | 6% | 1,395 |
| ERGÜNLER İNŞAAT PETROL ÜRÜNLERİ OTOMOTİV TEKSTİL MADENCİLİK SU ÜRÜNLERİ SANAYİ VE TİCARET LİMİTED ŞİRKETİ | sme | TUR | 1.2 | 0.7 | 0.7 | 0.7 | 0.8 | 1.0 | 0.4 | 5.4 | 4% | 115 |
| F-Secure Corporation | ind | FIN | 3.5 | 0.3 | 0.0 | 2.1 | 3.7 | 3.2 | 1.5 | 14.4 | 9% | 1,673 |
| Inovasyon Muhendislik | sme | TUR | 1.0 | 1.4 | 1.6 | 1.9 | 0.0 | 1.2 | 1.4 | 8.5 | 6% | 240 |
| Institute of Microelectronic Applications | ind | CZE | 0.7 | 0.7 | 1.5 | 1.2 | 0.0 | 1.7 | 0.3 | 6.0 | 4% | 352 |
| Instituto Superior de Engenharia do Porto (ISEP) | uni | PRT | 2.5 | 0.6 | 1.1 | 0.3 | 0.2 | 2.0 | 1.0 | 7.7 | 5% | 275 |
| Modirum Gespi | sme | FIN | 1.2 | 0.3 | 0.2 | 3.2 | 0.0 | 0.5 | 0.4 | 5.8 | 4% | 882 |
| Natlink Oy | sme | FIN | 0.4 | 0.2 | 5.3 | 2.7 | 0.6 | 0.4 | 0.1 | 9.7 | 6% | 1,190 |
| Necdet Alpata Pazarlama Lojistik ve Turizm Sanayi ve Ticaret A.Ş. | sme | TUR | 0.3 | 1.7 | 1.4 | 1.4 | 1.2 | 0.9 | 0.3 | 7.1 | 5% | 227 |
| Otokar Otomotiv ve Savunma Sanayi A.Ş. | ind | TUR | 0.9 | 0.6 | 1.3 | 1.7 | 1.0 | 1.3 | 1.3 | 8.0 | 5% | 369 |
| Polar Electro Oy | ind | FIN | 1.7 | 4.6 | 1.2 | 1.6 | 0.6 | 4.8 | 0.3 | 14.8 | 10% | 2,100 |
| Port of Oulu / Oulun Satama | oth | FIN | 0.5 | 0.0 | 0.2 | 0.3 | 0.1 | 0.4 | 0.1 | 1.5 | 1% | 650 |
| SIRRIS | res | BEL | 0.2 | 0.3 | 0.0 | 0.0 | 0.4 | 0.0 | 0.2 | 1.0 | 1% | 136 |
| Vintecc bv | sme | BEL | 0.3 | 0.3 | 0.5 | 0.8 | 0.8 | 0.6 | 0.3 | 3.5 | 2% | 481 |
| VTT Technical Research Centre of Finland Ltd. | res | FIN | 0.8 | 4.2 | 0.7 | 0.7 | 4.0 | 1.6 | 2.4 | 14.4 | 9% | 2,071 |
| Totals |  |  | 18.7 | 21.2 | 21.8 | 24.8 | 20.8 | 31.3 | 14.1 | 152.6 | 100% | 13,539 |

## Annex B:	Consortium feedback on the PO evaluation

STG evaluation

| Mandatory improvements | Recommended improvements |
| --- | --- |
| - Explain how the project plan to develop synergy between the use cases in order to come with common architecture and efficient technical strategy - Provide a clear and concrete one-page summary, including information on targeted market and business relevance, consortium relevance and concrete innovations and expected technical outcomes. - Give a clear overview of the solution concept and its elements, and provide a description of the societal, economic and technical challenges that will be addressed in the project. - If possible, enhance figure 3, or replace by a table. - Provide a clear and focused Market SotA for the targeted markets/market segments of the project, including trends, growth, current solutions, competitors. - Provide a clear Market value chain (e.g. diagram) and position the partners on it. - Somehow merge the info from annex B into section 2.2.1. Shorten if needed. - Provide details on the targeted business impact for the use cases that are too briefly described. - Include in the SotA analysis also the common technological challenges/areas addressed in this project, also with reference to the TioCPS project. - Consider the relation between UC5 and 7. - Explicitly list the "key aspects" - If the technological innovation is more than combining techniques, explain. - Provide a solution concept with a clear view on the technical elements and interfacing between the elements. - Provide a functional and value analysis (see ITEA guidelines for table format) - Make figure 8 more clear. - Focus the expected project outputs on clear tangible outputs/results only. - Rework the KPIs and make them SMART, including baseline and target values (please consult guidelines ITEA). - Next time make sure that somebody reviews the final document for overall style coherence and checks for obvious small errors. - Add more to the acronym list to make the document easer to read, e.g. EV (electric vehicle), IBO (innovation and business objective), M2M (machine to machine). |  |

Consortium feedback on STG evaluation

- Explain how the project plan to develop synergy between the use cases in order to come with common architecture and efficient technical strategy
Response: The synergy between the use cases and the Sa4CPs concept description has been revised, and the consortium estimates that the proposal has now efficient strategy for the R&D.

- Provide a clear and concrete one-page summary, including information on targeted market and business relevance, consortium relevance and concrete innovations and expected technical outcomes.
Response: The one page summary of the project has been rewritten.

- Give a clear overview of the solution concept and its elements, and provide a description of the societal, economic and technical challenges that will be addressed in the project.
Response: The solution concept description has been updated.


- If possible, enhance figure 3, or replace by a table.
Response: The figure 3 has been updated.


- Provide a clear and focused Market SotA for the targeted markets/market segments of the project, including trends, growth, current solutions, competitors.
Response: the Market SotA description has been improved in the proposal.

- Provide a clear Market value chain (e.g. diagram) and position the partners on it.
Response: The market value chain description has been enhanced, see pictures 6 and 7 with the textual description.

- Somehow merge the info from annex B into section 2.2.1. Shorten if needed.
Response: The most essential parts from the referred annex has been included in the body of the FPP. However, the annex are still included into the proposal.

- Provide details on the targeted business impact for the use cases that are too briefly described.
Response: The targeted business impacts of the use cases have been updated.

- Include in the SotA analysis also the common technological challenges/areas addressed in this project, also with reference to the TioCPS project.
Response: The SotA analysis have been updated, and also the descriptions related to the TIoCPS project has been enhanced.

- Consider the relation between UC5 and 7.
Response: The UC5 and UC 7 are still kept separated, because the viewpoints are a bit different. However, there are good possibilities for collaborations, which will be investigated during the project execution.

- Explicitly list the "key aspects"
Response: The key aspects are clarified in a bit more detailed manner, see table 4.

- If the technological innovation is more than combining techniques, explain.
Response: Yes, the technological innovation targets more than combining techniques, and the explanation has been revised in the text.

- Provide a solution concept with a clear view on the technical elements and interfacing between the elements.
Response: The description of the functional elements of the concept, with interfaces and value estimation has been added into the proposal.

- Provide a functional and value analysis (see ITEA guidelines for table format)
Response: The description of the functional elements of the concept, with interfaces and value estimation has been added into the proposal.

- Make figure 8 more clear.
Response: The figure has been updated.

- Focus the expected project outputs on clear tangible outputs/results only.
Response: The description of the expected project outputs has been revised.

- Rework the KPIs and make them SMART, including baseline and target values (please consult guidelines ITEA).
Response: The description of the KPIS have been revised.

- Next time make sure that somebody reviews the final document for overall style coherence and checks for obvious small errors.
Response: The final FPP document has/will be(en) reviewed before submission of the final version.


- Add more to the acronym list to make the document easer to read, e.g. EV (electric vehicle), IBO (innovation and business objective), M2M (machine to machine).
Response: the acronym list has been updated.

Public Authorities evaluation

| Country | Evaluation | Review |
| --- | --- | --- |
| Belgium | Average chances for funding (=) | The ITEA project is handling important topics, but the large diversity of technologies used, makes it unclear how collaboration will be possible on ITEA level between the large number of use cases. The partner ADLC can request funding, Sirris can only be financed by a company. A financial check will need to verify if the startup is capable of handling the high project cost. |
| Czech Republic | No status set (default) |  |
| Finland | Average chances for funding (=) | The idea of the project is relevant and business potential may be big. The international consortium and value chain are promising, but not sufficient yet. More partners from other countries are needed. Remarkable business impact for the companies in long term is required to justify public funding. This is important to prove in the business plans and estimates of the companies. The companies need to have a credible internationalization plan, a project plan and real business goals including export targets in long term for the project. All companies must have a realistic plan to finance their part of budget. International cooperation between partners and its impact should be visible in the project plans. The national coordinator should agree with Business Finland about submitting the national funding applications, if the FPP is accepted. |
| Portugal | No status set (default) |  |
| Türkiye | Average chances for funding (=) | The Project aims to develop a situational awareness concept for critical cyber physical systems with use case scenarios in logistics, mobility, energy and security. The consortium comprises of 16 companies from 5 countries. Local partners have a total effort of 34.25%, which makes up a good fraction of the total effort. The methods and approaches to be used in the project are not clearly defined. General situational awareness idea has been well-discussed; however, the description of the methods to achieve this lacks explanation. All methods need to be elaborated for the various use cases defined in the proposal. The Project idea is significantly novelty, it might have some chances of funding once the proposal is improved. |

Consortium feedback on the Public Authorities evaluation

Belgium: The Belgian consortium has been strengthened with two SMEs: ADLC and Vintecc, and the research centre Sirris supporting them. As such we have identified clear cooperation between the industrial partners as well as with Sirris focusing on the two companies’ use cases in the scope of Sa4CPS project. ADLC has also confirmed their readiness in case of a request for financial check from funding authority. In addition, we are also in discussion with several companies both in Flanders and Brussels. However, due to time constraints, we will further discuss their onboarding after the FPP.

Finland: The consortium has been enhanced so that 6 new partners have joined the project consortium: Otokar (Tr), CLR(Pt), Enerim (Fin), F-Secure (Fin), Vintec (Be) and Ergtech (CHE). The proposal has been improved in an essential way by highlighting the collaborations between the UCs and partners over the national borders. Especially, the criticality of the port area CPS system needs very high level trust and secure situational awareness, with information combined from multiple UCs (e.g. drones, trucks, people, and related data spaces of SPs), showed with digital twins in Port operator of Oulu. The aim is to discuss with Business Finland after the labelling decision about the national gain, collaboration strategy, return of investment, value creation and balances, and benefits for the international collaboration for local consortium.

Turkiye: The descriptions of the project methodology and approach has been enhanced. In addition, local Turkish consortium has been updated so that Otokar joined the local consortium.

## Annex C Additional information related to the use cases

UC 1: Autonomous lightweight logistics

Table 10. Market state of the art, target market and value chain of autonomous lightweight logistics.

| 1. Towards more resilient and cost-effective autonomous lightweight logistics in connected supply chains of pharmaceuticals |  |
| --- | --- |
| Description of the scenario | The use case focuses on applying trustworthy situational awareness solutions to improve the resilience of the lightweight logistics and reduce financial and environmental cost by reaching the following specific objectives (SO); - SO1-improving the online visibility and traceability of pharma/medical equipment, starting from where they are first produced and ending where they are delivered to practitioners (especially in case of cold chain is required, e.g., vaccines). - SO2-verifying and checking any transactions, which cannot be changed by any third party (blockchain) and by improving the transaction flow - SO3- Online monitoring of controlled environments on vehicles by tracking temperature, acceleration, and motion sensors which are widely used in instant monitoring in logistics, including the urban environment and weather monitoring - SO4- Online monitoring the actual health status of drivers by wearable apparatus for the accurate alerting in case of an emergency occurs. - SO5-by tracing the actors or stakeholders involved in the chain of shipment as well as pharma/medical equipment. - SO6-by estimating the carbon footprint and cost of services by considering the economy of scale - SO7- establishing a trusted chain considering the security, privacy, accountability and health concerns - SO8- extending and optimizing battery life by developing prognostic and health management tool for BMS |

UC 2: People and machine position awareness in production or logistics area

| 1. Human & machine position awareness within a production or logistic area. |  |
| --- | --- |
| Targeted market | Manufacturing or logistic processes require very strong position control and monitoring both when the interaction is intended (e.g. employee takes or put an object at a specific place and when the interaction is unintended (e.g. human could be hit by a machine, collision risk). IMA specializes on HW and SW design and development and its main field focus is the identification and sensor systems installed in an industrial domain. New trends in automotive segment brings new intelligent sensor technologies closer not only to a product user but also to production processes fulfilling number of new challenges addressing production efficiency, safety and an advanced human-machine interaction. The systems will create living and dynamically changing organism composed of a new specialized sensor technologies supported by AI components. Taking into account the new company business strategy after acquisition of IMA by automotive enterprise, IMA will pursue an effort to exploit the project results within company products development. Exploitation focus will aim at specific industrial automation, objects monitoring and tracking and also at utilization of project results within production ecosystems. New generation of subsystem components, tested on prototypes, will help IMA to expand its portfolio of the new components for security and object monitoring at the production site. Utilizing the project achievements IMA could enter the new market segments. |
| Use case value creation Expertise of the two Czech partners (1 LE and 1 university) covers the most important parts of the technical value chain of the system designed of the Czech Use Case. This chain is made complete thanks to the input provided by the international consortium of the Sa4CPS, e.g. the partners involved in development of novel sensor systems and AI technology. IMA is specialized on HW/SW design and development and it has a leading position on the Czech market in the field of delivery of customized solutions for the sensor systems installed both in the institutions and the industry. IMA represents the practical, user-oriented side the CUNI complements the Czech consortium by offering their expertise in state of art methodologies, area of data processing, SW design and development, AI technology adoption including ML principals. CUNI will also apply its know-how for system modelling and search of energy efficient solutions. Clarification of the value chain Following value chain aspects will be of interest and elaborated in details within the project runtime: 1/ Requirements definition by potential customer, market value definition. 2/ Benefits expectations both financial and non-financial revised by stakeholder. 3/ System design and development based on the requirements. 4/ System design evaluation with respect to expected customer benefits. Partners involved and their roles description shortly: IMA, CUNI. IMA - Design, development, implementation and support of comprehensive identification and information systems - Applied research and development of modern technology and the sale and operation of their applications - Sensor systems design and implementation, Ultrasonic and Time of Flight technology for object movement detection, AI & ML tool chain application CUNI - Design, development and implementation (along with IMA) of the identification system - Design, implementation and training of the identification algorithms (based on neural networks) - Modeling of safe and hazardous human-machine situations – development of the modeling language, tools for reasoning about the situations |  |

UC 3: Application of maps in public safety case

| 1. Map at the center of situational awareness in addition to real time video |  |
| --- | --- |
| Description of the scenario | NSC3 situational awareness platform has been developed with real time video at its core and it is serving first responders well. It has a map to locate different video sources and units on the map, but the map-based services have a lot of potential in improving situational awareness. Data sources with location data are abundant, for example: - Unit locations from GPS enabled devices - Real time analytics from video feeds placing events and objects detected on the videos on the map. - Maps updated in real time based on latest information - 3D mapping based on structural drawings, satellite images and/or laser mapping. Follow and instruct units in 3 dimensions. - Different sensors, like Natlinks, motion detectors or temperature sensors provide a lot of information which can be geolocated - Cloud based map layer information, like weather, water level or train movement data can placed on map to enhance knowledge of the situation. - Annotate instructions, observations etc on the map - Use analytics to highlight events based on geolocated information, for example locate traffic accidents before any calls come in. - Etc |

UC 7: Multirouting secure awareness system for hunting and outdoors

1. Multirouting secure awareness system for hunting and outdoors

Clarification of the value chain: The devices are sold by Natlink. App licenses are sold to end users. Clarification of the evaluation case: In the devices there is initial payment and recurring revenue in case they are connected to internet. In apps there is yearly payment. UC:s related: - UC3: Application of maps in public safety case - In this system can be connected several cameras. Burrel trail cameras are natural part of the created ecosystem, and each hunter has mobile phone with camera. Picture material from those could be used in UC3. - Also 3D updatable maps developed in UC3, could be utilized in hunting to bring awareness. - Natlink Mobile platform, which is used in this use case, could be utilized also for e.g. firefighters, as it already is used in search and rescue operation management services in Finland. - UC5: Security and location awareness of persons - As in Outdoor use, there can be also sport watch users, the hunting devices and sport watches can communicate each other and bring connectivity and safety. E.g. Multiradio device could be as base station for sport watches in the area where is no mobile phone coverage. Or Hunter could get information from sport watch routed by the network created. The direct communication is already demonstrated in Itea TIoCPS project. - IoT devices require also secure traffic, Natkink is building IoT device high cryptography in this project. Partners involved and their roles description shortly: - Huld or similar design house: mechanical design for prototype device(s) - Jotwire or similar manufacturer: manufacturing of prototype device - Exellant or similar antenna designer: Designing of antenna - Nordic semiconductor, Semtech etc.: Chip and electronic component and platform creators - Wirepass, and similar: Mesh technologies creators - Ohmix: Electronic design, Antenna design consultancy - Bitbungalow, Apprikoodi: Mobile and server applications for demonstrations - Sako / Beretta: Possible gun contact for awareness - Polar: Possible contact for outdoor users’ awareness - Safety4traffic: Possible contact for road alarms - PehuTech: research technology partner in FW and HW - Natlink Ab and Natlink Group Ab: Owner and sister companies, connections to users in other countries and trail cam technology

UC 8: Secure, trustworthy and reliable drone operation control system

ADLC aims to become a large scale drone transport operator and therefore plans to follow a service architecture similar to a cargo airline, meaning that the aircraft and all its control systems remain an outside system.

The software that ADLC is developing will itself help streamline its operations and reduce manpower needs across the whole service chain.

In practice, this software can be split in 2 parts: the Customer Ordering Platform (COP) and the Operations Control Centre (OCC), handling respectively the client-facing business logic and flight operations logic. The COP back-end is a cloud-based platform including all the business and client oriented logic of ADLC. Clients wishing to place an order will be able to do so to a web-based front-end or directly to an API. Before and during a flight, the OCC will gather all relevant information such as the weather evolution, position and movement of ground and air obstacles, telemetry of the aircraft,…  and summarise this information for operators or use it to trigger automated actions. Throughout the flight, the OCC will also communicate with Unmanned Traffic Management systems and share relevant operation status to ensure predictability for other airspace users.

| 1. Operations Control System for drone |  |
| --- | --- |
| Description of the scenario | . As described previously, the OCC will be at the core of various communication flows and used by ADLC’s operators to monitor the status of an ever growing fleet of autonomous systems. The high security and reliability of this system and its communications with other systems and services will be key to ensure that decisions taken automatically or by an ADLC operator based on information provided by the OCC keep humans, infrastructure and the physical autonomous systems safe. The research focus of ADLC in the scope of Sa4CPS project will be a design of a secure, trustworthy, resilience and reliable OCC system that can withstand different cyber-attacks and keep humans, infrastructure and the physical autonomous systems safe. Our research focuses are: - A secure and reliable communication between critical physical assets and OCC system. - A secure and trustworthy physical device onboarding and monitoring. - A cybersecurity risk assessment of the physical device and early warning system to prevent malicious user from taking control of critical physical asset (e.g., drone) As ADLC is still at the beginning of its software development, applied research, suggested approaches and concepts will all be easily integrated in this software to ensure that the project partners can receive quick feedback on viability and see results in ADLC’s scaleup. The OCC is a cornerstone in the development of ADLC’s service in one of the world’s fastest growing industries. Because of the high risks involved in any malicious accesses or disturbances in its functioning, cybersecurity needs to be a key consideration of its architecture and implementation. |

## Annex D An analysis of collaborative research projects

Table 11. The main related collaborative research projects and Sa4CPs project relationship to them.

| M2MGrids | ITEA | Nov/2014–May/2018 |  |  |
| --- | --- | --- | --- | --- |
| Technical focus of M2MGrids: The ITEA project M2MGrids focused on developing enablers to create a dynamic cyber-physical information business ecosystem that connects the physical world with the business processes of companies in real-time. The project developed a horizontal M2Mgrids architecture framework, with a set of novel horizontal capabilities related to information models, algorithmic operation, stream processing, communication overlays, security, and specific capabilities of horizontal platforms enabling embedded products to be part of the cyber-world. These novel capabilities were evaluated in use cases of the specific markets, such as the energy sector (residential energy consumption monitoring and optimisation, and energy-sensitive household appliances) and mobility sector (wearables, sports and wellness). Relationship to Sa4CPS: Sa4CPS applies the results of the M2MGrids project especially related to the lessons learned related to the horizontal architecture framework. In addition, the M2MGrids was essential background, because it opened, revealed and demonstrated the serious nature of digital trust as the main barrier in increasing the scale of the M2M/CPS businesses. |  |  |  |  |
| TIoCPS | ITEA | Jul/2020–Dec/2023 |  |  |
| Technical focus of TIoCPS: The TIoCPS focus on enabling digital trust, trustworthy operations and smart community type of ecosystems of cyber-physical systems. Relationship to Sa4CPS: The TIoCPS project is a kind of parent project for the Sa4CPS, because it has opened the serious problems and challenges caused by lack of trust triggers for the critical cyber-physical systems. The Sa4CPS project aims to inherit the technological basis from the TIoCPS project, and focuses on enabling secure situation awareness for the people, more or less autonomic devices and digital twins that are serving and operating as the essential end users. |  |  |  |  |
| Transact | Excel/EU | Jun/2022–May/2024 |  |  |
| Technical focus of Transact: The Transact project is focusing on the architectures of critical cyber-physical systems, especially from technological transition, security and use of AI perspectives. Relationship to Sa4CPS: The reference architectures, technological transition, security and use of AI perspectives will surely enrich the knowhow, from which TIoCPS will start its works. Especially, the works around remote driving of autonomous vehicles use case in Transact project, has good links for the basis of the Sa4CPS project in the starting point. |  |  |  |  |
| Sintra | ITEA | ITea call 2022 |  |  |
| Technical focus of Sintra: The Sintra project focuses on R&D of physical security surveillance of certain area/space. Relationship to Sa4CPS: Sa4CPS and Sintra could establish a good collaboration project group in the ITEA call 2022, because they complement each other in a very essential way. Sintra focuses mainly on the physical security surveillance, while Sa4CPS focuses on enabling secure situation awareness for the people, more or less autonomic devices and digital twins that are serving and operating as the essential end users. |  |  |  |  |
| TRUST4.0 | TACR | ITea call 2022 |  |  |
| Technical focus of TRUST4.0: Industry 4.0 enacts ad -hoc cooperation between machines, humans, and organizations in supply and production chains. Relationship to Sa4CPS: Project TRUST4.0 address quite similar objectives, those are efficient processing and cooperation requires exploiting various sensor and process data and sharing them across various entities including computer systems, machines, mobile devices, humans, and organisations. Modern software-intensive Industry 4.0 systems process data with distributed and decentralized resources according to multiple organisational roles with different privileges to access and manipulate data both inside and across organisations. |  |  |  |  |
| AI-Ready | ECSEL | KDT call 2022 |  |  |
| Technical focus of AI-Ready: To increase sensing accuracy, reliability and trustworthiness in complex environments with new multi-physics (quantum) sensors, to provide AI methods for multi-agent autonomy in uncertain environments, provide a reference open AI Edge Continuum platform integrating quantum sensors, neuromorphic (cognitive) computing and AI algorithms at the edge. Relationship to Sa4CPS: In the AI-Ready project IMA is to build a base for a new product consisting of the system for monitoring and detection of the objects and obstacles, software services processing and interpreting the sensor data. The aimed domain where the product will be applied is the industrial area where vehicles and humans perform their daily work activities and their interaction is expected as well as human safety is of interest. |  |  |  |  |
| AFarCloud | ECSEL | 2018-2021 |  |  |
| Technical focus of AFarCloud: AFarCloud provided a distributed platform for autonomous farming that allows the integration and cooperation of agriculture Cyber Physical Systems in real-time in order to increase efficiency, productivity, animal health, food quality and reduce farm labour costs. Relationship to Sa4CPS: In AFarCloud, CUNI designed and developed an approach for designing systems composed of collaborative and autonomous self-adaptive entities. The approach is based on autonomic component ensembles. The approach will provide inspiration for self-adaptivity in detection and identification approaches in this project. |  |  |  |  |
| FitOptiVis | ECSEL | 2018-2021 |  |  |
| Technical focus of FitOptiVis: FitOptiVis focused on end-to-end multi-objective optimisation for imaging and video pipelines of CPS, with an emphasis on the latter two elements – energy and performance. This involved also processing on the edge and in the cloud. Relationship to Sa4CPS: In FitOptiVis, CUNI participated on creation of a meta-model and related tools for modelling adaptive pipelines, their behavior, performance, etc. Knowledge gained during the creation and application of the meta-model/tools will be used in this project |  |  |  |  |
| ESTABLISH | ITEA | 2017-2019 |  |  |
| Technical focus of ESTABLISH: The aim of ESTABLISH was to convert (sensor) data into actionable information developing software intense applications that combine real time sensor data with models providing real time feedback. The application scope was services and solutions on an individual level utilizing environmental sensors (air quality, noise, heat, temperature) to improve our quality of life with respect to health. Relationship to Sa4CPS: In ESTABLISH, CUNI created a platform for advanced visualizations, processing, and fusion of data coming primarily from sensors. The platform will be used in the project for data visualizations and intelligence. |  |  |  |  |

## Annex E Partner contributions to Work Packages

    - WP 1: Use cases description & requirements

| Leadership | ISEP |  |
| --- | --- | --- |
| Timeframe | Start: MS0 | End: MS8 |

Objectives and expected results

Objectives: WP1 focuses on the description of the use cases and analysis of requirements. First the use cases: Connected & Autonomous lightweight logistics for in-factor/out-factory supply chain (UC1), People and machine position awareness in production or logistics area (UC2), Application of maps in public safety case (UC 3 ) Critical energy distribution (UC 4), Security and location awareness of persons (UC 5) , Multirouting secure awareness system for hunting and outdoors (UC 7), Operations Control System (OCC) for drone (UC 8) and Management of cyber physical assets (UC 9) are described. After that the requirements of the use cases are analysed both technological and value chains perspectives. Requirements will be defined for individual UCs and some of them will be transversal to all UCs. The objective is to create solid basis for the works towards development of the Sa4CPS concept in WP2, and technological solutions in the WP3-5, as well as create basis for the project demonstrations (WP6) storyline. Expected results: Use cases descriptions, requirements arising from the use cases.

Task descriptions

| Task | Description |
| --- | --- |
| Task 1.1 | Use cases description [ISEP, all partners] (all UCs) The task will focus on planning and description of the use cases together with the use cases 1-9 groups. The descriptions of the FPP annex are taken as input, each use case its related development roles of partners, content and targets are defined and described. |
| Task 1.2 | Requirement analysis [ISEP, all partners] (all UCs) The task will focus on analysis of technological and business requirements from the use cases in their surrounding ecosystems and value chains, andtowards the targeted Sa4CPS concept. |
| Task 1.3 | Revising the requirements [ISEP, all partners] (all UCs) The task will focus for revising the requirements based on the findings and evaluations from 1st and 2nd year experimental systems. |

Contributions per partner

| Partner | Contribution |
| --- | --- |
| CUNI, IMA | Task 1.1: CUNI and IMA will work on the detailed specification of the UC.2 (Human & machine position awareness within a production or logistic area). The use case will reflect IMA exploitation strategy for positioning systems operation in industrial field Task 1.2: CUNI will collaborate on the detailed architectural requirements to reflect the identification and detection of dangerous and hazardous situations and to employ AI/ML method tool chains. IMA will work on requirements definition of system components – sensors, data acquisition and processing, detection algorithm, data visualization and actuation component |
| Polar | T1.1: Polar will work on the detailed specification of the UC5 T1.2: T1.1 specification will be transferred to specific requirements for system components. |
| F-Secure | T1.1: F-Secure will work on the detailed specification of the UC5 T1.2 and T1.3: Discovery, determination, and prioritization of critical consumer digital moments |
| ISEP | ISEP will contribute to the description of the use case regarding critical electricity distribution grid operation in energy communities, the definition of the use case requirements, and the assessment of requirements based on the findings and evaluation results. |
| Digitalmente | T1.1: Contribution towards furthering use case descriptions, specifically concerning Use Case 4: Critical Energy Distribution. T1.2: Aiding in the identification and elaboration of individual use case requirements, especially with respect to particularly engaged Sa4CPS use case instances. T1.3: Review and improvement of T1.2 derived results. |
| CEL | CEL will contribute to the definition of use case decriptions, identification of use case requirements and their subsequent review, with specific focus on the critical energy distribution use case. |
| Natlink | Natlink will work as reviewer in all and gives contribution for UC7 |
| ACD | ACD will contribute to the UC1 description by using its knowledge about the data acquisition and platform specifications. Also requirement analysis of the communication infrastructure related to use case will be done and platform specifications will be defined. |
| INOVASYON | Inovasyon will contribute to Use Case 1 on Prognostic Health Management (PHM) for Battery Management System (BMS) and define requirements for artificial intelligence models to be developed. |
| ADLC | Task 1.2: ADLC will collaborate with Sirris on establishing the requirements of the drone operations control use case through their knowledge of the drone industry and regulation, including regarding cybersecurity and human-machine interactions. |
| Sirris | Sirris in collaboration with Belgium companies will contribute to the requirements analysis of different technologies required for the development of use cases in the Sa4CPS, especially, the security aspects of the platform. |
| Port of Oulu | plans to contribute to use case descriptions by providing knowledge about operational activities and digital infrastructure of the port environment. The work could be related to UC2 and UC8 |
| Vintecc | Task 1.1: Refine use case description and it’s requirements. Task 1.2: Vintecc will collaborate with Sirris on establishing the requirements of fleet software management use case through their knowledge of how machine builders tend to control their machines remotely (parameters and software) and through their knowledge of the industry and associated risks specific towards smart production lines, autonomous mobile robots, etc... Task 1.3: Refine use case description based on findings. |
| VTT | T1.1: VTT plans to contribute into the description of selected UCs together with companies. T1.2: Analysis of requirements and roadmapping of Sa4CPS concept related R&D actions T1.3: Revising the requirements and roadmaps of Sa4CPS concept according to evaluations |
| OTOKAR | Information about current production, IT and logistics processes will be supplied and requirements of the framework to be developed will be determined. Otokar will specify the needs of secure cyber-physical systems which will be able to communicate with the existing systems.The national consortium will also develop artificial intelligence applications for the optimization scenarios defined by Otokar. |
| Enerim | Enerim will contribute to UC4 by defining use case requirement by ensuring that developed communications and data sharing channels / platforms are privacy secure, risk minimal, and aligned with recent market regulations, customer needs, and other entities in the energy business including e. g. DSO’s and retailers, etc. We also contribute to the engagement of end-customers in providing flexibility services to local grid. |
| ERARGE | In particular, cyber-physical security and system architecture requirement analyses will be conducted in accordance with ENISA threat taxonomy and UNECE 155/156 regulations and TARA criteria and relevant standards. Here, functional and non-functional requirements will be derived for both the general SA4CPS solution set and UC1, taking into account the usage scenario, based on STRIDE (security threat model - Spoofing/ Tampering/ Repudiation/ Information disclosure (privacy breach or data leak)/ Denial of service/ Elevation of privilege) and LINDDUN (privacy threat model - Linkability, Identifiability, Non-repudiation, Detectability, Information Disclosure, Content Unawareness, Non-compliance) threat models. |

Deliverables

| ID | Type | Description (related tasks) | Access | Due month |
| --- | --- | --- | --- | --- |
| D1.1 | Report | Use cases description (Task 1.1) [ISEP, UC leaders: ADLC, IMA, Modirum, Otokar, Polar, Natlink, Vintecc, and all contributors of the UC:s] Reviewers: Port of Oulu, VTT | Confidential | MS1 |
| D1.2 | Report | Requirements (Task 1.2) [ISEP, UC leaders: ADLC, IMA, Modirum, Otokar, Polar, Natlink, Vintecc, and all wp1 partners] Reviewers: Port of Oulu, VTT | Confidential | MS2 |
| D1.3 | Report | Revised requirements (v1, v2) ( Task 1.3) [ISEP, UC leaders: ADLC, IMA, Modirum, Otokar, Polar, Natlink, Vintecc, and all wp1 partners] Reviewers: Port of Oulu, VTT | Confidential | MS5, MS8 |

    - WP 2: Sa4CPS concept architecture

| Leadership | Polar & VTT |  |
| --- | --- | --- |
| Timeframe | Start: MS0 | End: MS11 |

Objectives and expected results

Objectives: WP2 focuses on the R&D of the Sa4CPS conceptual architectural level R&D, interaction between technical WPs 3-5, UCs 1-9, and evaluation of results in architectural level. First, the WP focuses to identification of the requirements related to the Sa4CPS architectural concept in interaction with the WP1 and UCs 1-9. Then, architectural level analysis of technological state of the art/practise will be carried out together with preliminary drafting of the technical architectural scope. The technical architectural scope will be divided to areas covered by each technological WP3-5, and preliminary analysing the potential contribution areas of UCs 1-9 for the concept. The objective is to combine the key technological enablers developed within WP3-5, and UCs 1-9 to establish a harmonized description of the Sa4CPS concept. In parallel, the Sa4CPS conceptual architecture will be studied by means of simulations. The target is to produce such Sa4CPS concept description and publication, which combine also the main evaluation results of related to the key enablers developed within WP3-5 and UC1-9. . Expected results: Technological requirements for the architecture, Sa4CPs concept description and specification, and evaluation of results in architectural level.

Task descriptions

| Task | Description |
| --- | --- |
| Task 2.1 | Technological requirements architecture [Polar, VTT, all partners] (all UCs) Identification of the requirements related to the Sa4CPS architecture concept in interaction with the task 1.2 and UCs 1-9. Analysis of technological state of the art in the areas that can be scoped to be related to the concept scope, preliminary drafting of the technical architectural scope and research items. . |
| Task 2.2 | Sa4CPS preliminary concept description [VTT, Polar, all partners] (all UCs) The task divides the technical architectural scope to areas covered by technological WPs 3-5 of the project, and preliminary analysing the key contribution areas of UCs 1-9. In parallel, the concept will be studied by means of simulations. The result of the task is description of the Sa4CPS concept in a preliminary way identifying the most essential elements planned to be contributed by the project technological WPs and UCs. |
| Task 2.3 | Sa4CPS concept specification [VTT, Polar, all partners] (all UCs) The task is focusing into simulation based studies and conceptual level development of the most essential elements identified so that the real content developed with technological WPs 3-5 will be here combined to establish a harmonized concept, considering the key contributions of UCs 1-9. The results of this task is the specification of the Sa4CPS concept produced together. |
| Task 2.4 | Final Sa4CPS concept publication with evaluation results [VTT, Polar, all partners] (all UCs) The final Sa4CPS concept development work will combine the key technological enablers developed within WPs 3-5, and UCs 1-9 to establish a harmonized description of the Sa4CPS. The target is to produce such Sa4CPS concept description and publication, which include also the main evaluation results of related to the key enablers developed within WPs 3-5 and UCs 1-9. |

Contributions per partner

| Partner | Contribution |
| --- | --- |
| Polar | Polar is WP2 leader. |
| ISEP | The main contribution of ISEP in WP2 will be made on the architecture and concept description targeting the application of critical electricity distribution grid operation in energy communities. ISEP will allocate effort to all the tasks of WP2. |
| Digitalmente | T2.1: Digitalmente will contribute towards the description of technological requirements and associated architecture, namely concerning Use Case 4: Critical Energy Distribution. T2.2 & T2.3: Digitalmente will contribute towards the preliminary description of the Sa4CPS concept and further specifications. T2.4: Digitalmente will contribute towards the final concept publication and associated evaluation results. |
| CEL | CEL will contribute to the identification and description of Sa4CPS technical requirements, as well as the wider project concept and associated definitions. |
| Natlink | Natlink main contribution is to review and give ideas for concept, and later test at least parts of the architecture in its prototypes |
| ACD | Main contribution of the ACD for this work package is define platform architecture, requirements and specifications related to UC1. In this context, ACD will research and develop state-of-the-art technologies such as microservice, etc. |
| INOVASYON | Inovasyon will contribute concept design and description for use case 1. Inovasyon will give an effort to realize the WP2 tasks. |
| Sirris | Will contribute to the definition of security and technological requirements based on which the Sa4CPS platform is defined. The focus will be particularly on data sharing architecture. |
| ADLC | ADLC will collaborate with Sirris on drafting the adequate (data) architecture and interfaces to meet the requirements defined in WP1. |
| F-Secure | F-Secure will study from customer and business requirements to technical requirements and based on this, contribute to the Sa4CPS architecture and link the architecture to a concept for minimum viable product. |
| VTT | VTT plans to study the Sa4CPS concept related issues by means of hybrid simulations, and contribute to the Sa4CPS concept R&D from all of its aspects in collaboration with the UCs, technological WPs 3-5, evaluations in WP6 and dissemination/exploitation in WP6, as well as with all the partners of the project. |
| OTOKAR | Otokar will carry out studies about SoTA of the technologies to be used and determine the technological requirements for the Sa4CPs concept and specification. Use Case topology and roadmap will be created to apply developed/improved technologies and framework to existing production and logistics systems. |
| Vintecc | Vintecc will collaborate with Sirris by analysing if the proposed architecture meets the requirements defined in WP1. |
| Enerim | Enerim will contribute in UC4 related concept architecture which should be validated in later work packages by demonstration. |
| CUNI, IMA | CUNI and IMA will analyse requirements coming from UC.2 (Human & machine position awareness within a production or logistic area). The requirements will be reflected in the SA4CPS concept and architecture. |
| ERARGE | ERARGE will take part in the development of the SA4CPS platform architecture and the elaboration of the necessary specifications for this. It will take part in the harmonization of the services to be developed, especially on autonomous and connected vehicles and systems, data security, protection of personal data, with the project concept, semantic infrastructure design and the design/updating of experiments and success criteria related to these. |

Deliverables

| ID | Type | Description (related tasks) | Access | Due month |
| --- | --- | --- | --- | --- |
| D2.1 | Report | Technological requirements architecture (Task 2.1) [Polar, VTT, WP leaders: IMA, Otokar, F-Secure, ADC, UCs 1-9 leaders and all partners]. Reviewers: Port of Oulu, Person defined later. | Confidential | MS2 |
| D2.2 | Presentation/draft report | Preliminary Sa4CPS concept description (Task 2.2) [VTT, Polar, WP leaders: IMA, Otokar, F-Secure, ADC, UCs 1-9 leaders. all partners]. Reviewers: Port of Oulu, Person defined later. | Confidential | MS3 |
| D2.3 | Report | Sa4CPS concept specification (v1, v2) (Task 2.3) [VTT, Polar, WP leaders: IMA, Otokar, F-Secure, ADC, UCs 1-9 leaders. all partners]. Reviewers: Port of Oulu, Person defined later.. | Confidential | MS6, MS9 |
| D2.4 | Report/ publication | Sa4CPS concept with evaluation results for publication (Task 2.4) [VTT, Polar, WP leaders: IMA, Otokar, F-Secure, ADC, UCs 1-9 leaders. all partners]. Reviewers: Port of Oulu, Person defined later | Publication | MS11 |

    - WP 3: Perception & Comprehension

| Leadership | IMA & Cuni |  |
| --- | --- | --- |
| Timeframe | Start: MS0 | End: MS11 |

Objectives and expected results

Objectives: WP3 focuses on the R&D of the technical enablers for perception and comprehension to establish reasoning and understanding of the current situation. It is estimated that information sources can be e.g. sensing the environment using sensors, cameras, available radios etc. Interaction between neighbouring computer equipped nodes and service systems in back office/clouds. Smart information processing, sensor fusions, and use of AI/machine learning systems are needed for comprehension of the situation. Expected results: Technological requirements for perception and comprehension. Technical enablers for perception and comprehension required in the Sa4CPS concept. Evaluation of the developed enablers for perception and comprehension. Building up physical sensor system consisting of various sensor technology where new data acquisition and data processing mechanisms will be validated and ready for object detection and tracking to be performed in WP4.

Task descriptions

| Task | Description |
| --- | --- |
| Task 3.1 | Physical environment sensing [Natlink, IMA, Polar, Digitalmente, CEL, ACD, VTT, Otokar, Enerim] (all UCs) Technical requirements and R&D of the sensing systems, sensors, cameras, radios etc. neighbour discovery and their deployment for exploitation of information from physical environment for situational awareness. |
| Task 3.2 | Interaction based sensing of information context [Otokar, Natlink, Polar, Digitalmente, ACD, Vintecc, VTT, Enerim] (all UCs) Technical requirements and R&D of the means for Acquisition of information from a other computers nearby, information discovery, and exploitation from cloud environments of different stakeholders. |
| Task 3.3 | Information & sensor fusion [Polar, Natlink, ISEP, Digitalmente, Natlink, ACD, CEL, INOVASYON, ADLC, Vintecc, VTT, Enerim] (all UCs) Technical requirements and R&D of the technical means for Smart fusion of information from various sources and sensors (sensor fusion). Algorithms and tools for enabling such processes. |
| Task 3.4 | Modelling and Tools for comprehension [INOVASYON, CUNI, ISEP, CEL, Digitalmente, Natlink, VTT,] (all UCs) Technical requirements and R&D of the technical means for Modelling and tools, e.g. AI/machine learning, for enabling smart comprehension of the specific situations in the practical targeted use cases. |

Contributions per partner

| Partner | Contribution |
| --- | --- |
| IMA | Task 3.1: IMA will design and develop a sensor system based on ToF cameras or ultrasonic transducers. Sensor system is implemented on a static objects or machines occurring in a human vicinity potentially causing hazardous circumstances when interacting with people. The sensor system will allow objects survey and collection of data characterizing a human-machine interaction |
| CUNI | Task 3.4: CUNI will develop tools for collecting, pre-processing and annotating data to be used for machine learning-based comprehension of situations (mainly in the context of detection of threats in T4.4). Furthermore, CUNI will develop a distributed machine training pipeline for developing NN-based classifiers of situations. The aim will be to automate the task of data pre-processing, training and validation in such a way that it can be executed on distributed clusters and in cloud and such that different variants of the data pre-processing and NN architectures can be automatically explored |
| Polar | Task 3.1 & 3.2 & 3.3: In addition to GPS, Polar will develop WiFi and BLE (and 5G if available) based location awareness. Sensor fusion algorithms will be developed to be able to detect behaviour patterns and other features to personalize the wearer. |
| ISEP | The main effort of ISEP will be allocated to T3.3 and T3.4 to enable the modelling of systems using data fusion, namely to model devices and resources in the energy community environment. The tools for comprehension will be based on AI models and XAI. |
| Digitalmente | T3.1: Digitalmente will contribute towards enabling physical environment sensing, namely through the specification and implementation of adequate IoT frameworks, especially in the context of Use Case 4: Critical Energy Distribution. T3.2: Digitalmente will contribute to the definition of data acquisition methodologies, information discovery frameworks and subsequent exploitation, as well as associated requirements. T3.3: Digitalmente will contribute towards the establishment of adequate data fusion systems, as well as their associated requirements. T3.4: Digitalmente will contribute to this task by participating in the definition of technical requirements and implementation of developed algorithms in the context of the critical energy distribution use case. |
| CEL | CEL will contribute towards the implementation and testing of national consortium Sa4CPS development results, defining and adequate physical environment through which sensoring frameworks and modelling algorithms may be applied on a larger scale. |
| Natlink | Natlink is leader of task 3.1. It creates and tests the hardware, embedded SW prototypes to research and develop ecosystem for Tasks 3.1, 3.2, 3.3 and 3.4 |
| ACD | ACD will work on edge-based cloud communication infrastructure enabling the indoor and outdoor IoT data acquisition. Also, ACD will research and develop technical requirements for acquiring information from devices, including information discovery, while ensuring data security. The goal is to create an effective, efficient, and secure technology for gathering and utilizing information from various sources. |
| INOVASYON | Inovasyon will work on the mainly modelling and tools for comprehension task. Inovasyon will develop data driven AI algorithms for various problems related to use case such as battery management system, energy management, etc. Inovasyon will also enable the development of a pipeline that includes the main steps of data collection, data interpretation and feedback. |
| ADLC | ADLC will identify the information relevant to its drone operations, define which sensors or external providers can be used to reliably obtain this information, and which algorithms and fusion strategies can be used to generate a unique stream of observations to perceive the environment of the operated cyber-physical systems. |
| Vintecc | As Vintecc is developing a generic framework, Vintecc would like to focus on an generic methodology and interface to share a safe state between asset and cloud. |
| VTT | VTT plans to contribute into the WP3 tasks especially from the Sa4CPS concept related perspectives, so that the technological requirements and enablers for perception and comprehension match and can collaborate with the digital trust solutions. In addition, VTT plans to focus into the selected UCs. |
| OTOKAR | Otokar will define the physical environment and existing equipments used in logistics. Moreover, Otokar will identify how the IoT sensors can be integrated into the equipments and the field by taking into account the difficulties, which can occur in the field. Adaptation of data acquisition systems to the existing systems will also be studied. |
| Enerim | Enerim will identify necessary data exchange requirements and restrictions for the stakeholders of UC4 e.g. end-users, energy communities, market operators, and DSO’s. These requirements can be anything regarding data privacy, data security, data sharing, and data consistency etc. |
| ERARGE | ERARGE will work on establishing an IoT-based data communication and messaging system on hardware secure gateways. For this purpose, it will design a hardware security module compatible with the cloud on the server side, and gateways integrated with sensors and other data collection and pre-processing services on the edge and adapt them to the project. This data collection and messaging mechanism will work in an integrated manner with semantic data processing and governance infrastructure (Virtuoso, Kafka, Hadoop) built on ontologies such as SSN, CityGML, UTTO, etc., so that the outputs of AI algorithms can be easily managed (e.g. with Json structured messages). |

Deliverables

| ID | Type | Description (related tasks) | Access | Due month |
| --- | --- | --- | --- | --- |
| D3.1 | Report | Technological requirements for perception and comprehension (T3.1-T3.4) [Digitalmente, all WP3 partners] Reviewers: IMA, VTT | Confidential | MS2 |
| D3.2 | Report | Specification of the technical enablers for perception and comprehension (T3.1-T3.4 ) [Alpata, all WP3 partners] Reviewers: IMA, VTT | Confidential | MS5 |
| D3.3 | Designs | Designs of the technical enablers for perception and comprehension (v1, v2) (T3.1-T3.4 ) [ACD,all WP3 partners,reviewers: IMA, VTT) | Confidential | MS6, MS9 |
| D3.4 | Report | Final solutions and evaluations for perception and comprehension (T3.1-T3.4) [ERARGE, all WP3 partners] Reviewers: IMA, VTT | Confidential | MS10 |

    - WP 4: Status, Projections & Actions

| Leadership | Otokar |  |
| --- | --- | --- |
| Timeframe | Start: MS0 | End: MS11 |

Objectives and expected results

Objectives: WP4 focuses on the R&D of the technical enablers for management and showing the current situation, establishing views what may be happening in future, reasoning and execution of the actions for keeping the situation in control. This includes aspects of digital twins, dashboards, tracking of objects, autonomous operations, detection of unexpected events, emergencies, risk for collisions, detection of situation and reasoning of the responses required, capabilities for keeping overlapping views clear for the users by means of 3D maps and tools etc. Expected results: Technological requirements for status, projections and actions. Technical enablers for status, projections and actions required in the Sa4CPS concept. Evaluation of the developed enablers for status, projections and actions.

Task descriptions

| Task | Description |
| --- | --- |
| Task 4.1 | Digital twins & dashboards [ISEP, Digitalmente, CEL, Natlink, Port of Oulu, ACD, Inovasyon, F-Secure, ADLC, VTT, Vintecc, Otokar] (all UCs) Technical requirements and R&D of the digital twins, technologies, dashboards for various purposes ex. visualizations. |
| Task 4.2 | Positioning & tracking of objects [IMA, Polar, CEL, Natlink, Modirum Defence, Port of Oulu, ACD, Inovasyon, ADLC, VTT, Otokar] (all UCs) Technical requirements and R&D of the positioning, sharing locations and tracking of mobile objects such as e.g. people, physical assets etc. |
| Task 4.3 | Autonomous operations [Polar, ISEP, Digitalmente, CEL, Natlink, Modirum Defence, Port of Oulu, ACD, Inovasyon, , VTT, Otokar] (all UCs) Technical requirements and R&D of the Autonomous operations required to happen locally in real-time or near real-time manner. |
| Task 4.4 | Detection and responses [CUNI, Polar, ISEP, CEL, Natlink, Modirum Defence, Port of Oulu, ACD, Inovasyon, F-Secure, ADLC, VTT, Otokar, Enerim ] (all UCs) Technical requirements and R&D of the means for detection of situation (normal & ex. emergencies), decision making and reasoning and making responses with actions to keep the situation in control/moving towards the targeted situation. |
| Task 4.5 | Real-time deep 3D maps & tools [Modirum Defence, Natlink, Port of Oulu, VTT, Vintecc, Otokar ] (all UCs) Technical requirements and R&D of the means for Real-time deep 3DP maps & tools |

Contributions per partner

| Partner | Contribution |
| --- | --- |
| IMA | Task 4.2: IMA, following the sensor system development in WP3, will perform collection of data about position and activity of the objects. Data will be provided to Sa4CPS system by means of defined and designed protocols |
| CUNI | Task 4.4: CUNI will develop techniques to model and detect potentially hazardous situations. This will consist of a formal model to describe the scope of the situation and tools to use the model to identify such situations at runtime. The model will explicitly integrate ML-models, which will be used to describe the hard-to-model and uncertain aspects of the potentially hazardous situations. |
| Polar | Task 4.2: Polar will use sensor and sensor fusion to provide situation awareness of user position and status. Location can be based on GPS, inertial sensors, and radio awareness (BLE, WiFi (5G)). Task 4.3 & 4.4: Based on detected location and/or state, Polar device shall automatically trigger operations like data collection or transmissions. |
| ISEP | ISEP will mainly contribute to T4.1, T4.3, and T4.4 to enable the use of digital twins, autonomous operation, and detection and response in the context of energy communities. The focus of ISEP will be on intelligent detection using machine learning, and on intelligent autonomous operation and response using AI-based models. |
| Digitalmente | T4.1: Digitalmente will contribute the conceptualization, specification and implementation of digital twins and dashboards, as well as associated requirements. T4.3: Digitalmente will contribute |
| CEL | CEL will contribute to the identification and definition each of the task’s point of focus, namely in relation to the critical energy distribution use case. |
| Natlink | For T4.1 Natlink creates dashboard and visualizations to show the system operational status, history and also tools to estimate future by utilising work done in WP3 and by developing server SW and mobile SW for purpose. Device real-time state is stored into digital twin, as data can be come many routes and only some data in one message. In work for T4.2 main purpose of Natlink system is to track the targets, for this is utilized different methods. The devices created in project must be autonomous and be able to operate without continuous human controlling and monitoring this work is done in T4.3. In T4.4, Based on detected location and/or state, Natlink devices shall automatically tigger operations like data collection or transmissions. In T4.5 Natlink is going to research available 3D map engines and tools to present the situational information, including devices operational status, requirements for services, maps, tracked units, images and other media, in computers and mobile devices. Depending the result of research, Natlink will utilize them for presentation of information or create own ecosystem alone or together within the project. |
| Modirum Defence | Task 4.2, Integrate location data from different sensors and sources of location to NSC3 environment participating in the consortium to NSC3. Display unit’s location and movement in real time map in all network conditions. Task 4.3 Improve location data accuracy in GNSS denied environments. Use AI and or other tools to compare internal navigation data to 3D maps to accurately display unit’s location in 2D/3D maps. Develop the use of visual inertial odometry from video and other sensors in aerial vehicles to detect the video source location. Develop context aware alerting capabilities using location aware sensors. Task 4.4 Use AI models to detect events which require response from authorities like accidents, trespassing or fires from surveillance camera feeds. Build external compatibility with alerting systems in real time and display the feed from the detected situation. Task 4.5 Find out best suitable maps and map engines which best serve first responders. Implement evaluated 3D map and develop user interface for users to upload and use available 3D data sources. Research and evaluate AR/VR use with 2D and 3D maps. |
| Port of Oulu | Port of Oulu will focus on detecting, sensoring and measuring physical objects (e.g. vessels, trains and vehicles) and people by utilizing new sensor technologies, advanced data analytics and digital twin. Port of Oulu will improve preparedness of port’s digital infrastructure and integrates novel technologies to support the development of the situational awareness in the port environment. |
| ACD | ACD will work to the IoT platform. In this context, IoT backbone and data acquisition services over edge (Xiling, Nvidia, or similar); Secure IoT gateways to collect data from various interfaces (beacons, WiFi, GPRS, CAN, etc.); big data management (Cassandra, Mongo, CreateDB, etc.) will be developed. Also, ACD will visualize the sensor data obtained, offer customizable dashboards, and perform data exchange through this platform. |
| INOVASYON | Inovasyon will develop situational awareness services based on AI-powered optimization and alert or anomaly (inefficiency, etc.) detection. These tools will be adapted for improving the timing and the planning/optimisation of the logistic chain, especially for inter-organisational supply chain relations and responsibility sharing among end users from different organisations (including stakeholders in the value chain). Inovasyon will also develop a data-driven PHM tool for BMS during this work package. |
| F-Secure | F-Secure contributes to the research on customer dashboard for sense of security and protection in T4.1 and recognition and response of consumer’s digital risks in T4.4. |
| ADLC | In UC8, for task 4.1, ADLC will develop ways to effectively understand and visualise the status of the operation of its cyber-physical systems and the potential evolution of the situation. In task 4.2, the pipeline of the tracking data of the drones will be improved to better enable the other tasks of this WP. For task 4.4, automated actions will be defined to respond to the observed state of the operation, with the objective of keeping the situation under full control or to minimise the risk of incidents/accidents. |
| Vintecc | Vintecc would like to define and setup a generic platform to support a real-time and historical digital twin by means of a editable 3D map with annotation , in sync with dashboards with real time data, supporting analysis of autonomous operations. |
| VTT | VTT plans to contribute into the WP4 tasks especially from the Sa4CPS concept related perspectives, so that the technological requirements and enablers for status, projection and actions match and can collaborate with the digital trust solutions. In addition, VTT plans to focus into the selected UCs applicable to operate in the port area. |
| Otokar | Partners will be supported in modelling the digital twin of Otokar’s system. A platform, which will enable the interfaces to be used for instant status monitoring, to identify anomalies and create alarms, will be established. AI algorithms will be developed to assign tasks to forklifts and optimize the transportation route and time using the location data. Technological studies will be carried out to prevent anomalies during the transportation of goods or the movement of forklifts. A camera sensor-based solution will be developed to prevent forklift-human collision. |
| Enerim | Enerim will contribute by focusing system level security and data privacy by detecting and addressing possible breeches and compromises, specifically related to energy data flow. This work will support WP5 related tasks. |
| ERARGE | In this work package, ERARGE will focus on the integration of AI algorithms with the semantic infrastructure and the development of related filtering and data mining (via SPARQL queries) routines. This structure will also create a digital twin of the Otokar system at the data level. |

Deliverables

| ID | Type | Description (related tasks) | Access | Due month |
| --- | --- | --- | --- | --- |
| D4.1 | Report | Technological requirements for status, projections and actions (T4.1- T4.5) [Inovasyon, all wp4 partners] Reviewers: Otokar, VTT | Confidential | MS2 |
| D4.2 | Report | Specification of the technical enablers for status, projections and actions (T4.1- T4.5) [CUNI, all wp4 partners] Reviewers: Otokar, VTT | Confidential | MS5 |
| D4.3 | Designs | Designs of the technical enablers for status, projections and actions (v1, v2) (T4.1- T4.5) [IMA, all wp4 partners] Reviewers: Otokar, VTT | Confidential | MS6, MS9 |
| D4.4 | Report | Final solutions and evaluations of the technical enablers for status, projections and actions (T4.1- T4.5) [Modirum, all wp4 partners] Reviewers: Otokar, VTT | Confidential | MS10 |

    - WP 5: Trust, security & privacy

| Leadership | F-Secure |  |
| --- | --- | --- |
| Timeframe | Start: MS0 | End: MS11 |

Objectives and expected results

Objectives: WP5 starts by analysing the risks, challenges and technical requirements for trust, security and privacy in the UCs. And then primarily focuses to R&D of the technical enablers for digital trust, security and privacy for increasing reliability of the situational awareness for the devices, people and digital twins. This includes aspects of identification of objects, owners & stakeholders, verification, access control, secure information spaces, sharing and overlayed routing, zero trust services and applications with distributed ledger technologies (DLT), and sensing security situation. Work package 5 analyzes digital trust, security and privacy risks, challenges and technical requirements in use cases. In addition, a digital one is made trust, security and privacy technical enablers research and development in order to grow reliability of situational awareness. Expected results: Technological requirements for trust, security and privacy for situational awareness. Technical enablers for trust, security and privacy required in the Sa4CPS concept. Evaluation of the developed enablers for trust, security and privacy.

Task descriptions

| Task | Description |
| --- | --- |
| Task 5.1 | Identification, verification & access control [Polar, ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Sirris, Vintecc, Otokar, Enerim, ] (all UCs) Technical requirements and R&D of the enablers and means for identification, verification and access control. |
| Task 5.2 | Secure information spaces, sharing & overlayed routing [ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Sirris, Vintecc, Otokar, Enerim,, ] (all UCs) Technical requirements and R&D of the enablers and means for secure information spaces, sharing and overlayed routing. |
| Task 5.3 | Zero trust services and applications with DLT infrastructures [Èrarge, ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Otokar, Enerim, ] (all UCs) Technical requirements and R&D of the enablers and means for zero trust services and applications with DLT infrastructures. |
| Task 5.4 | Sensing of security situation [F-Secure, Polar, ISEP, Digitalmente, CEL, Natlink, ACD, , ADLC, VTT, Otokar, Enerim,] (all UCs) Technical requirements and R&D of the enablers and means for sensing of the security situation. |

Contributions per partner

| Partner | Contribution |
| --- | --- |
| F-Secure | F-Secure is the WP5 and T5.4 leader. Technical requirements, research and development of enablers and sensing of the security situation. T5.4: F-Secure will focus on how to transfer the security situations and digital moments identified in WP1 into technical requirements for sensing the security situation and possible risk. F-Secure is studying how to transfer the security situations identified in work package 1 and digital moments of potential risks and sensing of security situation into technical requirements. |
| Polar | Task 5.1 & 5.4: Polar can provide information of wearers identity based of biosensing and stored data. The embedded security features will be mapped to the requirements of SA4CPS. |
| ERARGE | ERARGE will contribute to the design and implementation of a node/person authentication device and authentication-as-a-service tool in T5.1. ERARGE will implement Crypto-as-a-service integrated with an Hardware Security Module in T5.2. ERARGE will implement a blockchain service for accountability of users and services integrity in T5.3. Within the scope of this work package, ERARGE will develop blockchain infrastructures (Ethereum based) recommended by the European Blockhain Services Infrastructure as open source in a way that they will work integrated with cyber-physical security components. For this purpose, cloud-compatible hardware security module, secure gateway at the edges and KeyCloak-compatible person/object authentication solutions will also be addressed in this work package. A cyber threat monitoring mechanism based on the ENISA threat taxonomy will also be developed in software in an integrated manner with the semantic infrastructure. |
| ISEP | ISEP will contribute to all tasks regarding the energy community demonstrator. |
| Digitalmente | T5.1: Digitalmente will contribute towards the specification of technical requirements concerning identification, verification and access control in the context of the Sa4CPS concept, especially in respect to Use Case 4: Critical Energy Distribution. T5.2: Digitalmente will contribute to the specification of secure information spaces, information sharing and routing. T5.3: Digitalmente will contribute to the specification and implementation zero trust services and applications with distributed ledger technologies. T5.4: Digitalmente will contribute to the specification of security situations sensoring requirements, with particular focus given to Use Case 4: Critical Energy Distribution. |
| CEL | CEL will participate in the establishment of technical requirements in accordance with each of the specified tasks and correspondent outline, especially with respect to the critical energy distribution use case. |
| Natlink | Natlink will review, create algorithms / processes for WP5 for IoT devices. It utilizes the work done in this work package in WP3 and WP4. The embedded security features will be mapped to the requirements of SA4CPS. |
| ACD | ACD will integrate FIDO standards, an authentication service that supports 2FA authentication system, into the Sa4CPS architecture. ACD will also use the JWT authentication method used for web applications and securely share data between the server and client, verifying that the user is authorized. |
| ADLC | For UC8, ADLC will collaborate with Sirris on ensuring the security of the developed systems. As part of this, they will develop the means of assessing or calculating the current security in the operation of a drone. |
| Sirris | will contribute in the development of methods and techniques for access control and verification and the research and development of the secure information spaces, sharing & overlayed routing. The main contributions will be on T5.1 and T5.2. |
| Vintecc | Vintecc will collaborate with Sirris, ensuring a secure, robust and reliable framework that prevents unwanted access and control of cyber physical assets. |
| VTT | VTT plans to contribute into the WP5 tasks especially from the Sa4CPS concept related perspectives, so that the technological requirements and enablers for trust, security and privacy. Especially, VTT will focus into the R&D of the CPSHub platform and increasing its usability towards application in real world cases such as e.g. in the port area¨. |
| Otokar | Otokar will analyse the attack surfaces and attack scenarios that may threaten the security of the system and share them with the partners in the consortium. With the integration of secure cyber-physical components and development of secure topology a high secure system will be established. |
| Enerim | Enerim will contribute in R&D of cyber-secure and privacy-aware interaction among various stakeholders to contribute to energy value chain in UC4. This may include but not limited to privacy of customer’s data, energy data, authorized load control through smart meters, ease and secure switching between various flexibility contracts, and access to centralized data hub, for instance. |

Deliverables

| ID | Type | Description (related tasks) | Access | Due month |
| --- | --- | --- | --- | --- |
| D5.1 | Report | Risks, challenges and technological requirements for trust, security, and privacy in the UCs (T5.1-4) [Polar, all wp5 partners] Reviewers: F-Secure, VTT | Confidential | MS2 |
| D5.2 | Report | Specification of the technical enablers for trust, security, and privacy (T5.1-4) [F-Secure, all wp5 partners] Reviewers: F-Secure, VTT | Confidential | MS5 |
| D5.3 | Designs | Designs of the technical enablers for trust, security, and privacy (v1, v2) (T5.1-4) [Erarge, all wp5 partners] Reviewers: F-Secure, VTT | Confidential | MS6, MS9 |
| D5.4 | Report | Final solutions and evaluations of the technical enablers for trust, security, and privacy (T5.1-4)[F-Secure, all wp5 partners] Reviewers: F-Secure, VTT | Confidential | MS10 |

    - WP 6: Experiments and validation

| Leadership | ACD |  |
| --- | --- | --- |
| Timeframe | Start: MS0 | End: MS11 |

Objectives and expected results

Objectives: WP6 focuses on the development of the experimental systems and demonstrations for validation of the Sa4CPs concept and its key enablers. It is assumed that the basis of the development is defined in the WP1-2, and the solutions to be evaluated are mainly developed in the context of the WPs 3-5, which means that this WP requires interactions with all of them in use cases level. The work starts by focusing on UC/technology demonstrations during the 1st iteration of the project. In the 2nd iteration the focus is on UC demonstrations and showing selected items of technical enablers in operation. The final iteration focuses for evaluating the Sa4CPs concept according to the UC roles in pilot environment(s) with sensible level of integration. Expected results: UC/technology demonstrations, UC demonstrations, and final demonstrations for showing the key enablers of the SA4CPs concept in operation.

Task descriptions

| Task | Description |
| --- | --- |
| Task 6.1 | 1st project year experiment development and demonstrations [all partners] (all UCs) The task focuses on the development of the 1st project year experiments and demonstrations. This task has a subtask for each UC of the project (Task 6.1.UC <name of the case>). |
| Task 6.2 | 2nd project year experiment development and demonstrations [all partners] (all UCs) The task focuses on the development of the 2nd project year experiments and demonstrations. This task has a subtask for each UC of the project (Task 6.2UC <name of the case>). |
| Task 6.3 | Final experimental systems [all partners] (all UCs) The task focuses on the development of the final experiments and demonstrations to show the Sa4CPs concept enablers in operation. |
| Task 6.4 | Evaluation of results [all partners] (all UCs) This task focuses on documentation of the evaluation results from experiments and demonstrations. |

Contributions per partner

| Partner | Contribution |
| --- | --- |
| CUNI & IMA | Task 6.1: CUNI and IMA will perform an initial experiment demonstrating an object position monitoring and potential human-machine interaction. The experiment results will be applied in the initial versions of created models and techniques, i.e., in particular, methods for detecting dangerous and hazardous situations and methods for employing AI/ML. Task 6.2: CUNI and IMA will build the demonstrator of the use case described in WP1 - position awareness within a production or logistic area focusing on human-machine interaction. The experiments will result in creation of models and techniques, i.e., in particular, methods for detecting dangerous and hazardous situations and methods for employing AI/ML Task 6.3: CUNI and IMA will perform final tests on the use case demonstration and finalize implementations of created models and techniques, i.e., in particular, methods for detecting dangerous and hazardous situations and methods for employing AI/ML Task 6.4: IMA will perform validation and evaluation phase in order to assess how the defined requirements on the use case were met |
| Polar | Task 6.1-4: Participate designing, implementation and reporting of UC5 demonstrators. |
| ISEP | ISEP will contribute to the developments and demonstrations of use case critical electricity distribution grid operation in energy communities. |
| Digitalmente | T6.1: Digitalmente will contribute towards the development of 1st year’s demonstrations, both with respect to the preparation of the former as well as continued work on use case deliverables and Sa4CPS derived results. T6.2: Digitalmente will also contribute in the same fashion towards the development of 2nd year’s demonstrations, in a way akin to the work conducted for the 1st year. T6.3: Like with the previous two tasks, Digitalmente will also participate in the development of the final experimental systems demonstrations. |
| CEL | CEL will participate in the definition and development of the 1st year, 2nd year and final demonstrations of the Sa4CPS project. |
| Natlink | Task 6.1-4 The devices, research and sw implementations will be presented in the demonstrations, how and with who TBD. |
| ACD | ACD will work in tasks necessary to validate results and ensure the success of the project, in line with UC1's purposes. In this context, it will work on issues such as collecting the data obtained, identifying and fixing errors in the testing process, compliance of the solutions offered with industrial standards, and will help ensure that the project results are ready for use in real-world scenarios. |
| INOVASYON | Inovasyon will contribute to the realization of use case scenario and system integration for UC1 and will work on integration verification. |
| ADLC | ADLC will conduct experiments and demonstrations to validate the R&D for UC8. |
| Port of Oulu | Port of Oulu will provide a pilot environment for the experiments related to the use cases focusing on digital twin and situational awareness in logistics area. |
| F-Secure | F-Secure will conduct research experiments and provide technology demonstrations based on requirements in WP5 and validation against the requirements in WP1. |
| Vintecc | Vintecc will implement the proposed architecture and will validate on a real use case. Machines will be connected to the capture platform and pen tests will be performed by a third party. |
| VTT | VTT plans to contribute to the experimental system developments and validation especially from the Sa4CPs concept evaluation point of views, and will focus into selected UCs and the story line developments. |
| Otokar | The works carried out in line with the requirements and project objectives determined in the previous work packages will be implemented into the field and software environment. Tests will be performed to evaluate the achievements made throughout the previous work packages. |
| Enerim | Enerim will participate in the demonstration activities by providing any possible platform required for evaluating and validating the SOPs, concepts & models developed in UC4 related to trust, privacy and security in the context of customer management, data management, and or data transmission and exchange taking place in the energy value chain. |
| ERARGE | ERARGE will primarily focus on the elaboration of the usage scenario within Otokar. For this purpose, it will transfer the Trial Guidance Methodology experience gained in previous EU projects to the project team, and will carry out activities such as extracting usage cases and stories, detailing the usage scenario-specific evaluation criteria and related experiments, determining roles and responsibilities, conducting integration and experimental studies, making improvements and corrections, and reporting all these activities. |

Deliverables

| ID | Type | Description (related tasks) | Access | Due month |
| --- | --- | --- | --- | --- |
| D6.1 | Report | Plan and descriptions of the 1st year experiments and demonstrations (T6.1) [ACD & VTT, UC1-9 leaders, all UC groups] Reviewers: All partners | Confidential | MS3 |
| D6.2 | Demonstrations | 1st year experiments and demonstrations (T6.1) [ACD & VTT, UC1-9 leaders, all UC groups] Reviewers: All partners | Confidential | MS4 |
| D6.3 | Report | Plan and descriptions of the 2nd year experiments and demonstrations (T6.2) [ACD & VTT, UC1-9 leaders, all UC groups] Reviewers: All partners | Confidential | MS6 |
| D6.4 | Demonstrations | 2nd year experiments and demonstrations (T6.2) [ACD & VTT, UC1-9 leaders, all UC groups] Reviewers: All partners | Confidential | MS7 |
| D6.5 | Report | Plan and descriptions of the final experiments and demonstrations (T6.3-4) [ACD & VTT, UC1-9 leaders, all UC groups] Reviewers: All partners | Confidential | MS9 |
| D6.6 | Demonstrations | Final experiments and demonstrations (T6.3-4) [ACD & VTT, UC1-9 leaders, all UC groups] Reviewers: All partners | Confidential | MS11 |

    - WP 7: Dissemination, exploitation and leadership

| Leadership | VTT |  |
| --- | --- | --- |
| Timeframe | Start: MS0 | End: MS11 |

Objectives and expected results

Objectives: WP7 focuses on the dissemination, exploitation and leadership of the project. This includes e.g. the following aspects: publications and presentations of results in academic, industrial and customer forums, exploitation of achieved results for increasing revenues of partners in various ways, all the activities required in administrative and technocal leadership of the project in national and Sa4CPs consortia level. Expected results: Publications and presentations, exploitation related achievements, overall progress (meetings etc.) and achieving the project results both in technical and administrative sense together with the consortium.

Task descriptions

| Task | Description |
| --- | --- |
| Task 7.1 | Dissemination [VTT, all partners] (all UCs) This tasks includes development of publications and presentations of results in academic, industrial and customer forums. |
| Task 7.2 | Exploitation [VTT, all partners] (all UCs) This tasks includes actions required for exploitation related achievements. |
| Task 7.3 | Leadership [VTT, WP leaders, UC leaders, all partners] (all UCs) This task includes overall progress (plenary meetings etc.) and leadership actions required for achieving the project results both in technical and administrative sense together with the consortium. |

Contributions per partner

| Partner | Contribution |
| --- | --- |
| VTT | VTT will focus into the overall leadership of the project with support from UC and WP leaders, country co-ordinators and all partners. In addition, VTT will focus to dissemination of its achieved results in academic sense and exploitation of its achieved results in collaboration with industrial companies. |
| CUNI, IMA | Task 7.1: CUNI will disseminate the obtained project results via publications at renowned peer-reviewed scientific conferences and journals in the field of software architectures and self-adaptive systems. Also, CUNI will integrate the project results in teaching in all the levels (BSc. till Ph.D.). IMA (member of WITTE Automotive, www.ima.cz) will periodically address interested parties with project characteristics and progress considering project achievements. Innovation days each year permanently addressing more and more takers (www.infoday.cz) will be annually held in order to propagate strategy of the company. Considering project outcomes IMA will actively present its activity and achievements as well as achievements of project as a whole to its important customers and potential users Task 7.2: IMA will pursue an effort to exploit the project results within company products development. Exploitation focus will aim at specific area of manufacturing and logistics, new contract possibilities will be investigated using possible support of European OEM companies having significant role in identification technology |
| ISEP | ISEP will contribute to T7.1 with scientific publications in journals, conferences, and open data repositories. |
| Digitalmente | T7.1: Digitalmente’s contribution will be underpinned by the production and deployment of a national project webpage, containing critical information pertaining to the project and associated partners. T7.2: Derived developments will be exploited through their addition to Digitalmente’s service portfolio. |
| CEL | CEL will further project dissemination through its established communication channels, as well as through regional community outreach. Exploitation shall occur as a result of the implementation of derived innovation / knowledge acquired over the course of the project’s, allowing for efficiency improvements throughout current company processes and business model. |
| Natlink | Natlink is contributing as reviewer and one task leader in WP3. It will participate exhibitions and seminars. |
| Polar | Task 7.1: Polar will participate exhibitions and publications, if needed. Task 7.2: Features developed in the project will be used in the Polar end products in the future. Features will be exploited inside company to maximize utilization. |
| ACD | ACD will contribute to the academic papers to be written in order to disseminate the results obtained from the project and will poster presentation of the Sa4CPS project in various fairs. ACD will also coordinate the work of the WP5 because of the leader of this work package. |
| INOVASYON | Inovasyon will contribute to dissemination activities by transforming the outputs of the project into academic papers and will be able to use the AI-based tools it has developed in different projects and/or different industrial applications. |
| ADLC | ADLC will use the systems developed in UC8 for commercial operations and will market them, including through presentations at industrial fairs when relevant. |
| F-Secure | F-Secure will contribute to dissemination activities by social media, publications and exhibitions. Research results will be exploited in the new emergent consumer security market. |
| Sirris | In addition to the coordination activities (e.g., meetings, ...) of Belgium consortium, Sirri will contribute to the dissemination of the project results through scientific conferences, workshops and Sirris’s existing industrial networks. |
| Vintecc | Vintecc will implement proposed security measures, methodologies and functions in it’s Capture platform in a commercial use and will use the enhanced security as a result of this project in marketing campaigns and industrial fairs to convince new potential customers. |
| Otokar | Otokar will produce high-quality research papers for international workshops, conferences, and journals that focus on Connected and Autonomous Lightweight Logistics for in-Factory and out-Factory Supply Chain. Otokar will also disseminate the work and results arising from its activities in Sa4CPs in national and international cluster which Otokar is a member, and also in the dissemination events it organizes, typically annually. Also, this project can also be used/sold/disseminated in other Koç group companies, whose application domains are automotive, white goods, retail industry, food industry. |
| Enerim | Enerim will contribute to all tasks. Enerim’s core business and future growth requires appropriate dissemination and exploitation of the project’s results internationally. |
| ERARGE | ERARGE plans to submit at least 2 scientific articles, especially on cyber-physical security and the use of semantic infrastructure in situational awareness. Joint contributions of Alpata, ACD, INOVASYON and Otokar will be considered in these articles and the outputs will be submitted to open access online journals such as Open Research Europe or leading conferences such as IEEE Systems-Man-Cybernetics. Project developments and outputs will also be announced on social media and the company website. Commercialization opportunities and possible new collaborations and partnerships related to all these studies will also be evaluated. |

Deliverables

| ID | Type | Description (related tasks) | Access | Due month |
| --- | --- | --- | --- | --- |
| D7.1 | Presentation | Plan for the dissemination and exploitation of partner (T7.1-2) [VTT, all partners]. Reviewers: all partners | Confidential | MS4 |
| D7.2 | Presentation(s) | Presentation of project and achievements in the 1st project review (T7.3) [VTT, WP leaders, UC leaders]. Reviewers: all partners | Confidential | MS4 |
| D7.3 | Presentation | Presentation of dissemination and exploitation related achievements (T7.1-2) [VTT, all partners]. Reviewers: all partners | Confidential | MS7 |
| D7.4 | Presentations(s) | Presentation of project and achievements in the 2nd project review (T7.3) [VTT, WP leaders, UC leaders]. Reviewers: all partners | Confidential | MS7 |
| D7.5 | Presentation | Presentation of dissemination and exploitation related achievements (v1, v2) (T7.1-2) [VTT, all partners]. Reviewers: all partners | Confidential | MS11 |
| D7.6 | Presentations(s) | Presentations of project achievements in the final project review (T7.3) [VTT, WP leaders, UC leaders] Reviewers: all partners | Confidential | MS11 |

## Annex F References

M.R. Endsley “Toward a theory of situation awareness in dynamic systems,” Human Factors, 1995

Rose S., Borchert O., Mitchell S., Connelly S. Zero Trust Architecture. NIST special publication 800-207. https://doi.org/10.6028/NIST.SP.800-207

W3C. Decentralized Identifiers (DIDs) v1.0 – Core architecture, data model, and representations. W3C proposed recommendation 03 August 2021. Available online https://www.w3.org/TR/did-core/ Accessed on 28th Apr 2022.

Sovrin. Self-sovereign Identity and IoT. Sovrin foundation SSI in IoT task force. Aug 2020. Available online https://sovrin.org/wp-content/uploads/SSI-in-IoT-whitepaper_Sovrin-design.pdf Accessed on 28th Apr 2022.

BCG. Me, myself and (SS)I. Available online https://web-assets.bcg.com/6b/6d/84e00cad4c939c870d833b96321c/white-paper-me-myself-ssi.pdf Accessed on 28th Apr 2022

Trust over IP Foundation. Introduction to Trust Over IP. Version 2.0. 17th November 2021. Available online Introduction-to-ToIP-V2.0-2021-11-17.pdf (trustoverip.org) Accessed on 28th Apr 2022

Liu X, Farahani B, Firouzi F. Distributed ledger technology. Intelligent Internet of Things.   Springer 2020 pp. 393-431. ISBN 978. -3-030-30367-9. https://doi.org/10.1007/978-3-030-30367-9

Nakamoto S. Bitcoin: a peer-to-peer electronic cash system. Decentralized Busi Rev. 2008:1-9. https://bitcoin.org/bitcoin.pdf Accessed. January 30, 2021

Latvakoski J., Roelands M., Tilvis M., Genga L., Santos G., Marreiros G., Vale Z., Hoste L., van Reamdonck W., Zannone N. Horisontal Solutions for Cyber-Physical Systems evaluated in Energy Flexiblity and Traffic accident cases. M2Mgrids project publication. Available online https://itea3.org/project/result/download/7344/Horizontal%20Solutions%20for%20Cyber-Physical%20Systems%20evaluated%20in%20Energy%20Flexibility%20and%20Traffic%20Accident%20cases.pdf  34p.

International data spaces association, https://www.internationaldataspaces.org/

International data spaces association, https://www.internationaldataspaces.org/

GDPR

EU commission DG Communications Networks, Content & Technology. Study on data sharing between companies in Europe. 158p

EU commission working document. Guidance on sharing private sector data in the European data economy. 4/2018. 19 p.

Big data value association, BDVA, http://www.bdva.eu/

Latvakoski, J. Small world for dynamic wireless cyber-physical systems. Academic Dissertation publication VTT Science 142. December 2016. 102p. + app. 163p. ISBN 978-951-38-8477-2. ISBN 978-951-38-8476-5. Online http://www.vtt.fi/inf/pdf/science/2016/S142.pdf

Latvakoski J., Roelands M., Tilvis M., Genga L., Santos G., Marreiros G., Vale Z., Hoste L., van Reamdonck W., Zannone N. Horisontal Solutions for Cyber-Physical Systems evaluated in Energy Flexiblity and Traffic accident cases. M2Mgrids project publication. Available online https://itea3.org/project/result/download/7344/Horizontal%20Solutions%20for%20Cyber-Physical%20Systems%20evaluated%20in%20Energy%20Flexibility%20and%20Traffic%20Accident%20cases.pdf  34p.

Latvakoski J., Heikkinen J. A Trustworthy communication hub for Cyber-physical systems. MDPI Future Internet Journal. Future Internet 2019, 11(10), 211; https://doi.org/10.3390/fi11100211 (registering DOI) 38p.

https://www.zionmarketresearch.com/news/medical-transport-services-market

Ding, Q., Gao, S., Zhu, J., & Yuan, C. (2019). Permissioned blockchain-based double-layer framework for product traceability system. IEEE Access, 8, 6209-6225.

Westerkamp, M., Victor, F., & Küpper, A. (2020). Tracing manufacturing processes using blockchain-based token compositions. Digital Communications and Networks, 6(2), 167-176

Liu, X., Barenji, A. V., Li, Z., Montreuil, B., & Huang, G. Q. (2021). Blockchain-based smart tracking and tracing platform for drug supply chain. Computers & Industrial Engineering, 161, 107669

Musamih, A., Salah, K., Jayaraman, R., Arshad, J., Debe, M., Al-Hammadi, Y., & Ellahham, S. (2021). A blockchain-based approach for drug traceability in healthcare supply chain. IEEE access, 9, 9728-9743

Ahmed, M., Taconet, C., Ould, M., Chabridon, S., & Bouzeghoub, A. (2021). IoT data qualification for a logistic chain traceability smart contract. Sensors, 21(6), 2239.

Yong, B., Shen, J., Liu, X., Li, F., Chen, H., & Zhou, Q. (2020). An intelligent blockchain-based system for safe vaccine supply and supervision. International Journal of Information Management, 52, 102024

https://www.bain.com/insights/traceability-the-next-supply-chain-revolution/

https://everledger.io/

https://www.scantrust.com/

https://trustrace.com/

Zaidi, S.S.A., Ansari, M.S., Aslam, A., Kanwal, N., Asghar, M., Lee, B.: A survey of modern deep learning based object detection models. Digital Signal Processing. 126, 103514 (2022). https://doi.org/10.1016/j.dsp.2022.103514

Dhillon, A., Verma, G.K. Convolutional neural network: a review of models, methodologies and applications to object detection. Prog Artif Intell 9, 85–112 (2020). https://doi.org/10.1007/s13748-019-00203-0

Yao, Guangle, Lei, Tao, Zhong, Jiandan: A review of Convolutional-Neural-Network-based action recognition, Pattern Recognition Letters, Volume 118, 1 February 2019, Pages 14-22

Hu, X., Dai, J., Li, M., Peng, C., Li, Y., Du, S.: Online human action detection and anticipation in videos: A survey. Neurocomputing. 491, 395–413 (2022). https://doi.org/10.1016/j.neucom.2022.03.069

Li, D., Wang, R., Chen, P., Xie, C., Zhou, Q., Jia, X.: Visual Feature Learning on Video Object and Human Action Detection: A Systematic Review. Micromachines. 13, 72 (2021). https://doi.org/10.3390/mi13010072

Pareek, P., Thakkar, A.: A survey on video-based Human Action Recognition: recent updates, datasets, challenges, and applications. Artif Intell Rev. 54, 2259–2322 (2021). https://doi.org/10.1007/s10462-020-09904-8

Jiao, L., Zhang, R., Liu, F., Yang, S., Hou, B., Li, L., Tang, X.: New Generation Deep Learning for Video Object Detection: A Survey. IEEE Trans. Neural Netw. Learning Syst. 1–21 (2021). https://doi.org/10.1109/TNNLS.2021.3053249

Zaidi, S.S.A., Ansari, M.S., Aslam, A., Kanwal, N., Asghar, M., Lee, B.: A survey of modern deep learning based object detection models. Digital Signal Processing. 126, 103514 (2022). https://doi.org/10.1016/j.dsp.2022.103514

European Commission, “REPowerEU Plan,” 2022. https://eur-lex.europa.eu/legal-content/EN/TXT/?uri=COM%3A2022%3A230%3AFIN

Fernando Lezama, Joao Soares, Bruno Canizes, Zita Vale, “Flexibility management model of home appliances to support DSO requests in smart grids,” Sustainable Cities and Society, Volume 55, 2020, https://doi.org/10.1016/j.scs.2020.102048

ENTSO-E, “TSO-DSO Report: An integrated approach to active system management,” 2019. [Online]. Available: https://bit.ly/3qRs4pE.

J. Rodriguez-Garcia, D. Ribo-Perez, C. Alvarez-Bel, and E. Penalvo-Lopez, “Maximizing the Profit for Industrial Customers of Providing Operation Services in Electric Power Systems via a Parallel Particle Swarm Optimization Algorithm,” IEEE Access, vol. 8, pp. 24721–24733, 2020, doi: 10.1109/ACCESS.2020.2970478

D. Ribó-Pérez, A. H. Van der Weijde, and C. Álvarez-Bel, “Effects of self-generation in imperfectly competitive electricity markets: The case of Spain,” Energy Policy, vol. 133, 2019, doi: 10.1016/j.enpol.2019.110920

S. Feuerriegel, P. Bodenbenner, and D. Neumann, “Value and granularity of ICT and smart meter data in demand response systems,” Energy Econ., vol. 54, pp. 1–10, 2016, doi: 10.1016/j.eneco.2015.11.016.

L. Ni, F. Wen, W. Liu, J. Meng, G. Lin, and S. Dang, “Congestion management with demand response considering uncertainties of distributed generation outputs and market prices,” J. Mod. Power Syst. Clean Energy, vol. 5, no. 1, pp. 66–78, 2017, doi: 10.1007/s40565-016-0257-9

J. Mendes, M. Vieira, M. Pires, S. Stevan: Sensor Fusion and Smart Sensor in Sports and Biomedical Applications, Sensors 2016, 16(10), 1569; https://doi.org/10.3390/s16101569

T. Beéck, W. Meert, K. Schütte, B. Vanwanseele, J. Davis: Fatigue Prediction in Outdoor Runners Via Machine Learning and Sensor Fusion, KDD '18, 2018, https://doi.org/10.1145/3219819.3219864

O. Apilo, J. Mäkelä and A. Kuosmonen, "Evaluation of Cellular IoT for Sport Wearables," 2019 IEEE 30th International Symposium on Personal, Indoor and Mobile Radio Communications, 2019, pp. 1-7, doi: 10.1109/PIMRCW.2019.8880850.

D. W. Carruth, C. T. Walden, C. Goodin and S. C. Fuller, "Challenges in Low Infrastructure and Off-Road Automated Driving," 2022 Fifth International Conference on Connected and Autonomous Driving (MetroCAD), 2022, pp. 13-20, doi: 10.1109/MetroCAD56305.2022.00008

E. Yurtsever, J. Lambert, A. Carballo and K. Takeda, "A Survey of Autonomous Driving: Common Practices and Emerging Technologies," in IEEE Access, vol. 8, pp. 58443-58469, 2020, doi: 10.1109/ACCESS.2020.2983149

Grigorescu, S, Trasnea, B, Cocias, T, Macesanu, G. A survey of deep learning techniques for autonomous driving. J Field Robotics. 2020; 37: 362– 386. https://doi.org/10.1002/rob.21918

H. Bagheri et al., "5G NR-V2X: Toward Connected and Cooperative Autonomous Driving," in IEEE Communications Standards Magazine, vol. 5, no. 1, pp. 48-54, March 2021, doi: 10.1109/MCOMSTD.001.2000069

Garmin Alpha® 100 | GPS Dog Natlink

How Wirepas Connectivity Works - Wirepas

https://devzone.nordicsemi.com/nordic/nordic-blog/b/blog/posts/testing-long-range-coded-phy-with-nordic-solution-it-simply-works-922075585

Demonstrations done in Itea TIoCPS project

V. Hassija et al., "Fast, Reliable, and Secure Drone Communication: A Comprehensive Survey," in IEEE Communications Surveys & Tutorials, vol. 23, no. 4, pp. 2802-2832, Fourthquarter 2021, doi: 10.1109/COMST.2021.3097916

Faraji-Biregani, M., & Fotohi, R. (2020). Secure communication between UAVs using a method based on smart agents in unmanned aerial vehicles. The Journal of Supercomputing, 77(5), 5076–5103. https://doi.org/10.1007/s11227-020-03462-0

Han, Pengbin, Aina Sui, and Jiang Wu. 2022. "Identity Management and Authentication of a UAV Swarm Based on a Blockchain" Applied Sciences 12, no. 20: 10524. https://doi.org/10.3390/app122010524

J. B. M. G. a. R. S. G. Cathey, „Edge Centric Secure Data Sharing with Digital Twins in Smart Ecosystems,” in Third IEEE International Conference on Trust, Privacy and Security in Intelligent Systems and Applications, Atlanta, GA, USA, 2021.

Eckhart, Matthias, and Andreas Ekelhart, „Digital twins for cyber-physical systems security: State of the art and outlook,” Springer, pp. 383-412, 2019.

Akbarian, Fatemeh, Emma Fitzgerald, and Maria Kihl., „Intrusion detection in digital twins for industrial control systems,” in In 2020 International Conference on Software, Telecommunications and Computer Networks (SoftCOM), IEEE, 2020.

Akbarian, Fatemeh, Emma Fitzgerald, and Maria Kihl, „Intrusion detection in digital twins for industrial control systems,” in In 2020 International Conference on Software, Telecommunications and Computer Networks (SoftCOM), IEEE, 2020.

V. Damjanovic-Behrendt, „A digital twin-based privacy enhancement mechanism for the automotive industry,” in In 2018 International Conference on Intelligent Systems (IS), IEEE, 2018.

Dietz, Marietheres, Leon Hageman, Constantin von Hornung, and Günther Pernul, „Employing Digital Twins for Security-by-Design System Testing,” in In Proceedings of the 2022 ACM Workshop on Secure and Trustworthy Cyber-Physical Systems, 2022.

Eckhart, Matthias, and Andreas Ekelhart, „Towards security-aware virtual environments for digital twins,” in In Proceedings of the 4th ACM workshop on cyber-physical system security, 2018.

A. E. a. E. W. M. Eckhart, Enhancing Cyber Situational Awareness for Cyber-Physical Systems through Digital Twins, Zaragoza, Spain: 24th IEEE International Conference on Emerging Technologies and Factory Automation (ETFA), pp. 1222-1225, 2019.

M. &. E. Eckhart, „Towards Security-Aware Virtual Environments for Digital Twins,” in In Proceedings of the 4th ACM Workshop on Cyber-Physical System Security, Incheon, Republic of Korea, 2018.

Independent Report Highlights Esri as Leader in Global GIS Market https://www.esri.com/about/newsroom/announcements/independent-report-highlights-esri-as-leader-in-global-gis-market/

ESRI ArcGIS https://www.esri.com/en-us/arcgis/geospatial-platform/overview

Terven, J.; Córdova-Esparza, D.-M.; Romero-González, J.-A. A Comprehensive Review of YOLO Architectures in Computer Vision: From YOLOv1 to YOLOv8 and YOLO-NAS. Mach. Learn. Knowl. Extr. 2023, 5, 1680-1716.  https://doi.org/10.3390/make5040083

ITEA founding company.

The same pattern is very potential also in other cases.

https://gaia-x.eu/

https://internationaldataspaces.org/we/the-association/

https://www.mydata.org/

https://www.energyweb.org/

New solutions for systems requiring digital trust - possible applications for energy flexibility and hunting safety - VTT Info (cision.com), https://news.cision.com/vtt-info/r/new-solutions-for-systems-requiring-digital-trust---possibleapplications-for-energy-flexibility-and,c3683823

https://www.zionmarketresearch.com/news/medical-transport-services-market

A possible basis for the Sa4CPs shared trust infrastructure may be inherited from VTT experiments within TIoCPS project.

a potential pilot area for the results of the Sa4CPS concept.